| # RFQ Data Sheet |  |
| --- | --- |
| Item | ## Datum |
| Short Description of Project | This project involves new construction, with site improvements, of a new public elementary school to accommodate between 600 and 1,000 students. Spaces include classrooms for Kindergarten through 5th grade, child nutrition/cafeteria, media center, gymnasium, administration, and support spaces. |
| Issuing Office | Iredell-Statesville Schools Board of Education |
| Department, Agency/Institution, Location where the Project will be constructed | Iredell-Statesville Schools Construction Site Location: https://maps.app.goo.gl/XJCpvxEMFk58D8866 |
| Project Overview | The School Board seeks the professional services of a Construction Manager at Risk (CMR) to join the team in the Schematic Design Phase to provide services for the project through design, construction and post acceptance. |
| Website address for posting of notices regarding this project | https://www.issnc.org/about/departments/school-construction |
| Expected Date of Completion of Design | February 2026 |
| Project Designer & Consultants | Principal Design and Architecture: ADW Architects, Charlotte, NC Civil Engineer and Landscape Architect: Benesch, Charlotte, NC MEP/T Engineer: CMTA, Charlotte, NC Structural Engineer: Lynch Mykins Structural Engineers, P.C., Charlotte, NC |
| Construction Manager at Risk Selection Process & Schedule | Qualifications Questionnaire available December 16, 2025. Responses due no later than 3:30pm on January 17, 2025. Submittals shall be no more than 20 pages plus cover sheet (21 total pages of content). Failure to comply may result in disqualification. Submittals shall include one (1) electronic copy on a labeled USB flash drive delivered to: Mr. Scott Hager Director of Construction Iredell-Statesville Schools 350 Old Murdock Rd. Troutman, NC 28166 Submittal shall also include electronic submission emailed to scott_hager@iss.k12.nc.us Shortlist Developed: January 2025 Interviews scheduled: February 2025 Selection announced: February 2025 |
| Construction Management Fee (Section II Paragraph E.2) | The Construction Management Fee will be a fixed number based on a percentage of the Cost of Work. |
| Project Construction Cost | Total Project Construction Budget: $30,000,000 |