| STATE OF NORTH CAROLINA | REQUEST FOR PROPOSAL NO. 30-26050-DPH |
| --- | --- |
| DEPARTMENT OF HEALTH AND HUMAN SERVICES Division of Public Health | Contract Name: Lead and Asbestos Management System (LAMS) |
|  | Bid Opening Date: February 16, 2026 @ 2pm ET |
| Refer ALL inquiries regarding this RFP to: Jace Bounds Jace.bounds@dhhs.nc.gov | Issue Date: January 15, 2026 |
|  | Commodity Code: 811118 System and System Component Administration Services |
|  | Purchasing Agency: NC Department of Health and Human Services, Division of Public Health |
|  | Requisition No.: RQ224506 |

OFFER

The Purchasing Agency solicits offers for Services and/or goods described in this solicitation. All offers and responses received shall be treated as Offers to contract as defined in 9 NCAC 06A.0102(12).

EXECUTION

In compliance with this Request for Proposal (RFP), and subject to all the conditions herein, the undersigned offers and agrees to furnish any or all Services or goods upon which prices are offered, at the price(s) offered herein, within the time specified herein.

Failure to execute/sign offer prior to submittal shall render offer invalid. Late offers are not acceptable.

| OFFEROR: |  |  |  |
| --- | --- | --- | --- |
| STREET ADDRESS: |  | P.O. BOX: | ZIP: |
| CITY, STATE & ZIP: |  | TELEPHONE NUMBER: | TOLL FREE TEL. NO |
| NAME & TITLE OF PERSON SIGNING: |  | FAX NUMBER: |  |
| AUTHORIZED SIGNATURE: | DATE: | E-MAIL: |  |

Offer valid for one hundred twenty (120) days from date of offer opening unless otherwise stated here: ____ days

ACCEPTANCE OF OFFER

If any or all parts of this offer are accepted, an authorized representative of North Carolina Department of Health and Human Services, Division of Public Health shall affix its signature hereto and any subsequent Request for Best and Final Offer, if issued. Acceptance shall create a contract having an order of precedence as follows: Best and Final Offers, if any, Special terms and conditions specific to this RFP, Specifications of the RFP, the Department of Information Technology Terms and Conditions, and the agreed portion of the awarded Vendor’s Offer. A copy of this acceptance will be forwarded to the awarded Vendor(s).

FOR PurchasiNG AGENCY USE ONLY Offer accepted and contract awarded this date , as indicated on attached certification, by (Authorized representative of Purchasing North Carolina Department of Health and Human Services, Division of Public Health).

Table of Contents

1.0	ANTICIPATED Procurement Schedule	4

2.0	Purpose of RFP	4

2.1	Introduction	4

2.2	Agency Background	6

2.3	SUMMARY OF PROBLEM Statement	7

2.4	Contract Term	9

2.5	Effective Date	9

2.6	Contract Type	9

2.7	Contract Phases	9

3.0	RFP Requirements and Specifications	10

3.1	General requirements and Specifications	10

REQUIREMENTS	10

SPECIFICATIONS	10

SITE AND SYSTEM PREPARATION	10

3.1.1	EQUIVALENT ITEMS	10

3.1.2	ENTERPRISE LICENSING	11

3.2	Security Specifications	11

3.3	Enterprise Specifications	11

3.3.1	Architecture Diagrams	11

3.3.2	Solution Roadmap	12

3.3.3	Identity and Access Management	12

3.3.4	Integration Approach	12

3.3.5	Disaster Recovery and Business Continuity	15

3.3.6	Data Migration	15

3.3.7	Application Management	16

3.3.8	Accessibility	16

3.3.9	Enterprise, Services, and Standards	17

3.4	Business and Technical Requirements	17

3.5	Business and Technical Specifications	17

3.5.1	General Specifications	17

3.5.2	Application Management	17

3.5.3	Reporting	19

3.5.4	Curriculum Management	21

3.5.5	Permit Management	22

3.5.6	Payment Processing	22

3.5.7	Electronic content Management	24

3.5.8	Communication Management	24

3.5.9	Compliance Management (regulatory)	25

3.5.10	System Administration	30

3.5.11	Enterprise content Management	30

3.5.12	Global Support Functionality	30

3.5.13	Non-functional specifications	30

3.5.14	Optional Business and Technical Specifications	31

3.6	Management Specifications	31

3.6.1	Vendor Project Management Approach	31

3.6.2	Vendor Software Development Lifecycle (SDLC)	31

3.6.3	Vendor Project Management and Operations and Maintenance Delvierables	32

3.6.4	Solution Deployment SUPPORT	33

3.6.5	Testing	33

3.6.6	Training	34

3.6.7	State Hosting	34

3.6.8	Metrics and Performance	35

3.6.9	Vendor Approach to Operations and Maintenance	35

3.6.10	Help Desk Support	37

3.6.11	Vendor Service Level Agreement (SLA)	37

3.6.12	Acquisition, Licensing, and Product Overview	38

4.0	Cost of Vendor’s Offer	39

4.1	Offer Costs	39

4.2	Payment Schedule	40

5.0	Evaluation	40

5.1	Source Selection	40

5.2	Evaluation Criteria	41

5.3	Best and Final Offers (BAFO)	41

5.4	Possession and Review	41

6.0	Vendor Information and Instructions	42

6.1	General Conditions of Offer	42

6.2	General Instructions for Vendor	43

6.3	Instructions for Offer Submission	46

6.3.3	Offer Submittal	47

7.0	Other Requirements and Special Terms	48

7.1	Vendor Utilization Of Workers Outside of U.S.	48

7.2	Financial Statements	48

7.3	Financial Resources Assessment, Quality Assurance, Performance and Reliability	49

7.4	Vendor’s License or Support Agreements	49

7.5	Resellers: RESERVED	49

7.6	Disclosure of Litigation	49

7.7	Criminal Conviction	50

7.8	Security and Background Checks	50

7.9	Assurances	50

7.10	Confidentiality of offers	51

7.11	Project Management	51

7.12	Meetings	51

7.13	Recycling and Source Reduction	52

7.14	Special Terms and Conditions	52

7.15	AGENCY Terms and Conditions	53

7.15.1	NCDHHS Privacy and Security Office (PSO) Terms and conditions	53

7.15.2	Invoices	54

7.15.3	Transition Assistance	54

7.15.4	Stablization	55

Attachment A: Definitions	57

Attachment B: Department of Information Technology Terms and Conditions	61

Attachment C: Description of Offeror	87

Attachment D: Cost Form	89

Attachment E: Vendor Certification Form	93

Attachment F: Location of Workers Utilized by Vendor – DISCLOSURE STATEMENT	94

Attachment G: References	96

Attachment H: Financial Review Form	97

Attachment I: NCDHHS Business Associate AGREEMENT	98

Attachment J: Quality Specifications for Project Management and O&M Deliverables	102

Attachment K: HHCU Solution Context Diagrams (As-Is and ENVISIONED	138

Attachment L: HHCU Forms with Instructions Containing business rules and required documentation	147

Attachment M: HHCU Workflows (As-Is)	161

Attachment N: HHCU Workflows (Envisioned)	177

Attachment O: HHCU Reports List	194

Attachment P: Service Level Agreements	204

# ANTICIPATED Procurement Schedule

The Agency Procurement Agent will make every effort to adhere to the following schedule. Funding for the project will expire on December 31, 2026.

| Action | Responsibility | Date |
| --- | --- | --- |
| RFP Issued | Agency | 1/15/2026 |
| Written Questions Deadline | Potential Vendors | 1/27/2026 @ 2pm ET |
| Agency’s Response to Written Questions/ RFP Addendum Issued | Agency | 2/04/2026 |
| Offer Opening Deadline | Vendor(s) | 2/16/2026 @ 2pm ET |
| Offer Evaluation | Agency | 3/06/2026 |
| Selection of Finalists | Agency | 3/06/2026 |
| Oral Presentations and/or Product Demonstrations by Finalists | Selected Vendors | 3/20/2026 |
| Negotiations with Finalists | Agency designees and selected Vendor(s) | 4/03/2026 |
| Best and Final Offers Deadline from Finalists | Selected Vendors | 4/10/2026 |
| Contract Award | Agency | 4/24/2026 |
| Protest Deadline | Responding Vendors | 15 days after award |

# Purpose of RFP

## Introduction

The purpose of this RFP is to solicit Offers from Vendors for software and professional services to implement and support a new Lead and Asbestos Management System (LAMS) for the State of North Carolina (State), Department of Health and Human Services (NCDHHS or DHHS), Division of Public Health (DPH or Division), Health Hazards Control Unit (HHCU).

The Vendor shall provide a centralized, web-based Commercial off-the-Shelf (COTS) Solution that is vendor-managed, compliant with the U.S. Environmental Protection Agency (EPA) Cross-Media Electronic Reporting Rule (CROMERR), and configurable to meet the requirements of the HHCU. The Solution shall be hosted within the State’s infrastructure.  Select the link below for the details of EPA CROMERR.

https://www.epa.gov/cromerr

The proposed Solution must comply with CROMERR, EPA standards, and meet Program goals by:

  - Supporting essential business functions for the LAMS, including application, reporting, curriculum, permit, payment, content, communication, and compliance management. It will also manage identity and access, integrate with the HHCU website, and generate reports online.

  - Replacing the existing system of five SQL databases maintained by NCDHHS Information Technology Division (ITD) Applications.

  - Ensuring modularity for easy updates, cost efficiency, adaptability to leading practices, rapid deployment of new technologies, and centralized maintenance to meet federal standards.

  - Complying with State architecture and security standards to protect data at rest and in motion.

The Division estimates that there will be about 8,992 users of the Solution as described in Table 1 below. The estimate as described in Table 1 is a conservative estimate and the Solution should provide the ability to scale user capacity as needed for optimal performance.

Table 1: Health Hazards Control Unit User Estimate

| Solution User | Description | Access Site | Estimated Number of Users |
| --- | --- | --- | --- |
| HHCU Staff | Review and process applications for certification and accreditation, review and issue permits and notifications, manage training, perform program monitoring and reporting | State-wide | 25 |
| Division IT Staff | Collaboratively maintains the solution with the Vendor | State-wide | 6 |
| Lead and Asbestos Professionals | Submit applications for certifications and accreditation along with required supporting documentation and payment; submit permit requests; receive communications regarding applications statuses and permit requests | State-wide | 7,600 |
| Training Providers | Submit initial/renewal course applications, supporting documentation, and course information; receive communications regarding application statuses and courses | State-wide | 49 |
| Local Education Agencies | Submit asbestos management plans and re-inspection reports, receive communications regarding submitted documentation | State-wide | 1,312 |
| General Public | Via the HHCU website, search for Lead and Asbestos Professionals and receive search results based on the data in the Solution and submit applications for a permit for asbestos removal, lead abatement, and demolition notifications in the Solution and receive notifications and receipts from the third-party payment platform for submitted fees. | State-wide | 7,286 average monthly website visitors, 2,719 permit/demo applicants |
| Total Estimated Direct Access Users (Excludes General Public users): |  |  | 11,711 |

The Minimum Viable Product (MVP), includes all requirements in Section 3.4 Business and Technical Requirements and specifications in Section 3.5 Business and Technical Specifications (excluding specifications in Section 3.5.14 Optional Business and Technical Specifications), must be fully deployed by no later than December 31, 2026.

## Agency Background

HHCU Agency Background:

Pursuant to North Carolina General Statute (N.C. Gen. Stat). §130A-1.1, it is the mission of the public health system of North Carolina, administered by NCDHHS, to promote and contribute to the highest level of health possible for the people of North Carolina by promoting a safe and healthful environment. Pursuant to N.C. Gen. Stat. §130A-29, the Commission for Public Health (CPH, formerly the Commission for Health Services) is authorized to adopt rules necessary to implement the public health programs administered by NCDHHS. The Secretary of NCDHHS has the authority to enforce the state health laws and the rules of the Commission pursuant to N.C. Gen. Stat. §130A-5. The HHCU was established in the early 1990s and has nearly 30 years of electronic data managed across five relational databases with limited interactivity.

Asbestos Authority:

The HHCU administers the North Carolina Asbestos Hazard Management Program (AHMP) and the National Emission Standards for Hazardous Air Pollutants (NESHAP).  The AHMP Rules address the requirements of the Asbestos Hazard Emergency Response Act (AHERA) of 1986, and the Asbestos School Hazard Abatement Reauthorization Act (ASHARA) of 1990, which expands many of the AHERA requirements to public and commercial buildings.  Activities regulated under AHMP Rules include accreditation of personnel, review and approval of training courses, review of school management plans, and permitting and inspection of asbestos removal projects.

On January 1, 1991, the AHMP also assumed responsibility for enforcement activities resulting from NESHAP violations.  The NESHAP regulations require notification, specific work practices, proper disposal of materials removed at asbestos abatement projects and no visible emissions to the outside air.

In 1994, legislation was enacted which revised the General Statutes to include the requirements of EPA's revised Model Accreditation Plan (MAP) promulgated in March 1994 in response to the requirements of the ASHARA. In addition, the new legislation added authority to assess administrative penalties for violations of the AHMP Rules and transferred authority for the demolition/renovation portions of the NESHAP from the Environmental Management Commission to the CPH. Rules adopted by the CPH to implement the new legislation became final on January 1, 1995.

Lead-Based Paint Authority:

Title X, the Residential Lead-Based Paint Hazard Reduction Act of 1992, delegated the EPA the responsibility of issuing regulations governing individuals engaged in lead–based paint activities and renovations, to ensure they are properly trained, that Training Providers are accredited, individuals and firms are certified, lead-safe work practices are conducted, and that required records are maintained.  EPA, through Section 402, 403 and 406 of the Toxic Substances Control Act (TSCA) has promulgated regulations which govern Lead-Based Paint Rules and has encouraged states to develop and seek authorization for implementing, administering and enforcing their own lead-based paint programs.

North Carolina became authorized to administer a lead-based paint program on August 24, 1998, by implementing the Lead Hazard Management Program (LHMP), a program that is as protective as EPA’s and has adequate enforcement. The North Carolina renovation program was authorized on January 21, 2010, and the Lead-Based Paint Hazard Management Program for Renovation, Repair and Painting (LHMP-RRP) was implemented on January 1, 2010.

## SUMMARY OF PROBLEM Statement

DPH works to protect the public's health across North Carolina and helps shape positive health outcomes for North Carolinians and the communities in which they live, learn, work, worship, and play.  One component of that responsibility is promoting a safe and healthy environment for residents to participate in their daily routines and activities.  This is achieved through business partnerships, the delivery of consistent education, utilization of best practices in the management of asbestos and lead-based paint hazards, issuance of permits and certifications, and compliance monitoring.

Currently, the program data to manage these services is housed in five (5) separate SQL databases with nearly thirty (30) years of electronic data that contains limited interactive capabilities and is maintained by limited internal human resources and using a Gupta software platform that is outdated.  Refer to Attachment K: HHCU Solution Context Diagrams (As-Is and Envisioned) to view the databases.  These databases house application and asbestos accreditation lead certification data, asbestos and lead-based paint permits and notifications, lead-based paint certification data, training records, and asbestos management plans for schools as required by AHERA and ASHARA. The current set of databases does not provide the essential functionality to manage the 30 years’ worth of program data.  For example, the current system does not provide online application submissions, processing, and notifications of asbestos and lead removal permits, asbestos accreditation, certification for lead-based paint and renovation activities, and training management.  The system does not permit payment submission and processing, requiring manual payment, collection, and refund processes with limited acceptable forms of payments.  Additionally, the limited availability of skilled resources makes it difficult to maintain the growing program needs and requirements.  Further, the system is not CROMERR compliant, which is required by the EPA.

To meet the demands of the HHCU, the NCDHHS seeks a LAMS that is CROMERR compatible and able to:

    - maintain continued compliance with CROMERR and EPA regulations,

    - replace the existing outdated legacy system of five (5) SQL databases depicted in Attachment K: HHCU Solution Context Diagrams (As-Is and Envisioned) to support the business functions and processes within scope for the Solution, as depicted in Figure 1: Health Hazards Control Unit Functional Decomposition Diagram and described as follows:

      - Application Management: allow statewide individuals and organizations to apply for certifications and accreditations and generate photo identification cards.

      - Reporting: generate reports online and support report distribution

      - Curriculum Management: permit administration and management of the catalog of relevant offered courses

      - Permit Management: issue and manage permits and demolition notifications

      - Payment Processing: permit the submission, collection, and refunding of payments for in-scope processes

      - Electronic Content Management: serve as a document repository

      - Communication Management: manage communications including mass electronic distribution of program information via email when necessary and the potential for electronic submission of inspection reports which are currently collected on paper

      - Compliance Management: manage state-wide compliance with federal and state regulations and enforcement processes

      - Identity and Access Management and System Administration: support the management of authenticated and authorized use of the Solution

      - Enterprise Content Management: integrate with the HHCU website

    - support efficiency and cost effectiveness as the system adapts to leading practices and standards

    - promote rapid deployment and innovation to leverage and rapidly implement new technologies

    - use resources efficiently to ensure proper development and maintenance in a centralized manner that promotes standardization with federal requirements.

    - comply with State privacy and security requirements, and technical standards to protect collected and stored data at rest and in motion

Figure 1: Health Hazards Control Unit Functional Decomposition Diagram

## Contract Term

A contract awarded pursuant to this RFP shall have an effective date as provided in the Notice of Award. The term shall be three (3) years and will expire upon the anniversary date of the effective date unless otherwise stated in the Notice of Award, or unless terminated earlier. The State retains the option to extend the Agreement for seven (7) additional one (1) year periods at its sole discretion.

## Effective Date

This solicitation, including any Exhibits, or any resulting contract or amendment shall not become effective nor bind the State until the appropriate State purchasing authority/official or Agency official has signed the document(s), contract or amendment; the effective award date has been completed on the document(s), by the State purchasing official, and that date has arrived or passed. The State shall not be responsible for reimbursing the Vendor for goods provided nor Services rendered prior to the appropriate signatures and the arrival of the effective date of the Agreement. No contract shall be binding on the State until an encumbrance of funds has been made for payment of the sums due under the Agreement.

## Contract Type

Definite Quantity Contract - This request is for a close-ended contract between the awarded Vendor and the State to furnish a pre-determined quantity of a good or service during a specified period of time.

The State reserves the right to make partial, progressive or multiple awards where it is advantageous to award separately by items; where more than one supplier is needed to provide the contemplated specifications as to quantity, quality, delivery, service, geographical areas; or where other factors are deemed to be necessary or proper to the purchase in question.

## Contract Phases

The Contract will have the following two (2) Contract Phases:

- Project Execution Contract Phase: The portion of the contract duration during which the Vendor develops and implements the Solution. Reference Section 3.6 Management Specifications and Attachment J: Quality Specifications for Project Management and O&M Deliverables for details regarding the approach, deliverables, tasks, and activities necessary for the Solution to be released for production. The Vendor is to deliver and stabilize a Solution that contains all Business and Technical Requirements and Specifications before initiating the Operations and Maintenance Contract Phase.

- Operations and Maintenance (O&M) Contract Phase: The Vendor will perform all tasks and/or activities related to operating and maintaining the Solution after the Stabilization Period (i.e., warranty) has been completed. The Vendor will maintain the Solution, provide support and updates and/or new releases, and modify the Solution as requested by the Agency. Reference Section 3.6.10 Vendor Approach to Operations and Maintenance and Attachment J for details regarding the approach, deliverables, tasks, and activities necessary to support the Solution during O&M.

# RFP Requirements and Specifications

## General requirements and Specifications

REQUIREMENTS

Requirement means, as used herein, a function, feature, or performance that the System must provide. If the offer cannot meet the requirements, they will not be evaluated.

SPECIFICATIONS

Specification means, as used herein, a detailed description that documents the function and performance of a system or system component.

The apparent silence of the specifications as to any detail, or the apparent omission of detailed description concerning any point, shall be regarded as meaning that only the best commercial practice is to prevail and that only processes, configurations, materials and workmanship of the first quality may be used. Upon any notice of noncompliance provided by the State, Vendor shall supply proof of compliance with the specifications. Vendor must provide written notice of its intent to deliver alternate or substitute Services, products, goods or other Deliverables. Alternate or substitute Services, products, goods or Deliverables may be accepted or rejected in the sole discretion of the State; and any such alternates or substitutes must be accompanied by Vendor’s certification and evidence satisfactory to the State that the function, characteristics, performance and endurance will be equal or superior to the original Deliverables specified.

SITE AND SYSTEM PREPARATION

Vendors shall provide the Purchasing State Agency complete site requirement specifications for the Deliverables, if any. These specifications shall ensure that the Deliverables to be installed or implemented shall operate properly and efficiently within the site and system environment. Any alterations or modifications in site preparation, which are directly attributable to incomplete or erroneous specifications provided by the Vendor and which would involve additional expenses to the State, shall be made at the expense of the Vendor.

    - EQUIVALENT ITEMS

Whenever a material, article or piece of equipment is identified in the specification(s) by reference to a manufacturer’s or Vendor’s name, trade name, catalog number or similar identifier, it is intended to establish a standard for determining substantial conformity during evaluation, unless otherwise specifically stated as a brand specific requirement (no substitute items will be allowed). Any material, article or piece of equipment of other manufacturers or Vendors shall perform to the standard of the item named. Equivalent offers must be accompanied by sufficient descriptive literature and/or specifications to provide for detailed comparison.

    - ENTERPRISE LICENSING

In offering the best value to the State, Vendors are encouraged to leverage the State’s existing resources and license agreements, which can be viewed here:

https://it.nc.gov/resources/statewide-it-procurement/statewide-it-contracts

- Identify components or products that are needed for your solution that may not be available with the State’s existing license agreement.

- Identify and explain any components that are missing from the State’s existing license agreement.

- If the Vendor can provide a more cost-effective licensing agreement, please explain in detail the agreement and how it would benefit the State.

## Security Specifications

    - Solutions Hosted on State Infrastructure

Vendors should provide a completed Vendor Readiness Assessment Report State Hosted Solutions (“VRAR”) at offer submission. If it is not supplied with offer submission, the State may ask you for this documentation and/or others mentioned prior to an award. If any security documentation is not returned to the State within seven (7) business days, the Vendor’s offer will be rejected.

This report is located at the following website:

https://it.nc.gov/documents/vendor-readiness-assessment-report

The LAMS will be required to receive and securely manage data that is classified as High Risk.   Refer to the North Carolina Statewide Data Classification and Handling policy for more information regarding this data classification. The policy is located at the following website:  https://it.nc.gov/document/statewide-data-classification-and-handling-policy

To comply with the State’s Security Standards and Policies, State agencies are required to perform annual security/risk assessments on their information systems using NIST 800-53 controls.

## Enterprise Specifications

    - Architecture Diagrams

For Vendor Completion:

The State utilizes architectural diagrams to better understand the design and technologies of a proposed solution. Details on these diagrams can be found at the following link: https://it.nc.gov/resources/statewide-it-procurement/vendor-engagement-resources#Tab-Architecture-1192

The provision of these diagrams is a requirement at offer submission.  If they are not supplied at that time, the Vendor’s offer will be considered non-responsive and will not be evaluated.

There may be additional architectural diagrams requested of the Vendor after contract award. This will be communicated to the Vendor by the Agency as needed during the project.

    - Solution Roadmap

A Solution Roadmap defines the vision and strategic elements of the solution.  The Solution Roadmap is a plan of action for how a Solution will evolve over time. The minimum content should include:

- Vision for the solution

- High-level functionality expected for each solution release into production environment

- High-level timeline

- Description of how customer feedback is collected and incorporated into solution enhancements

For Vendor Completion:

Describe the solution roadmap for your product.  Include content on release strategies for functionality, roadmap for technical architecture, how scalability of solution is planned.

    - Identity and Access Management

The proposed Solution must externalize identity and access management. The protocols describing the State’s Identity and Access Management can be found at the following link: https://it.nc.gov/services/vendor-engagement-resources#Tab-IdentityAccessManagement-1241

For Vendor Completion:

Describe how your solution supports the above protocols, as well as making them available for application integration/consumption.

    - Integration Approach

For Vendor Completion:

Describe proposed solution capabilities to interoperate with other solutions. Identify the standards supported, integrations platforms, adaptors, APIs, and the like.

Refer to Figure 2: Health Hazards Control Unit Lead & Asbestos Context Diagram – As-Is State for the current system context to be replaced.    Also see Attachment K: HHCU Solution Context Diagrams (As-Is And Envisioned) for the associated details described in the relationship table.

Refer to Figure 3: Health Hazards Control Unit Lead & Asbestos Context Diagram – Envisioned State for a proposed system context with interoperability to achieve project goals supporting in-scope business functions and processes.  Also see Attachment K: HHCU Solution Context Diagrams (As-Is And Envisioned) for the associated details described in the relationship table.

Figure 2: Health Hazards Control Unit Lead & Asbestos Context Diagram – As-Is State

Figure 3: Health Hazards Control Unit Lead & Asbestos Context Diagram – Envisioned State

    - Disaster Recovery and Business Continuity

For Vendor Completion:

Describe the proposed Solution capabilities related to the following areas:

- Disaster Recovery Plan (DRP) – describe how the proposed Solution supports Recovery Point Objectives (RPO) of 0 seconds and Recovery Time Objectives (RTO) metrics of 12 hours.

- System Backup – describe backup plan capabilities.

- Disaster Recovery Testing – describe the frequency and test procedures for end-to-end disaster recovery testing. Business Continuity Plan (BCP) – describe capabilities proposed solution can provide in support of Agency’s continuity of operations and incident responses.

- Business Continuity Plan (BCP) – Describe capabilities proposed solution can provide in support of Agency’s continuity of operations and incident responses.

    - Data Migration

For Vendor Completion:

Describe approaches available for data conversion and/or data migration to load current data into the proposed Solution.  Refer to Table 2: Magnitude of Legacy Data Sources for Migration for the existing source systems (tables and spreadsheet file), number of tables, database languages, and table/file sizes.

Include in your response:

- Describe the approach to ensure migrated data is transformed into the appropriate formats for in-scope reporting.

- Describe how the proposed Solution retains unique identifiers migrated from the Legacy system. Examples of unique identifiers include, but are not limited to NESHAP number, state permit identifier, etc.

- Describe the approach to data cleansing, normalization of Legacy Data, and data mapping prior to migration into the proposed Solution.  List all tools that will be used, and State resources required to perform the data migration, conversion, cleansing, mapping, and normalization.

- Describe how the proposed Solution centralizes access to data for geographically dispersed users.

- Describe how the proposed Solution allows HHCU Staff to have user defined data validation.

- Describe how the proposed Solution allows HHCU Staff to have user-configured field values for templates.

Table 2: Magnitude of Legacy Data Sources for Migration

| Existing Source System* | # Tables | Total File Size (MB) |
| --- | --- | --- |
| Gupta Lead & Asbestos Access Database – Accreditations and Certifications* | 44 | 37,105 |
| Gupta Lead Access Database – Lead RRP Certifications* | 37 | 221 |
| Gupta Lead & Asbestos Access Database – Permits* | 63 | 326 |
| Gupta Lead & Asbestos Access Database – AHERA Asbestos in Schools* | 40 | 12 |
| Gupta Lead & Asbestos Access Database – Training* | 37 | 14 |
| Lead & Asbestos Payment Tracking (MS Excel File) | Due to manual data entry and physical storage dating back 30+ years, this data set will NOT be migrated. |  |
| *Language: SQL Windows Development Environment: Gupta Team Developer Server: SQLBase |  |  |

    - Application Management

For Vendor Completion:

- Describe how the proposed Solution monitors and reports the metrics on system performance.

- Describe how the proposed Solution manages user administration.

- Describe the audit capabilities of proposed Solution related to management of the application.

    - Accessibility

For Vendor Completion:

Describe how the proposed Solution complies with industry accessibility standards.

Provide product documentation that demonstrates how the proposed Solution is digitally accessible or if not fully accessible, provide the roadmap with timeline for remediation.

Standards include:

- W3C Web Accessibility Initiative - Web Content Accessibility Guidelines (WCAG) 2.1: https://www.w3.org/TR/WCAG21/

- Section 508: https://www.section508.gov/

- Voluntary Product Accessibility Template (VPAT®): https://www.itic.org/policy/accessibility/vpat

    - Enterprise, Services, and Standards

Vendors should refer to the Vendor Resources Page for information on North Carolina Department of Information Technology regarding architecture, security, strategy, data, digital, identity and access management and other general information on doing business with state IT process.

The Vendor Resources Page found at the following link: https://it.nc.gov/vendor-engagement-resources. This site provides Vendors with statewide information and links referenced throughout the RFP document. Agencies may request additional information.

## Business and Technical Requirements

The Division seeks a Vendor-managed, centralized web-based Commercial-off-the-Shelf (COTS) solution, compliant with the U.S. Environmental Protection Agency (EPA) Cross-Media Electronic Reporting Rule (CROMERR), and configurable to meet the requirements of the HHCU. The Solution shall be hosted within the State’s infrastructure.

The Solution must meet the following requirement for the Minimum Viable Product (MVP) to be evaluated.  Vendors must respond to this requirement and indicate whether the proposed Solution meets the requirement and describe how the requirement is met.

    - REPORTING

      - the Solution must comply with the Cross-Media Electronic Reporting Rule (CROMERR) according to the EPA standards.

## Business and Technical Specifications

    - General Specifications

For Vendor Completion:

      - Describe how the proposed Solution provides web-based, online capabilities to submit and process applications.

      - Describe how the proposed Solution allows applications and forms to be submitted only after all required fields are complete and required documentation is uploaded according to business rules (i.e., the Solution does not permit the submission of partially completed applications and forms).  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation.

      - Describe how the proposed Solution minimizes the addition of duplicate records (e.g., prevents a user from adding an individual or firm that exists in the database, etc.).

      - Describe how the proposed Solution permits records to be merged, by whom, and how the Solution associates all IDs with the merged record.  Include whether IDs of merged into the main record remain with the merged record or whether they are re-used.

    - Application Management

      - Certify Firms – Accredit Individuals (Lead, Asbestos, and RRP)

For Vendor Completion:

        - Describe how the proposed Solution allows Lead and Asbestos Professionals to submit applications according to business rules and upload supporting documentation.  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation.

          - Describe how the proposed Solution allows individuals and firms to apply for lead-based paint certification according to business rules.

          - Describe how the proposed Solution allows individuals to apply for asbestos accreditation according to business rules.

          - Describe how the proposed Solution allows individuals and firms to upload supporting documentation according to business rules.

          - Describe how the proposed Solution allows individuals and firms to provide information requested by HHCU and re-submit an application.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to certify and accredit Lead and Asbestos Professionals.

        - Describe how the proposed Solution allows HHCU Staff to process submitted applications and supporting documentation to certify and accredit Lead and Asbestos Professionals.

          - Describe how the proposed Solution allows HHCU Staff to access and review submitted applications and supporting documentation for individuals and firms.

          - Describe how the proposed Solution allows HHCU Staff to approve, pend for additional information, and reject applications for individuals and firms.  Indicate whether and how the Solution displays the application status.

      - Accredit Training Providers

For Vendor Completion:

        - Describe how the proposed Solution allows Training Providers to submit applications according to business rules and upload supporting documentation.  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation.

          - Describe how the proposed Solution allows Training Providers to apply for accreditation according to business rules.

          - Describe how the proposed Solution allows Training Providers to upload supporting documentation according to business rules.

          - Describe how the proposed Solution allows Training Providers to provide information requested by HHCU and re-submit an application.

Refer to Attachment M: HHCU Workflows (As-Is) And Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to accredit Training Providers.

        - Describe how the proposed Solution allows HHCU Staff to process submitted applications and supporting documentation to accredit Training Providers.

          - Describe how HHCU Staff can access and review submitted applications and supporting documentation submitted by Training Providers.

          - Describe how the proposed Solution allows HHCU Staff to approve, pend for additional information, and reject applications for Training Providers. Indicate whether and how the Solution displays the application status.

      - Approve Training Instructors

For Vendor Completion:

        - Describe how the proposed Solution allows Training Instructors to submit applications according to business rules and upload supporting documentation.  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation.

          - Describe how the proposed Solution allows Training Instructors to apply for approval to teach courses.

          - Describe how the proposed Solution allows Training Instructors to upload supporting documentation.

          - Describe how the proposed Solution allows Training Instructors to provide information requested by HHCU and re-submit an application.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to approve Training Instructors.

        - Describe how the proposed Solution allows HHCU Staff to process submitted applications and supporting documentation to approve Training Instructors.

          - Describe how the proposed Solution allows HHCU Staff to access and review submitted applications and supporting documentation submitted by Training Instructors.

          - Describe how the proposed Solution allows HHCU Staff to approve, pend for additional information, and reject applications for Training Instructors. Indicate whether and how the Solution displays the application status.

    - Reporting

      - Generate Federal Reports/Queries

For Vendor Completion:

        - Describe how the proposed Solution permits the generation of federal reports and queries.

Refer to Attachment O: HHCU Reports List for a list of minimum federal reports.

      - Generate DEQ – Air Quality Reports/Queries

For Vendor Completion:

        - Describe how the proposed Solution permits the generation of DEQ – Air Quality reports and queries.

Refer to Attachment O: HHCU Reports List for a list of minimum DEQ – Air Quality reports required by the Division.

      - Generate DHHS Reports

For Vendor Completion:

        - Describe how the proposed Solution permits the generation of DHHS reports and queries.

Refer to Attachment O: HHCU Reports List for a list of minimum DHHS reports required by the Division.

      - General Reporting

For Vendor Completion:

        - Describe how the proposed Solution permits the management (creation, modification, and deactivation) of standard reports using real-time or near real-time data. List and provide a description of the standard reports available within the Solution.

          - Describe how the proposed Solution allows created reports to be saved in various common formats such as .csv, xlsx, .txt, .doc, and .pdf.

          - Describe how the proposed Solution allows reports to be exported and distributed to recipients who do not log into the Solution.

          - Describe how the proposed Solution allows HHCU Staff to generate and manage reports.

        - Describe how the proposed Solution permits the generation of ad hoc reports using real-time or near real-time data.

        - Describe how the proposed Solution allows imported data to be included in reports (e.g., how collected payment data captured via an interfacing system can be imported into the proposed solution and included in reports generated within the proposed Solution).

        - Describe how the proposed Solution allows data within the reports to be constrained to include specific data (e.g., specify a date range).

        - Describe how the proposed Solution allows formatting capabilities of reports (e.g., page orientation, headers and footers, inclusion of algebraic and mathematic symbols and fonts (, $, <).

    - Curriculum Management

      - Maintain Training Courses

For Vendor Completion:

        - Describe how the proposed Solution allows a Training Provider to submit a course update or cancellation request.  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation for training course forms.

        - Describe how the proposed Solution allows a Training Provider to revise a course based on changes requested by HHCU.  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation for training course forms.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to maintain training courses.

        - Describe how the proposed Solution allows HHCU Staff to review  course updates, cancellation requests, and notifications submitted by a Training Provider.

        - Describe how the proposed Solution allows HHCU Staff to document the course corrections needed.

      - Renew and Approve Training Courses

For Vendor Completion:

        - Describe how the proposed Solution allows a Training Provider to complete and submit a course application.  
Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation for training course forms.

        - Describe how the proposed Solution allows a Training Provider to provide additional information requested by HHCU and resubmit.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to renew and approve training courses.

        - Describe how the proposed Solution allows HHCU Staff to process submitted course applications and supporting documentation.

          - Describe how the proposed Solution allows HHCU Staff to access and review submitted course applications and supporting documentation submitted by Training Providers.

          - Describe how the proposed Solution allows HHCU Staff to approve, pend for additional information, and reject course applications. Indicate whether and how the Solution displays the application or course status.

        - Describe how the proposed Solution allows HHCU Staff to send course renewal reminders.

    - Permit Management

      - Issue Asbestos and Lead Permit and Demolition Notification

For Vendor Completion:

        - Describe how the proposed Solution allows Lead and Asbestos Professionals and the General Public to submit applications for permits and demolition work according to business rules and upload supporting documentation.  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation.

        - Describe how the proposed Solution allows Lead and Asbestos Professionals and the General Public to provide information requested by HHCU and re-submit an application.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to issue asbestos & lead permit & demolition notification.

        - Describe how the proposed Solution allows HHCU Staff to process applications for permits and demolitions and supporting documentation.

          - Describe how the proposed Solution allows HHCU Staff to access and review submitted applications and supporting documentation submitted for a permit or demolition request.

          - Describe how the proposed Solution allows HHCU Staff to approve, pend for additional information, and reject applications for permits and demolitions. Indicate whether and how the Solution displays the application status.

        - Describe how the proposed Solution allows Lead and Asbestos Professionals to submit a waste shipment record according to business rules.  Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation.

    - Payment Processing

For Vendor Completion:

      - Submit Payments

        - Describe how the proposed Solution integrates with a third-party payment processing system to permit Lead and Asbestos Professionals and Training Providers to pay application fees online according to business rules for application submission and fees. 
Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation for business rules concerning application and form submissions and associated fees.

        - Describe how the proposed Solution integrates with a third-party payment processing system to permit Lead and Asbestos Professionals and the General Public to pay permit request fees online.

        - Describe how the proposed Solution integrates with a third-party payment processing system to permit Conference Registrants to pay for registration fees online for conferences and industry training events online.  Conferences and industry training events are periodically hosted by the Division.

        - Describe how the proposed Solution integrates with a third-party payment processing system to permit Lead and Asbestos Professionals to pay on overdue enforcement cases online.

        - Describe how the proposed Solution integrates with a third-party payment processing system to permit Training Providers to pay for courses online.

        - Describe how the proposed Solution calculates the total fees required for a permit based on entered application data (e.g., calculate the asbestos removal fee based on square footage entered multiplied by the price/rate in the fee structure).

        - Describe how the proposed Solution allows HHCU Staff to capture (e.g, via data entry, scan or other method) applications, permit requests, and forms and fee payments on behalf of Lead and Asbestos Professionals, Training Providers, the General Public or Conference Registrants who submit checks directly to HHCU.  Include in your response the method(s) to capture the payments in the Solution. 

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to submit, collect, and refund payments.

      - Collect Payments

For Vendor Completion:

        - Describe how the proposed Solution integrates with a third-party online payment platform to collect payments received for applications, permit requests, and conference/special event registrations.

          - Describe how the proposed Solution allows collected fees to be displayed and associated to the correct applicant/registrant/requestor within the proposed Solution.

          - Describe how the proposed Solution allows applications, permit requests, enforcement penalties, and conference/special event registration forms to be submitted for HHCU review only after payment has been completed (i.e., do not allow forms to be submitted to HHCU if full payment is not complete.)

          - Describe how the proposed Solution permits payments to be collected only if a form accompanies payment (i.e., do not allow payments to be submitted unless there is an associated form accompanying the payment).

          - Describe how the proposed Solution allows HHCU Staff to collect full fees that accompany an application, permit request, or registration (i.e., do not allow fees to be submitted without an accompanied form).

      - Refund Payments

For Vendor Completion:

        - Describe how the proposed Solution allows authorized users (Lead and Asbestos Professionals, HHCU Staff on behalf of professionals) to request refunds according to business rules.

          - Describe how the proposed Solution allows refund requests to be initiated within the proposed Solution.

          - Describe how the proposed Solution manages the refund process and whether the refund approval process is managed within the proposed Solution or within a third-party payment processing platform.

The Division requires approval by the Division, Department, and State before completing refund transactions.

          - Describe how the proposed Solution communicates refund transaction data (e.g., requestor, amount, date, status, HHCU approver/rejector/modifier, etc.) to the third-party payment platform to support refund transactions.

          - Describe how the proposed Solution displays refund data (e.g., status, amount, other data.).

        - Describe how the proposed Solution integrates with a third-party online payment platform to allow users to request allowable refunds.

    - Electronic content Management

      - Archive Asbestos and Lead Documents

For Vendor Completion:

        - Describe how the proposed Solution stores and retains all newly collected and migrated Historical Data within the Solution in alignment with State and federal retention policies.  This includes the retention policy set by the EPA.

Refer to Section 7.15.1 NCDHHS Privacy and Security office (PSO) Terms and Conditions (Record Retention).

Refer to Department retention policies at https://policies.ncdhhs.gov/departmental/policies-manuals/section-iv-general-administration/policies/record-retention.

Refer to EPA retention policies at https://www.epa.gov/irmpoli8/records-management-policy-procedures-and-standards and https://www.epa.gov/records/epa-records-policy-and-guidance

        - Describe how the proposed Solution allows HHCU Staff to upload paper/external documents and their data into the proposed Solution.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to archive asbestos and lead documents.

    - Communication Management

      - Manage Communications

For Vendor Completion:

        - Describe how the proposed Solution allows HHCU Staff to send broadcast emails from within the proposed Solution.

        - Describe how the proposed Solution allows HHCU Staff to print physical documents from within the proposed Solution so they can be mailed.

        - Describe how the proposed Solution allows the General Public to contact HHCU via multiple channels and HHCU can communicate responses.

        - Describe how the proposed Solution allows HHCU Staff to ensure that all communications within the proposed Solution are stored and may be accessed by authorized users (HHCU Staff, NC IT Staff).

        - Describe how the proposed Solution generates reminders to Lead and Asbestos Professionals to communicate due dates for re-training and re-certifications and accreditations.

        - Describe how the proposed Solution provides automated generation of letters to communicate the status of submitted applications and forms.

        - Describe how the proposed Solution provides updateable templates for letters.

          - Describe how the proposed Solution allows  template updates to be completed by HHCU Staff, the Vendor, or both.

          - Describe how the proposed Solution tracks  template update history (e.g, on <date>, <user> updated <template> header).

        - Describe how the proposed Solution communicates course cancelations to Training Providers (due to expired instructor certification).

        - Describe how the proposed Solution permits Training Providers to offer to cancel a course only after HHCU Staff have approved the course and associated materials or cancelation.

        - Describe how the proposed Solution communicates confirmations within the proposed Solution to inform the user of successful or unsuccessful attempts to complete a user action (e.g., application successfully submitted, data saved, document upload error, etc.).

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to manage communications.

    - Compliance Management (regulatory)

      - Perform Inspections (Lead and Asbestos)

For Vendor Completion:

        - Describe how the proposed Solution allows an Inspector to create an inspection itinerary.

        - Describe how the proposed Solution allows an Inspector to update or correct the inspection.

        - Describe how the proposed Solution allows an Inspector to complete an inspection.

        - Describe how the proposed Solution generates a pre-populated inspection report based on the captured inspection.

        - Describe how the proposed Solution allows HHCU Staff to review the inspection.

        - Describe how the proposed Solution allows HHCU Staff to sign off on the inspection.

        - Describe how the proposed Solution allows HHCU Staff to preview inspection documentation.

        - Describe how the proposed Solution allows HHCU Staff to assign a Reviewer to the inspection.

        - Describe how the proposed Solution allows HHCU Staff to mark the inspection as completed.

        - Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to perform inspections.

      - Register Complaint Inspection

        - Describe how the proposed Solution allows an authorized user to enter a complaint (to initiate an inspection) and upload supporting documentation.

        - Describe how the proposed Solution allows HHCU Staff to indicate the type(s) of inspection complaint.  Include how inspection complaints may be indicated as RRP, asbestos, or lead.

        - Describe how the proposed Solution allows HHCU Staff to contact a complainant about their inspection complaint.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to register a complaint inspection.

      - Distribute Compliance Enforcement Letters (Lead and Asbestos)

        - Describe how the proposed Solution allows HHCU Staff to create a warning/please be advised (PBA) case.

        - Describe how the proposed Solution allows HHCU Staff to create a notice of noncompliance case.

        - Describe how the proposed Solution allows HHCU Staff to create a notice of violation case.

        - Describe how the proposed Solution allows HHCU Staff to review the inspection summary and inspection checklist.

        - Describe how the proposed Solution allows HHCU Staff to create and modify a penalty amount and penalty assessment documents.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to distribute compliance enforcement letters.

      - Monitor Compliance Enforcement Process

        - Describe how the proposed Solution allows HHCU Staff to document case activity.

        - Describe how the proposed Solution allows HHCU Staff to review active and closed cases.

        - Describe how the proposed Solution allows HHCU Staff to close a case that no longer has payments owed.

        - Describe how the proposed Solution allows HHCU Staff to rescind a case.

        - Describe how the proposed Solution allows HHCU Staff to send overdue case information to the Office of the State Controller (OSC).

        - Describe how the proposed Solution allows HHCU Staff to be notified on collection cases that are paid in full.

        - Describe how the proposed Solution allows HHCU Staff to receive updates about a collection case’s penalty and interest.

        - Describe how the proposed Solution allows HHCU Staff to be notified when a case is sent to a collection agency.

        - Describe how the proposed Solution allows HHCU Staff to set up a payment plan.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to monitor the compliance enforcement process.

      - Maintain AHERA Plans and Re-inspections

        - Describe how the proposed Solution allows a Local Education Agency (LEA) to submit a management plan. Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation for AHERA forms.

        - Describe how the proposed Solution allows a LEA to complete training.

        - Describe how the proposed Solution allows a LEA to publish the location of the management plan.

        - Describe how the proposed Solution allows a LEA to submit its reinspection report every three (3) years. Refer to Attachment L: HHCU Forms with Instructions Containing Business Rules and Required Documentation for AHERA re-inspection forms.

        - Describe how the proposed Solution allows a LEA to resubmit its reinspection report.

        - Describe how the proposed Solution allows a LEA to provide information requested by HHCU and re-submit a management plan.

        - Describe how the proposed Solution allows HHCU Staff to approve, pend for additional information, and reject LEA management plans. Indicate whether and how the Solution displays the application status.

        - Describe how the proposed Solution allows HHCU Staff to confirm receipt of the reinspection and communicate receipt to the LEA.

        - Describe how the proposed Solution allows HHCU Staff to send reinspection report review letter (problems found or no problem found).

        - Describe how the proposed Solution allows HHCU Staff to monitor LEA school staff training self-study guide.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to maintain AHERA plans and reinspections.

        - Describe how the proposed Solution permits data to be imported into the Solution (e.g., lists of public, charter, and not-for-profit schools).

        - Describe how the proposed Solution can communicate (e.g., flag, notify HHCU Staff) changes between the existing school data in the Solution and newly imported school data (e.g., communicate whether an existing school in the Solution is now closed, has changed data, or whether a school has been added).

      - Distribute AHERA Plans and Reinspection Reminders

        - Describe how the proposed Solution allows HHCU Staff to identify any LEA with a missing management plan.

        - Describe how the proposed Solution generates reminders to LEAs to communicate due dates for management plans and reinspection reports.

        - Describe how the proposed Solution allows HHCU Staff to identify any LEA with a missing reinspection report.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to distribute AHERA plans and reinspection reminders.

      - Audit Training Providers

        - Describe how the proposed Solution allows HHCU Staff to conduct an audit.

        - Describe how the proposed Solution allows HHCU Staff to document audit issues.

        - Describe how the proposed Solution allows HHCU Staff to issue rejections.

        - Describe how the proposed Solution allows HHCU Staff to indicate violation type and description.

        - Describe how the proposed Solution allows HHCU Staff to issue a warning, notice of noncompliance, notice of violation, or pleased by advised (PBA) letter.

        - Describe how the proposed Solution allows HHCU Staff to approve an audit.

Refer to Attachment M: HHCU Workflows (As-Is) and Attachment N: HHCU Workflows (Envisioned) for the current and envisioned business processes to audit Training Providers.

      - General Monitoring and Compliance Management

        - Describe how the proposed Solution allows HHCU Staff to track activity within the Solution (e.g., view who made updates and when).

        - Describe how the proposed Solution captures lead and asbestos training completed by HHCU Staff.

        - Describe how the proposed Solution captures electronic signatures.

        - Describe how the proposed Solution allows HHCU Staff to manage a list of auditors.

        - Describe how the proposed Solution generates alerts/flags for conditions that require monitoring, follow-ups, or other business processes (e.g., flag professionals with expired accreditations and certifications, flag notification submitted fewer than ten (10) days from the demolition, etc.)

        - Describe how the proposed Solution generates a NESHAP number for approved notifications and permits according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates a state permit number (i.e., NC Permit ID) for approved notifications and permits according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the AHERA LEA ID according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the AHERA School Number according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Asbestos and Lead Individual Discipline Accreditations ID Number according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Lead Abatement Firm Certification Number according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Renovation Firm Certification Number according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Renovator/Lead DST Certification Number according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Company Accreditation Number according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Audit Number according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Compliance ID according to business rules for the generation of unique identifiers.

        - Describe how the proposed Solution generates the Itinerary ID according to business rules for the generation of unique identifiers.

    - System Administration

      - Manage User Roles and Permissions

For Vendor Completion:

        - Describe the proposed Solution’s system administration capabilities including how to manage (create, modify, and deactivate) users and permissions.

        - Describe how the proposed Solution permits role-based access to Solution functionality.

        - Describe how the proposed Solution permits system administration by authorized NCDHHS users.

    - Enterprise content Management

      - Maintain Website

For Vendor Completion:

        - Describe how the proposed Solution integrates with the HHCU website to support searches for Lead and Asbestos Professionals that are invoked from the HHCU website, accessed by the General Public, and provides search results based on Lead and Asbestos Professionals listed within the proposed Solution.

    - Global Support Functionality

      - Search

For Vendor Completion:

        - Describe the proposed Solution’s search capabilities (e.g., search for individuals, firms, filtering, advanced searches, and other features.).

            - Describe how the proposed Solution includes all new Historical Data stored in the Solution in search results.

            - Describe how the proposed Solution exports search results into a common file type.  List the file types to which search results may be exported.

            - Describe how the proposed Solution optimizes system performance during searches (e.g., how Solution performance is not slowed due to minimal search criteria).

    - Non-functional specifications

      - User Interface

For Vendor Completion:

          - Describe how the proposed Solution maintains a user-friendly interface (e.g., easy/standard navigation, indicates fields that are required for data, other user experience features).

          - Describe how the proposed Solution interface is compatible with common internet browsers (Edge, Chrome, Firefox, and Safari) and mobile devices. 

Refer to the State of North Carolina Statewide Glossary of Information Technology Terms for the definition of a mobile computing device.

    - Optional Business and Technical Specifications

      - User Interface

For Vendor Completion:

        - Describe how the proposed Solution displays online applications, forms, and
  screen text in Spanish.

## Management Specifications

The following specifications concern specific tasks to be completed during the Contract term, which will be divided into the Project Execution Contract Phase and Operations and Maintenance (O&M) Contract Phase. This section also requests information about the Vendor’s proposed Project and ongoing O&M support approach, including partnership with State IT and Business personnel for delivery.

## Vendor Project Management Approach

The State’s IT project management framework employs decision points throughout the project for approval to proceed with next tasks (reference https://it.nc.gov/programs/project-portfolio-management/quality-management-system). The project phases in which the Vendor will be engaged include the Planning and Design, Execution and Build, Implementation, and Closeout phases. Reference Section 7.11 Project Management for additional information.

For Vendor Completion:

Describe your Project Management methodology and how it can be utilized to support the State’s project management framework, including:

      - All project management tools needed to deliver the Solution and meet Business and Technical and Management Specifications.

      - Approach and tasks for monitoring and controlling the project’s schedule, scope, budget/resource tracking, risks, issues, change and quality.

      - For all agile-based methodologies, how the proposed sprint schedule aligns with the State’s project phases (i.e., Planning and Design, Execution and Build, Implementation, and Closeout phases).

      - How the Vendor will provide all project management artifacts needed to support any peer review or project review requests from the State.

      - How the Vendor will assist the State in documenting lessons learned throughout the Project Execution Contract Phase.

    - Vendor Software Development Lifecycle (SDLC)

For Vendor Completion:

Describe the SDLC approach, methodology, and tools the Vendor will use to deliver and support a Solution that meets the requirements and specifications in this RFP. The State requests use of agile-based methodologies. Include a description of the following:

      - The Vendor’s approach to discovery and gap analysis with any proposed product offering, roadmap planning, configuration and release management, and Solution development cycles such as Sprints and milestones needed to build a Solution that meets the requirements and specifications of this RFP.

      - For agile-based methodologies, the Sprint cadence proposed and the types of agile ceremonies (i.e., meetings) used, indicating when the Solution owner and other State project team members are engaged.

    - Vendor Project Management and Operations and Maintenance Delvierables

For Vendor Completion:

Describe your approach to complete, or assist State personnel in completing, all Project Management and Operations and Maintenance Deliverables listed in Attachment J: Quality Specifications for Project Management and O&M Deliverables, and supply drafts of the Deliverables as indicated.

      - The Project Management and O&M Deliverable table in Attachment J: Quality Specifications for Project Management and O&M Deliverables lists each Deliverable along with the Vendor’s delivery responsibility.

- If the Vendor is listed as the Owner of a Project Management and O&M Deliverable, then the Vendor is responsible for completion of the Deliverable with assistance from the State for items that need State input (i.e., State may be a Contributor).

- If the Vendor Responsibility is listed as Contributor for a Project Management and O&M Deliverable, then the State is the Owner and is responsible for the completion of the Deliverable and will obtain assistance/input from the Vendor as needed.

- In some cases, ownership of a Project Management and O&M Deliverable depends on who is hosting the Solution (as is the case for the Security Plan).

      - In describing your approach, refer to Attachment J: Quality Specifications for Project Management and O&M Deliverables. The State will use Attachment J to evaluate Vendor’s described approach for each Deliverable and all draft Project Management Deliverables requested in this RFP to be included in the Vendor’s proposal.

      - Any draft Project Management Deliverables submitted by the Vendor with their proposal will be refined during the Contract Term based on Agency feedback and must be approved by the Agency to be considered final.

      - The State will also use Attachment J: Quality Specifications for Project Management and O&M Deliverables to evaluate Project Management and O&M Deliverables submitted to the State for approval throughout the Contract Term.  Attachment J includes the description of the content needed for acceptance of a Deliverable and states when the Vendor is to deliver or update the Deliverable throughout all Contract Phases.

      - This list of Deliverables may be negotiated as necessary to be applicable to the proposed Solution via an Alternate Offers (reference Section 6.2.6. Alternate Offers).  The Vendor may propose an alternate set of Deliverables with descriptions of content that demonstrate use of industry standard planning, project management, and technical practices needed to ensure that the Vendor delivers the Solution on time, within the agreed upon Vendor pricing, and that the Solution meets the Agency’s acceptance criteria. The Agency is not obligated to accept any changes the Vendor proposes to this list for inclusion in the Contract.

    - Solution Deployment SUPPORT

For Vendor Completion:

Describe your approach to deploying the developed Solution and subsequent new releases for production use, including:

      - The strategy for deploying the Solution for production use, including the number of Releases proposed for the Project Execution Contract Phase.

      - Deployment planning and preparation, including site visits, site readiness verification, end user device upgrades.

      - Security considerations.

      - Hardware, software, or facilities needed to support the deployment.

      - The deployment activities and reference to any milestones proposed by the Vendor.

      - The roles and responsibilities to complete the deployment.

      - Support provided during deployment, including onsite or remote support.

      - Support provided during the Stabilization Period.

Refer to Attachment J: Quality Specifications for Project Management and O&M Deliverables for the Agency’s expectations regarding Solution deployment.

    - Testing

For Vendor Completion:

Describe your testing processes for the Solution in detail, specifically:

      - Your approach to conducting all types of technical testing (i.e., unit, system integration, regression, interface, accessibility, performance, and security testing) needed prior to User Acceptance Testing, each release/deployment, including pilot deployment, and post-deployment validation.

      - Your proposed approach to planning and supporting UAT, including demonstration of the Vendor-tested system or new release.

      - Tool(s) used to document test scenarios, test cases/scripts, and test results.

      - A description of the testing environment(s) and any specific software tools that you intend to use or make available for State use for all types of testing.

      - How any test results for any Vendor-performed testing are presented for the Agency approval.

      - Your proposed process for identifying, documenting, prioritizing, and resolving Defects found in the Solution during testing. Include in your description any software tools that you intend to make available for Defect management.

      - How the results of pilot deployments will be captured, documented, and used to improve the Solution and subsequent deployments.

Address all the test-related items described in Section 3.6.3 Vendor Project Management and Operations and Maintenance Deliverables and Attachment J: Quality Specifications for Project Management and O&M Deliverables.

    - Training

For Vendor Completion:

Describe your approach to training, identifying the points in your SDLC where training will occur for each type of training that you will provide to User Acceptance Testers, pilot users, end users, State Trainers if using a Train-the-Trainer approach in advance of deployment and/or O&M, and State IT support staff. Include in this description:

      - The training content that you will provide for the Solution, including the approach for in-person, remote, or pre-recorded training. Reference, Section 3.6.3 Vendor Project Management and Operations and Maintenance Deliverables, and Attachment J: Quality Specifications for Project Management and O&M Deliverables for details regarding the Agency’s training documentation needs.

      - Describe the Solution’s technical (hosting) environment used for training. Include in your description how your training technical environment addresses the following items:

- Configurable mirror production functionality, and

- Online help.

      - Describe how you provide training and knowledge transfer training to the Agency and other State IT staff as needed to assist Solution development efforts, system administration, and ongoing support for your proposed Solution.

      - Describe any on demand training resources available to users such as recorded training sessions, computer-based training, FAQs, community forums, etc.

      - Training provided during the O&M Contract Phase for new releases, enhancements, and any other changes to the Solution’s underlying technology or hosting environment.

    - State Hosting

For Vendor Completion:

      - Describe the development, test, training, production, disaster recovery, and any separate reporting technical hosting environments the State will need to establish and operate to host the Solution.

      - Describe how the Vendor will assist the State to troubleshoot, review, maintain and upgrade all technical environments (servers, operating systems, utility software application software, and Storage Area Network (SAN) as needed to ensure continual compliance/conformance (as applicable) with federal, State, and DHHS architectural, privacy, and security policies and standards.

      - Indicate whether the Solution supports offline access and data entry if the Wide Area Network (WAN) connection is not available.

      - Describe your support for testing performance of the Solution.

      - Describe how you will support the State in performing disaster recovery tasks, including Disaster Recovery (DR) testing.

      - Describe the go-live and O&M support you will provide to the State for:

- Installation of the Base Product;

- Installation of the Solution for deployment; and

- Installation of product patches, new releases, and other Solution Changes requested by the Agency.

    - Metrics and Performance

For Vendor Completion:

      - Describe how the proposed Solution ensures adequate space on servers, bandwidth, and response time in the Solution to allow for a minimum 100 concurrent users accessing, entering, and reporting information with a capacity to handle up to 250 with minimal performance degradation.

      - Describe how the Solution provides capability for transaction response time to be consistent for all users directly interacting with the production environment, based on a common application access for network access point, processed and returned to the network access point:

- Ninety (90) percent of responses occur in two (2) seconds or less.

- Ninety-five (95) percent of responses: occur in three (3) seconds or less.

- Ninety-seven (97) percent of responses occur in four (4) seconds or less.

- Ninety-nine (99) percent of responses occur in five (5) seconds or less.

      - Describe your proposed Solution’s established performance metrics, and whether it conforms to the response times listed above in b) of this specification. If a separate reporting environment is included in your proposal, please describe the response times for the environment.

    - Vendor Approach to Operations and Maintenance

O&M will start after the Vendor has obtained documentation of Agency acceptance of the Stabilized Solution (i.e., the Stabilization Period post go-live for all users has been successfully completed).

      - Vendor Proprietary Product Proposals

If the Vendor has proposed its own COTS product as the basis of the proposed Solution, describe the Vendor’s plan to perform/provide all O&M tasks and Deliverables. Reference Section 3.6.3 Vendor Project Management and Operations and Maintenance Deliverables and Attachment J: Quality Specifications for Project Management and O&M Deliverables for specifications about Deliverables that are to be maintained during O&M. Include a description of how the Vendor will do the following:

For Vendor Completion:

        - Provide ongoing maintenance and support for the Solution. This includes, but is not limited to, periodic updates based on new product versions/releases and product patches.

        - Provide a mechanism for the Agency to request Solution Changes and report Defects.

        - Maintain a tracking system, at no cost to the Agency, to track all requested Solution Changes and reported Defects, their status, expected resolution time, testing results, and final resolution.

        - Provide the Agency with O&M Status Reports that include the status of releases, Solution Changes, and Defect resolution in a format specified by the Agency.

        - Perform technical testing all releases and fixes for Solution Changes and Defects in Vendor’s environment prior to delivery to the Agency for User Acceptance Testing (UAT).

        - For modifications made by the Vendor to remediate Defects or make Solution Changes, provide the Regression Test Results Report to confirm that the Solution has not regressed because of modifications prior to releasing the next version of the Solution for UAT.

        - Provide the Agency with technical testing results for Solution Changes and Defects as outlined in Section 3.6.3 Vendor Project Management and Operations and Maintenance Deliverables and Attachment J: Quality Specifications for Project Management and O&M Deliverables in a format specified by the Agency.

        - Upon State request, assist UAT Testers during UAT of any Solution Changes, Defect fixes, and new releases. Vendor will assist the Agency in documenting the UAT Results Report. UAT assistance may be provided onsite or offsite/remote as agreed upon by the Agency.

        - Troubleshoot and correct all problems and Defects identified during UAT of new releases, Defect remediations, or Solution Changes to ensure that the Solution continues to operate as designed.

        - Document Agency approval of UAT results prior to deployment of Solution Changes, new releases, or Defect/issue fixes.

        - Perform Deployment Validation and document Agency approval of Deployment UAT Results for deployed Solution Changes, new releases or Defect/issue fixes.

        - Troubleshoot browser and other compatibility issues that may develop with new releases, Solution Changes, or new supported browser versions as needed.

        - Describe the review and update process (annually and when impacted by Solution Changes or Vendor changes to the product that serves as the basis for the Solution) for the O&M Deliverables listed in Section 3.6.3 Vendor Project Management and Operations and Maintenance Deliverables and Attachment J: Quality Specifications for Project Management and O&M Deliverables.

      - THIRD-PARTY VENDOR PRODUCT PROPOSALS

For Vendor Completion:

If the Vendor is proposing a product that is not its own proprietary offering such that it requires the Agency to obtain product licensing and, depending on the product type, hosting from a third-party Vendor (e.g., Vendor responding to this RFP is proposing Solution integration and support services for another Vendor’s product), describe whether the Vendor can provide O&M support and the levels of support that are offered. Include scenarios where the State provides primary O&M support and only reports escalated (e.g., Tier III) issues/defects for Vendor resolution, which is our standard model for Salesforce, Microsoft Dynamics, ServiceNow, UIPath, and any other product that allows customers to make changes to the Solution directly without any Vendor assistance. Also describe how the Agency can request additional Solution Changes from the Vendor if State support teams will not be used.

For all such proposals, include a description of how the Vendor will do the tasks listed in Section 3.6.10 a) iii)-xiii).

    - Help Desk Support

For Vendor Completion:

      - Unless documented in the Vendor’s SLA, describe the help desk support you provide and indicate whether the support is available 24x7. Help desk support activity is considered resolution of Category 1, 2, or 3 problems as defined in Section 7.15.4 Stabilization.

      - Describe any extended hours of help desk support available for emergency response. The Agency requests extended support [24x7].

      - Describe additional methods users or the Agency can use to request support (e.g., Internet mechanisms, e-mail, FAX, phone/voicemail) and response times proposed.

      - Describe the process used to intake Solution Change requests and General Information requests, i.e., Category 4 and 5 requests as defined in Section 7.15.4 Stabilization.

    - Vendor Service Level Agreement (SLA)

As part of its RFP response, Vendors should describe the levels of service the Vendor will provide for the Solution during the Project and during O&M that conforms with the quality specifications stated in Attachment J: Quality Specifications for Project Management and O&M Deliverables and addresses the Division’s service level items listed below.  The draft SLA will be reviewed and finalized by the Agency and the Vendor prior to Contract execution.

Refer to Attachment J: Quality Specifications for Project Management and O&M Deliverables, Service Level Agreement(s) for more information about the minimum content to be included in the SLA Deliverable.

      - Provide 99.9%, 24x7x365 system availability for all calendar days except for any system maintenance windows approved by the Division.

      - Provide timely Solution upgrades for fixes and Changes in the form of software releases and critical error fixes. Please discuss your support structure including, but not limited to, help desk, problem tracking, maintenance windows and hours of operation.

      - Update the Solution in a timely manner (no more than thirty (30) calendar days after the CDC communicates changes to data, policies, and other requirements). Please provide your approach to implementing Changes and features impacted by the Changes such as, as examples and not exhaustive (i.e., workflows and data capture requirements, user interface Changes, etc.). Include the amount of time it takes to implement the Changes and any deadlines that must be met in order for Changes to be implemented in accordance with the required timing.

      - Provide periodic Solution updates that are provided to all customers at no additional cost to the Division or Agency.

      - Detail the process for requesting Changes, tracking the accumulation of Change Request Hours, estimating work hours required for completion, and completing Changes requested by the Division or Agency.

      - Provide on-going account management and status reporting. If not specified in the SLA included in your offer, discuss the level of account management provided and any specific Services included.

      - Provide capability for response time to be consistent for all users directly interacting with the production hosting environment, based on a common Web ortal access for network access point and processed and returned to the network access point according to the response times outlined above in Section 3.6.9 Metrics and Performance.

      - Provide the response, diagnostic and resolution timeframes for problem log entries for the following service request categories. Refer to Attachment P: Service Level Agreements, for category examples, and expectations of response, diagnostic and resolution timeframes:

i) Category 1: Critical Problem: An outage that results in the unavailability of the Solution production hosting environment or a problem that has persisted at the Category 2 level for more than 48 hours.

ii) Category 2: Major Problem: An outage where the Solution production hosting environment is available but one or more of the critical functions provided by the Solution is not operational, or a

iii) Category 3: Minor Problem: Degradation of non-critical system functions that has persisted for eight (8) business hours.

iv) Category 4: Changes: Request for Changes to the Solution that must be addressed by the Vendor.

v) Category 5: General Requests: General questions or informal contacts.

      - Discuss your support for testing performance of the Solution.

      - Explain the types of reporting that you provide regarding your Solution, including frequency and format (e.g., performance per the SLA, Change management, performance/capacity management). Address the types of reporting specified in Section 3.6.3 Vendor Project Management and O&M Deliverables.

The draft SLA, also in accordance with any applicable terms and conditions described in Attachment B: Department of Information Technology Terms and Conditions, will be reviewed and finalized by the Division/Agency and the Vendor prior to Contract execution. During the term of the Contract, Vendor will review and update the SLA each time the SLA is impacted by a change in the Division’s service level requirements. During O&M, the SLA will also be subject to periodic review by the Division/Agency Contract Administrator.

    - Acquisition, Licensing, and Product Overview

For Vendor Completion:

      - Describe all licensing options and licenses terms for the products proposed for the Solution, including third-party software. For third-party components, Vendor should identify the licensor, applicable SKUs, licensing metrics, and estimated pricing. The State will negotiate and execute all third-party licenses directly with the applicable licensor.

      - Describe how many customers are using the current release of the proposed product that is to be the basis of the Solution. Provide a summary of customer size, industry segment, countries operating in, and applications implemented. Also, indicate for the above, details on transaction volumes, time taken for implementation, the average duration a customer has used the product.

      - Describe your schedule for new releases, including the next scheduled release for your proposed Solution, detailing how:

- Often you provide upgrades, patches, or bug fixes to your product. The customer is notified; and

- Once a new release is made public, how long the previous release is supported.

      - Describe your procedure for the distribution of upgrades/new releases, modifications, Solution Changes, and corresponding documentation.

      - Discuss the largest implementation you have currently installed (include the number of users, locations and the amount of content stored).

      - If applicable, provide the name and address of any subcontractor that will assist the Vendor in implementing the proposed products. Describe the role the subcontractor will play in the implementation of the Solution.

      - Describe how your company measures its ability to satisfy customers’ needs.

      - Explain how your company gathers feedback from customers regarding product improvement and involves them in the prioritization of future releases.

      - Explain whether the Vendor has a customer advisory board or user group. If yes, include a list of the present members and explain how often (per year) this organization meets and average meeting duration.

# Cost of Vendor’s Offer

## Offer Costs

The Vendor must list, itemize, and describe any applicable offer costs in ATTACHMENT D: COST FORM, which may include the following:

- Software License fees or costs to accommodate user base identified in Section 2.1 Table 1: Health Hazards Control Unit User Estimate.

- Additional modules or services required or proposed addressing specifications, if any.  If this is not applicable, note that in response.

- Third-party software, if any, required for the operation of the Solution.

- Installation/configuration/integration/transition costs.

- Customization required or proposed addressing specifications.

- The costs for Customization shall be detailed in an exhibit by item and cost for each Customization to the Vendor product.

- Data Conversion and Migration.

- Deliverables in accordance with Attachment J: Quality Specifications for Project Management and O&M Deliverables, including updates and revisions.

- Training (e.g., end user, Train-the-Trainer, technical) and training materials.

- Annual operations and maintenance costs per Contract Year, if not included in Software License Costs.

- Help Desk/Customer Support/Technical Support Costs per Contract Year, if not included in annual operations and maintenance costs or Software License Costs.

- Escrow costs (COTS products only).

- Cost of Change Hours per year.

- Other costs shall be listed separately by type of service/cost as an attachment. Travel and lodging expenses, if any, must be thoroughly described, and are limited by the State’s Terms and Conditions.

- Hourly rate for additional professional services for consulting and other value-added services provided by the Vendor upon request by the Division.

## Payment Schedule

For Vendor Completion:

The Vendor shall propose its itemized payment schedule based on the content of its offer. All payments must be based upon acceptance of one or more Deliverables.

# Evaluation

## Source Selection

A trade-off/ranking method of source selection will be utilized in this procurement to allow the State to award this RFP to the Vendor providing the Best Value and recognizing that Best Value may result in award other than the lowest price or highest technically qualified offer. By using this method, the overall ranking may be adjusted up or down when considered with or traded-off against other non-price factors.

- Evaluation Process Explanation. State Agency employees will review all offers. All offers will be initially classified as being responsive or non-responsive. If an offer is found non-responsive, it will not be considered further. All responsive offers will be evaluated based on stated evaluation criteria. Any references in an answer to another location in the RFP materials or Offer shall have specific page numbers and sections stated in the reference.

- To be eligible for consideration, Vendor’s offer must substantially conform to the intent of all specifications. Compliance with the intent of all specifications will be determined by the State. Offers that do not meet the full intent of all specifications listed in this RFP may be deemed deficient. Further, a serious deficiency in the offer to any one (1) factor may be grounds for rejection regardless of overall score.

- The evaluation committee may request clarifications, an interview with or presentation from any or all Vendors as allowed by 9 NCAC 06B.0307. However, the State may refuse to accept, in full or partially, the response to a clarification request given by any Vendor. Vendors are cautioned that the evaluators are not required to request clarifications; therefore, all offers should be complete and reflect the most favorable terms. Vendors should be prepared to send qualified personnel to Raleigh, North Carolina, to discuss technical and contractual aspects of the offer.

- Vendors are advised that the State is not obligated to ask for, or accept after the closing date for receipt of offer, data that is essential for a complete and thorough evaluation of the offer.

## Evaluation Criteria

Evaluation will include best value, as the term is defined in N.C.G.S. § 143-135.9(a)(1), compliance with information technology project management policies as defined by N.C.G.S. §143B-1340, compliance with information technology security standards and policies, substantial conformity with the specifications, and other conditions set forth in the solicitation. The following Evaluation Criteria are listed in Order of Importance.

- How well the Vendor’s offer conforms with the specifications in Section 3.0 RFP Requirements and Specifications and related Attachments of this RFP, except Section 3.5.14 Optional Business and Technical Specifications.

- How each Vendor’s offer compares with other Vendors’ offers.

- Vendor Schedule / Timeline for completing implementation by December 31, 2026, as stated in Section 2.0 Purpose of RFP, Paragraph 2.1 Introduction.

- Vendor’s performance of work similar in scope, magnitude, effort, and complexity similar to this solicitation, including strength of references as identified by the Vendor using Attachment G: References. Vendor’s organization, personnel, and experience substantiate its qualifications and capabilities to provide the Solution described in this RFP.  The Vendor may be disqualified from any evaluation or award if the Vendor or any key personnel proposed has previously failed to perform satisfactorily during the performance of any contract with the State or violated rules or statutes applicable to public bidding in the State.

- Vendor’s proposed approach to Project Deliverables to be completed during the Contract Term, divided into the Project Execution Contract Phase and the Operations and Maintenance (O&M) Contract Phase, as outlined in Section 3.6 Management Specifications and defined in Attachment J: Quality Specifications for Project Management and O&M Deliverables.

- Total Cost of Ownership

- Risks associated with Vendor’s offer which include Vendor errata and exceptions to the States’ terms and conditions and any submitted Vendor Agreements.

## Best and Final Offers (BAFO)

- The State may establish a competitive range based upon evaluations of offers, and request BAFOs from the Vendor(s) within this range; e.g. “Finalist Vendor(s)”. If negotiations or subsequent offers are solicited, the Vendor(s) shall provide BAFO(s) in response. Failure to deliver a BAFO when requested shall disqualify the non-responsive Vendor from further consideration. The State will evaluate BAFO(s), oral presentations, and product demonstrations as part of the Vendors’ respective offers to determine the final rankings.

## Possession and Review

- During the evaluation period and prior to award, possession of the bids and accompanying information is limited to personnel of the issuing Agency, and to the committee responsible for participating in the evaluation. Vendors who attempt to gain this privileged information, or to influence the evaluation process (i.e. assist in evaluation) will be in violation of purchasing rules and their offer will not be further evaluated or considered.

- After award of contract the complete bid file will be available to any interested persons with the exception of trade secrets, test information or similar proprietary information as provided by statute and rule. Any proprietary or confidential information, which conforms to exclusions from public records as provided by N.C.G.S. §132-1.2 must be clearly marked as such in the offer when submitted.

# Vendor Information and Instructions

## General Conditions of Offer

    - Vendor Responsibility

It is the Vendor’s responsibility to read this entire document, review all enclosures and attachments, and comply with all specifications, requirements and the State’s intent as specified herein. If a Vendor discovers an inconsistency, error or omission in this solicitation, the Vendor should request a clarification from the State’s contact person.

The Vendor will be responsible for investigating and recommending the most effective and efficient solution. Consideration will be given to the stability of the proposed configuration and the future direction of technology, confirming to the best of its ability that the recommended approach is not short lived. Several approaches may exist for hardware configurations, other products and any software. The Vendor must provide a justification for their proposed hardware, product and software solution(s) along with costs thereof. Vendors are encouraged to present explanations of benefits and merits of their proposed solutions together with any accompanying Services, maintenance, warranties, value added Services or other criteria identified herein.

    - Rights Reserved

While the State has every intention to award a contract as a result of this RFP, issuance of the RFP in no way constitutes a commitment by the State of North Carolina, or the procuring Agency, to award a contract. Upon determining that any of the following would be in its best interests, the State may:

- waive any formality.

- amend the solicitation.

- cancel or terminate this RFP.

- reject any or all offers received in response to this RFP.

- waive any undesirable, inconsequential, or inconsistent provisions of this RFP.

- if the response to this solicitation demonstrates a lack of competition, negotiate directly with one or more Vendors;

- not award, or if awarded, terminate any contract if the State determines adequate State funds are not available; or

- if all offers are found non-responsive, determine whether Waiver of Competition criteria may be satisfied, and if so, negotiate with one or more known sources of supply.

    - Solicitation amendments or revisions

All amendments or revisions to this document will be made by written addendum from the Agency Procurement Office. If either a unit price or extended price is obviously in error and the other is obviously correct, the incorrect price will be disregarded.

    - Oral Explanations

The State will not be bound by oral explanations or instructions given at any time during the bidding process or after award. Vendor contact regarding this RFP with anyone other than the State’s contact person may be grounds for rejection of said Vendor’s offer. Agency contact regarding this RFP with any Vendor may be grounds for cancellation of this RFP.

    - E-PROCUREMENT

This is an E-Procurement solicitation. See ATTACHMENT B, paragraph #38 of the attached North Carolina Department of Information Technology Terms and Conditions.

The Terms and Conditions made part of this solicitation contain language necessary for the implementation of North Carolina’s statewide E-Procurement initiative. It is the Vendor’s responsibility to read these terms and conditions carefully and to consider them in preparing the offer. By signature, the Vendor acknowledges acceptance of all terms and conditions including those related to E-Procurement.

- General information on the E-Procurement service can be found at http://eprocurement.nc.gov/

- Within two days after notification of award of a contract, the Vendor must register in NC E-Procurement @ Your Service at the following website: http://eprocurement.nc.gov/Vendor.html

- As of the RFP submittal date, the Vendor must be current on all E-Procurement fees. If the Vendor is not current on all E-Procurement fees, the State may disqualify the Vendor from participation in this RFP.

    - electronic vendor portal (evp)

The State has implemented the electronic Vendor Portal (eVP) that allow the public to retrieve award notices and information on the Internet at https://evp.nc.gov. https://www.ips.state.nc.us/ips/ Results may be found by searching by Solicitation Number or Agency name. This information may not be available for several weeks dependent upon the complexity of the acquisition and the length of time to complete the evaluation process.

    - Protest Procedures

Protests of awards exceeding $25,000 in value must be submitted to the issuing Agency at the address given on the first page of this document. Protests must be received in the purchasing agency’s office within fifteen (15) calendar days from the date of this RFP award and provide specific reasons and any supporting documentation for the protest. All protests are governed by Title 9, Department of Information Technology (formerly Office of Information Technology Services), Subchapter 06B Sections .1101 - .1121.

## General Instructions for Vendor

    - PRE-OFFER CONFERENCE: RESERVED

    - QUESTIONS CONCERNING THE RFP

All inquiries regarding the solicitation specifications or requirements are to be addressed to the contact person listed on Page One of this solicitation via the Ariba Sourcing Tool’s message board. Vendor contact regarding this Solicitation with anyone other than the contact person listed on Page One of this Solicitation may be grounds for rejection of said Vendor’s offer.

Written questions concerning this Solicitation will be received until January 27, 2026 at 2pm Eastern Time.

They must be submitted to the contact person listed on Page One of this Solicitation via the Ariba Sourcing Tool’s message board. Please enter “Questions Solicitation 30-26050-DPH” as the subject for the message.

| REFERENCE | VENDOR QUESTION |
| --- | --- |
| RFP Section, Page Number |  |

    - Addendum to RFP

If a pre-offer conference is held or written questions are received prior to the submission date, an addendum comprising questions submitted and responses to such questions, or any additional terms deemed necessary by the State shall become an Addendum to this RFP and provided via the State’s Ariba Sourcing Tool. Vendors’ questions posed orally at any pre-offer conference must be reduced to writing by the Vendor and provided to the Purchasing Officer as directed by said Officer. Oral answers are not binding on the State.

Critical updated information may be included in these Addenda. It is important that all Vendors bidding on this RFP periodically check the State’s Sourcing Tool for all Addenda that may be issued prior to the offer opening date.

    - COSTS related to OFFER SUBMISSION

Costs for developing and delivering responses to this RFP and any subsequent presentations of the offer as requested by the State are entirely the responsibility of the Vendor. The State is not liable for any expense incurred by the Vendors in the preparation and presentation of their offers.

All materials submitted in response to this RFP become the property of the State and are to be appended to any formal documentation, which would further define or expand any contractual relationship between the State and the Vendor resulting from this RFP process.

    - vendor errata and exceptions

Any errata or exceptions to the State’s requirements and specifications may be presented on a separate page labeled “Exceptions to Requirements and Specifications”. Include references to the corresponding requirements and specifications of the Solicitation. Any deviations shall be explained in detail. The Vendor shall not construe this paragraph as inviting deviation or implying that any deviation will be acceptable. Offers of alternative or non-equivalent goods or services may be rejected if not found substantially conforming; and if offered, must be supported by independent documentary verification that the offer substantially conforms to the specified goods or services specification. If a Vendor materially deviates from RFP requirements or specifications, its offer may be determined to be non-responsive by the State.

Offers conditioned upon acceptance of Vendor Errata or Exceptions may be determined to be non-responsive by the State.

    - Alternate Offers

The Vendor may submit alternate offers for various levels of service(s) or products meeting specifications. Alternate offers must specifically identify the RFP specifications and advantage(s) addressed by the alternate offer. Any alternate offers must be clearly marked with the legend as shown herein. Each offer must be for a specific set of Services or products and offer at specific pricing. If a Vendor chooses to respond with various service or product offerings, each must be an offer with a different price and a separate RFP offer. Vendors may also provide multiple offers for software or systems coupled with support and maintenance options, provided, however, all offers must satisfy the specifications.

Alternate offers must be submitted in a separate document and clearly marked “Alternate Offer for ‘name of Vendor’” and numbered sequentially with the first offer if separate offers are submitted.

    - MODIFICATIONS TO OFFER

An offer may not be unilaterally modified by the Vendor.

    - Basis for Rejection

Pursuant to 9 NCAC 06B.0401, the State reserves the right to reject any and all offers, in whole or in part; by deeming the offer unsatisfactory as to quality or quantity, delivery, price or service offered; non-compliance with the specifications or intent of this solicitation; lack of competitiveness; error(s) in specifications or indications that revision would be advantageous to the State; cancellation or other changes in the intended project, or other determination that the proposed specification is no longer needed; limitation or lack of available funds; circumstances that prevent determination of the best offer; or any other determination that rejection would be in the best interest of the State.

    - non-responsive OFFERs

Vendor offers will be deemed non-responsive by the State and will be rejected without further consideration or evaluation if statements such as the following are included:

- “This offer does not constitute a binding offer”,

- “This offer will be valid only if this offer is selected as a finalist or in the competitive range”,

- “The Vendor does not commit or bind itself to any terms and conditions by this submission”,

- “This document and all associated documents are non-binding and shall be used for discussion purposes only”,

- “This offer will not be binding on either party until incorporated in a definitive agreement signed by authorized representatives of both parties”, or

- A statement of similar intent

    - VENDOR REGISTRATION WITH THE SECRETARY OF STATE

Vendors do not have to be registered with the NC Secretary of State to submit an offer; however, in order to receive an award/contract with the State, they must be registered. Registration can be completed at the following website:  https://www.sosnc.gov/Guides/launching_a_business

    - VENDOR REGISTRATION AND SOLICITATION NOTIFICATION SYSTEM

The NC electronic Vendor Portal (eVP) allows Vendors to electronically register with the State to receive electronic notification of current procurement opportunities for goods and Services available at the following website:  https://evp.nc.gov.

This RFP is available electronically on the electronic Vendor Portal (eVP) at the following website:  https://evp.nc.gov.

## Instructions for Offer Submission

    - General Instructions For Offer

Vendors are strongly encouraged to adhere to the following general instructions in order to bring clarity and order to the offer and subsequent evaluation process:

- Organize the offer in the exact order in which the specifications are presented in the RFP. The Execution page of this RFP must be placed at the front of the Proposal. Each page should be numbered. The offer should contain a table of contents, which cross-references the RFP specification and the specific page of the response in the Vendor's offer.

- Provide complete and comprehensive responses with a corresponding emphasis on being concise and clear. Elaborate offers in the form of brochures or other presentations beyond that necessary to present a complete and effective offer are not desired.

- Clearly state your understanding of the problem(s) presented by this RFP including your proposed solution’s ability to meet the specifications, including capabilities, features, and limitations, as described herein, and provide a cost offer.

- Supply all relevant and material information relating to the Vendor’s organization, personnel, and experience that substantiates its qualifications and capabilities to perform the Services and/or provide the goods described in this RFP. If relevant and material information is not provided, the offer may be rejected from consideration and evaluation.

- Furnish all information requested; and if response spaces are provided in this document, the Vendor shall furnish said information in the spaces provided. Further, if required elsewhere in this RFP, each Vendor must submit with its offer sketches, descriptive literature and/or complete specifications covering the products offered. References to literature submitted with a previous offer will not satisfy this provision. Proposals that do not comply with these instructions may be rejected.

- Any offer that does not adhere to these instructions may be deemed non-responsive and rejected on that basis.

- Only information that is received in response to this RFP will be evaluated. Reference to information previously submitted or Internet Website Addresses (URLs) will not suffice as a response to this solicitation.

    - Offer Organization

Within each section of its offer, Vendor should address the items in the order in which they appear in this RFP. Forms, attachments or exhibits, if any provided in the RFP, must be completed and included in the appropriate section of the offer. All discussion of offered costs, rates, or expenses must be presented in Section 4.0. Cost of Vendor’s Offer.

The offer should be organized and indexed in the following format and should contain, at a minimum, all listed items below.

- Signed Execution Page AND all pages of this solicitation document in ONE (1) PDF. This includes:

- Attachments A and B

- Completed Description of Vendor Submitting Offer Form (Attachment C)

- Completed Cost Form of Vendor’s Offer (Attachment D)

- Completed and Signed Vendor Certification Form (Attachment E)

- Completed Location of Workers Utilized by Vendor Form (Attachment F)

- Completed References (Attachment G)

- Completed Financial Statements (Attachment H)

- Completed NCDHHS Business Associate Agreement (Attachment I)

- Vendor Response to Specifications and Requirements

- Include a statement that acknowledges that you have read, understand, and agree to complete all Project and O&M Deliverables as described in Section 3.6.3 Vendor Project Management and Operations and Maintenance Deliverables and Attachment J: Quality Specifications for Project Management and O&M Deliverables . If detailed responses are needed, use the following format:

- Deliverable number,

- Deliverable name, and

- Vendor response.

- Submit drafts of the following Project Management and Operations and Maintenance Deliverables:

- Vendor Project Schedule,

- Vendor Project Management Plan,

- Vendor Project Staffing Plan,

- Service Level Agreement, and

- Vendor O&M Staffing Plan.

- Security Vendor Readiness Assessment Report (VRAR)

- Architecture Diagrams

- Detailed Project Timeline

- Errata and Exceptions if any

- Vendor's License and Maintenance Agreements if any

- Vendor may attach other supporting materials that it feels may improve the quality of its response. These materials should be included as items in a separate appendix.

- All pages of this solicitation document (including all Attachments and signed addendums)

    - Offer Submittal

Due Date:	February 16, 2026

Time:		2pm Eastern Time

IMPORTANT NOTE:  It is the Vendor’s sole responsibility to upload their offer to the Ariba Sourcing Module by the specified time and date of opening. Vendor shall bear the risk for late electronic submission due to unintended or unanticipated delay, including but not limited to internet issues, network issues, local power outages, or application issues. Vendor must include all the pages of this solicitation in their response.

Sealed offers, subject to the conditions made a part hereof, will be received until 2:00pm Eastern Time on the day of opening and then opened, for furnishing and delivering the commodity as described herein. Offers must be submitted via the Ariba Sourcing Module with the Execution page signed and dated by an official authorized to bind the Vendor’s firm. Failure to return a signed offer shall result in disqualification.

Attempts to submit a proposal via facsimile (FAX) machine, telephone, email, email attachments, or in any hardcopy format in response to this Bid SHALL NOT be accepted and will automatically be deemed Non-Responsive.

- Submit one (1) signed, original electronic offer through the Ariba Sourcing Module.

- The Ariba Sourcing Module document number is:  WS1731219910

- All File names should start with the Vendor name first, in order to easily determine all the files to be included as part of the Vendor’s response. For example, files should be named as follows: Vendor Name-your file name.

- File contents SHALL NOT be password protected, the file formats must be in .PDF, .JPEG, .DOC or .XLS format, and shall be capable of being copied to other sources. Inability by the State to open the Vendor’s files may result in the Vendor’s offer(s) being rejected as Non-Responsive.

- If the Vendor’s proposal contains any confidential information (as defined in Attachment B, Section 1, Paragraph #18), then the Vendor must provide one (1) signed, original electronic offer and one (1) redacted electronic copy.

For Vendor training on how to use the Ariba Sourcing Tool to view solicitations, submit questions, develop responses, upload documents, and submit offers to the State, Vendors should go to the following site: https://eprocurement.nc.gov/training/vendor-training

Questions or issues related to using the Ariba Sourcing Tool itself can be directed to the North Carolina eProcurement Help Desk at 888-211-7440, Option 2. Help Desk representatives are available Monday through Friday from 7:30 AM EST to 5:00 PM EST

# Other Requirements and Special Terms

## Vendor Utilization Of Workers Outside of U.S.

For Security purposes, the State is requesting that all scope in this solicitation be sourced in the US or its territories.

Complete ATTACHMENT F - Location of Workers Utilized by Vendor and submit with your offer.

## Financial Statements

The Vendor shall provide evidence of financial stability by returning with its offer 1) completed Financial Review Form (Attachment H), and 2) copies of Financial Statements as further described hereinbelow. As used herein, Financial Statements shall exclude tax returns and compiled statements.

- For a publicly traded company, Financial Statements for the past three (3) fiscal years, including at a minimum, income statements, balance sheets, and statement of changes in financial position or cash flows. If three (3) years of financial statements are not available, this information shall be provided to the fullest extent possible, but not less than one year. If less than 3 years, the Vendor must explain the reason why they are not available.

- For a privately held company, when certified audited financial statements are not prepared: a written statement from the company’s certified public accountant stating the financial condition, debt-to-asset ratio for the past three (3) years and any pending actions that may affect the company’s financial condition.

- The State may, in its sole discretion, accept evidence of financial stability other than Financial Statements for the purpose of evaluating Vendors’ responses to this RFP. The State reserves the right to determine whether the substitute information meets the requirements for Financial Information sufficiently to allow the State to evaluate the sufficiency of financial resources and the ability of the business to sustain performance of this RFP award. Scope Statements issued may require the submission of Financial Statements and specify the number of years to be provided, the information to be provided, and the most recent date required.

## Financial Resources Assessment, Quality Assurance, Performance and Reliability

- Contract Performance Security. The State reserves the right to require performance guaranties pursuant to N.C.G.S. §143B-1340(f) and 09 NCAC 06B.1207 from the Vendor without expense to the State.

- Project Assurance, Performance and Reliability Evaluation – Pursuant to N.C.G.S. §143B-1340, the State CIO may require quality assurance reviews of Projects as necessary.

## Vendor’s License or Support Agreements

Vendor should present its license or support agreements for review and evaluation. Terms offered for licensing and support of Vendors’ proprietary assets will be considered.

The terms and conditions of the Vendor’s standard services, license, maintenance or other agreement(s) applicable to Services, Software and other Products acquired under this RFP may apply to the extent such terms and conditions do not materially change the terms and conditions of this RFP. In the event of any conflict between the terms and conditions of this RFP and the Vendor’s standard agreement(s), the terms and conditions of this RFP relating to audit and records, jurisdiction, choice of law, the State’s electronic procurement application of law or administrative rules, the remedy for intellectual property infringement and the exclusive remedies and limitation of liability in the DIT Terms and Conditions herein shall apply in all cases and supersede any provisions contained in the Vendor’s relevant standard agreement or any other agreement. The State shall not be obligated under any standard license and/or maintenance or other Vendor agreement(s) to indemnify or hold harmless the Vendor, its licensors, successors or assigns, nor arbitrate any dispute, nor pay late fees, penalties, legal fees or other similar costs.

## Resellers: RESERVED

## Disclosure of Litigation

The Vendor’s failure to fully and timely comply with the terms of this section, including providing reasonable assurances satisfactory to the State, may constitute a material breach of the Agreement.

a)	The Vendor shall notify the State in its offer, if it, or any of its subcontractors, or their officers, directors, or key personnel who may provide Services under any contract awarded pursuant to this solicitation, have ever been convicted of a felony, or any crime involving moral turpitude, including, but not limited to fraud, misappropriation or deception. The Vendor shall promptly notify the State of any criminal litigation, investigations or proceeding involving the Vendor or any subcontractor, or any of the foregoing entities’ then current officers or directors during the term of the Agreement or any Scope Statement awarded to the Vendor.

b)	The Vendor shall notify the State in its offer, and promptly thereafter as otherwise applicable, of any civil litigation, arbitration, proceeding, or judgments against it or its subcontractors during the three (3) years preceding its offer, or which may occur during the term of any awarded to the Vendor pursuant to this solicitation, that involve (1) Services or related goods similar to those provided pursuant to any contract and that involve a claim that may affect the viability or financial stability of the Vendor, or (2) a claim or written allegation of fraud by the Vendor or any subcontractor hereunder, arising out of their business activities, or (3) a claim or written allegation that the Vendor or any subcontractor hereunder violated any federal, state or local statute, regulation or ordinance. Multiple lawsuits and or judgments against the Vendor or subcontractor shall be disclosed to the State to the extent they affect the financial solvency and integrity of the Vendor or subcontractor.

c)	All notices under subsection A and B herein shall be provided in writing to the State within thirty (30) calendar days after the Vendor learns about any such criminal or civil matters; unless such matters are governed by the DIT Terms and Conditions annexed to the solicitation. Details of settlements which are prevented from disclosure by the terms of the settlement shall be annotated as such. Vendor may rely on good faith certifications of its subcontractors addressing the foregoing, which certifications shall be available for inspection at the option of the State.

## Criminal Conviction

In the event the Vendor, an officer of the Vendor, or an owner of a 25% or greater share of the Vendor, is convicted of a criminal offense incident to the application for or performance of a State, public or private Contract or subcontract; or convicted of a criminal offense including but not limited to any of the following: embezzlement, theft, forgery, bribery, falsification or destruction of records, receiving stolen property, attempting to influence a public employee to breach the ethical conduct standards for State of North Carolina employees; convicted under State or federal antitrust statutes; or convicted of any other criminal offense which in the sole discretion of the State, reflects upon the Vendor’s business integrity and such Vendor shall be prohibited from entering into a contract for goods or Services with any department, institution or agency of the State.

## Security and Background Checks

The Agency reserves the right to conduct a security background check or otherwise approve any employee or agent provided by the Vendor, and to refuse access to or require replacement of any such personnel for cause, including, but not limited to, technical or training qualifications, quality of work or change in security status or non-compliance with the Agency’s security or other similar requirements.

All State and Vendor personnel that have access to data restricted by the State Security Manual and Policies must have a security background check performed. The Vendors are responsible for performing all background checks of their workforce and subcontractors. The State reserves the right to check for non-compliance.

## Assurances

In the event that criminal or civil investigation, litigation, arbitration or other proceedings disclosed to the State pursuant to this Section, or of which the State otherwise becomes aware, during the term of the Agreement, causes the State to be reasonably concerned about:

- the ability of the Vendor or its subcontractor to continue to perform the Agreement in accordance with its terms and conditions, or

- whether the Vendor or its subcontractor in performing Services is engaged in conduct which is similar in nature to conduct alleged in such investigation, litigation, arbitration or other proceedings, which conduct would constitute a breach of the Agreement or violation of law, regulation or public policy, then the Vendor shall be required to provide the State all reasonable assurances requested by the State to demonstrate that: the Vendor or its subcontractors hereunder will be able to continue to perform the Agreement in accordance with its terms and conditions, and the Vendor or its subcontractors will not engage in conduct in performing Services under the Agreement which is similar in nature to the conduct alleged in any such litigation, arbitration or other proceedings.

## Confidentiality of offers

All offers and any other RFP responses shall be made public as required by the NC Public Records Act and GS 143B-1350. Vendors may mark portions of offers as confidential or proprietary, after determining that such information is excepted from the NC Public Records Act, provided that such marking is clear and unambiguous and preferably at the top and bottom of each page containing confidential information. Standard restrictive legends appearing on every page of an offer are not sufficient and shall not be binding upon the State.

Certain State information is not public under the NC Public Records Act and other laws. Any such information which the State designates as confidential and makes available to the Vendor in order to respond to the RFP or carry out the Agreement, or which becomes available to the Vendor in carrying out the Agreement, shall be protected by the Vendor from unauthorized use and disclosure. The Vendor shall not be required under the provisions of this section to keep confidential, (1) information generally available to the public, (2) information released by the State generally, or to the Vendor without restriction, (3) information independently developed or acquired by the Vendor or its personnel without reliance in any way on otherwise protected information of the State. Notwithstanding the foregoing restrictions, the Vendor and its personnel may use and disclose any information which it is otherwise required by law to disclose, but in each case only after the State has been so notified, and has had the opportunity, if possible, to obtain reasonable protection for such information in connection with such disclosure.

## Project Management

All project management and coordination on behalf of the Agency shall be designated through a single point of contact as the Agency Project Manager. The Vendor shall designate a Vendor Project Manager who will provide a single point of contact for management and coordination of the Vendor’s work. All work performed pursuant to the Agreement shall be coordinated between the Agency Project Manager and the Vendor Project Manager.

The State’s framework is based on a waterfall product delivery model, but can accommodate Iterative, Agile and Hybrid delivery models. The State prefers the use of Agile-based methodologies for project execution and implementation. The State’s framework employs decision points throughout the project for approval to proceed with next tasks.

## Meetings

- The Vendor is required to meet with Agency personnel, or designated representatives, to resolve technical or contractual problems that may occur during the term of the Agreement.  Meetings will occur as problems arise and will be coordinated by Agency. The Vendor will be given reasonable and sufficient notice of meeting dates, times, and locations.  Face-to-face meetings are desired, unless noted below.  However, at the Vendor’s option and expense, a conference call meeting may be substituted. Failure to participate in two (2) consecutive problem resolution meetings, two (2) consecutive missed or rescheduled meetings, or failure to make a good faith effort to resolve problems, may result in termination of the Contract in accordance with Attachment B: Section 1, Paragraph # 19.

- The appropriate Vendor Staff will be required to participate in the following project meetings. The State Project Manager will provide 24-hour meeting notice for project meetings. Project meetings specified as “Onsite” require attendance in person in Raleigh, North Carolina or a designated facility as needed unless public health measures require virtual meetings (e.g., NCDHHS’s COVID-19 pandemic plan response is still active or the State project team is working remotely). Project meetings specified as “Offsite” will be conducted via Microsoft Teams or Cisco WebEx.

- Project Kick-Off (Onsite or Offsite)

- System Requirements/User Story/Backlog Development, Gap Analysis and Detailed Design (Onsite and/or Offsite)

- Configured State Technical Environments (Onsite or Offsite if remote support can be provided)

- Pre-UAT Training (Onsite or Offsite)

- UAT Support (Onsite or Offsite as warranted by the context and scope of the individual meetings)

- Role-Based Training for testers, end users, State Administrators, State trainers, and IT support personnel training (Onsite/Offsite, including on demand training such as e-Learning or computer-based training)

- Readiness for Deployment (Go-Live) (Onsite/Offsite)

- Deployment (Onsite/Offsite)

- Project Closeout (Offsite)

- Ad Hoc Meetings (Onsite/Offsite)

- Change Management Meetings (Onsite/Offsite)

- Project Review Meetings (Onsite/Offsite)

- Executive Steering Committee (Onsite/Offsite)

- Project Status Meetings (Onsite/Offsite)

- The Project Status Meetings will follow an agenda mutually developed by Vendor and the DHHS Project Manager. The Vendor Project Manager will work with the DHHS Project Manager to plan, strategize, and prepare required materials for all the meetings.

- When required to be onsite, the Vendor will provide Vendor personnel with any required personal computer equipment and software and will reimburse the Division for all long-distance telephone calls charged to the Division.

## Recycling and Source Reduction

It is the policy of this State to encourage and promote the purchase of products with recycled content to the extent economically practicable, and to purchase items which are reusable, refillable, repairable, more durable, and less toxic to the extent that the purchase or use is practicable and cost-effective. We also encourage and promote using minimal packaging and the use of recycled/recyclable products in the packaging of goods purchased. However, no sacrifice in quality of packaging will be acceptable. The Vendor remains responsible for providing packaging that will protect the commodity and contain it for its intended use. Vendors are strongly urged to bring to the attention of the purchasers at the NCDIT Statewide IT Procurement Office those products or packaging they offer which have recycled content and that are recyclable.

## Special Terms and Conditions

Paragraph #9 in Section 1 of the DIT Terms and Conditions is supplemented as follows:

The Agency reserves the right to perform post-delivery and post-training acceptance testing for a period beginning with installation and lasting eight (8) weeks. The Agency also reserves the right to have an independent Vendor conduct testing pertaining to the functions, auditability, and related matters. At any time before the end of the test and assurance period the Agency may require any or all of the following:

i) Have the Vendor modify the installed software to eliminate the deficiency to the Agency’s   satisfaction.

ii)  Have the Vendor re-install a new copy of the software product(s).

iii)  Extend the acceptance testing period for a period of 60 days to allow time for Vendor to remedy the problems.

iv)  Remove the application software, cancel this Agreement, and recover payments extended from Agency funds.

Paragraph #16 in Section 1 of the DIT Terms and Conditions is supplemented as follows:

For Vendor Completion:

The Vendor shall provide a Certificate of Insurance naming the Agency as an additional insured, with the certificate complying with all required coverages and delivered to the Agency not later than ten (10) days following the date of the Notice of Award issued pursuant to this RFP. The Vendor must notify the Agency immediately of any material change in insurance coverage, including, but not limited to changes in limits, coverage, or status of the policy.

## AGENCY Terms and Conditions

## NCDHHS Privacy and Security Office (PSO) Terms and conditions

- NC DEPARTMENT OF HEALTH AND HUMAN SERVICES PRIVACY AND SECURITY REQUIREMENTS

In addition to the requirements in Section 3.2 Security Specifications and in Paragraph 18) Security of State Data of Section 4 Terms and Conditions Applicable to Software as a Service Solutions in Attachment B Department of Information Technology Terms and Conditions, the Vendor shall implement internal data security measures, and other industry security best practices utilizing appropriate hardware and software necessary to monitor, maintain, and ensure data integrity in accordance with all applicable federal regulations, state regulations, NC DHHS privacy and security policies, and local laws. The Vendor shall maintain all privacy and security safeguards throughout the term of this agreement. In addition, the Vendor agrees to maintain compliance with the following:

NC DHHS Privacy Manual and Security Manual, both located online at: https://policies.ncdhhs.gov/departmental/policies-manuals/section-viii-privacy-and-security

- DUTY TO REPORT

In addition to the requirements in Sub-Paragraph g. Breach Notification of Paragraph 18) Security of State Data of Section 4 Terms and Conditions Applicable to Software as a Service Solutions in Attachment B Department of Information Technology Terms and Conditions, and the NC DHHS PSO notification requirements in Attachment I Business Associate Agreement (BAA), the Vendor shall (1) report all suspected and confirmed privacy/security incidents or privacy/security breaches involving unauthorized access, use, disclosure, modification, or data destruction to the TPC Branch Contract Administrator and the NC DHHS Privacy and Security Office at https://www.ncdhhs.gov/about/administrative-divisions-offices/office-privacy-security  within twenty-four (24) hours after the incident is first discovered.  (2) If the privacy or security incident involves Social Security Administration (SSA) data or Centers for Medicare and Medicaid Services (CMS) data, the Vendor shall report the incident within one (1) hour after the incident is first discovered. At a minimum, such privacy and security incident report will contain to the extent known: the nature of the incident, specific information about the data compromised, the date the privacy or security incident occurred, the date the Vendor was notified, and the identity of affected or potentially affected individual(s). (3) During the performance of this contract, the Vendor is to notify the TPC Branch’s Contract Administrator and NC DHHS Privacy and Security Office of any contact by the federal Office for Civil Rights (OCR) received by the Vendor. In addition, the Vendor will reasonably cooperate with NC DHHS Divisions and Offices to mitigate the damage or harm of such security incidents.

- RECORD RETENTION

Records shall not be destroyed, purged, or disposed of without the express written consent of NC DHHS. State basic records retention policy requires all grant records to be retained for a minimum of five years or until all audit exceptions have been resolved, whichever is longer.  However, this contract is subject to federal policy and regulations, record retention is a minimum of ten years.  Also, if any litigation, claim, negotiation, audit, disallowance action, or other action involving this Contract has been started before expiration of the ten-year retention period described above, the records must be retained until completion of the action and resolution of all issues which arise from it, or until the end of the regular ten-year period described above, whichever is later.

- SUBCONTRACTING

In addition to the requirements in Paragraph 4 Subcontracting in Section 1 General Terms and Conditions Applicable to all Purchases in Attachment B Department of Information Technology Terms and Conditions, if a subcontractor is used in the performance of this Contract, the Vendor must include, without modification, all the DHHS PSO Terms and Conditions in each subcontract.

## Invoices

- The State Contractual Point of Contact (i.e., Agency Contract Administrator) will be responsible for receiving and tracking statements of completed Deliverables and invoices, and for verifying information and costs submitted in invoices.

- For the Project Execution Contract Phase, Project Management Deliverables must be grouped in accordance with Solution development and delivery and must be completed and accepted by the Agency before the Vendor is eligible to invoice for payment. A Deliverable Acceptance Form must be completed and signed by both Parties and included with the invoice submission.

- Invoices must include:

  - The invoice date(s);

  - The Vendor’s invoice number and remit to address;

  - The Contract number and purchase order number. The purchase order number will be given to the Vendor upon Contract award;

  - An accurate description of the work, identifying the specific Sprint Cycles/Modules/Milestones and Deliverables or O&M Timeframe and Tasks/Deliverables for which the invoice is being submitted including the unit cost and extended cost per the Contract Cost Table;

  - The period covered per the Vendor’s proposed payment schedule and indication if the timeframe is in the Project Execution Contract Phase or the O&M Contract Phase;

  - The total amount of fees due to the Vendor minus:

- The portion of the retainage that applies to the billing cycle as a result of any liquidated damages (i.e., the total retainage amount is to be divided equally among all invoices that will be submitted for the Project Execution Contract Phase); and

- Any service credit adjustments for liquidated damages as a result of:

- Vendor non-performance per the terms of the Service Level Agreement and/or

- Defects/issues identified during the Stabilization Period as listed in Section 7.15.4 Stabilization.

  - The Vendor’s failure to include this required information on the invoice, may cause a delay in payment.

## Transition Assistance

Paragraph 42 in Section 1 of the DIT Terms and Conditions is supplemented as follows:

- The Parties will meet to discuss transition, including turnover procedures, the transition meeting schedule, and any risks, barriers, assumptions, and mitigation strategies for transition.

- During the Transition Period, the Vendor will continue to provide services to the Agency without cessation or alteration. The Transition Period may be modified as agreed upon in writing by the parties in a Contract amendment, including adding additional transition services.

- Within thirty (30) calendar days of receiving/providing notice of intent to terminate or of Contract expiration and no later than ninety (90) calendar days prior to termination or expiration of the Contract, the Vendor will develop and deliver to the Agency Transition Plan. The Transition Plan will document the steps and resources required to transition the Confidential Information from the Vendor to the Agency or its designee. The Vendor will obtain the Agency’s approval of its Transition Plan and will be required to update and obtain the Agency’s approval of revisions to its plan as revisions are made.

## Stablization

During the Project Execution Phase, Vendor will provide support until the Solution has been stabilized. The Solution will be deemed “stable” when it is available and has been operating continuously for ninety (90) consecutive Calendar Days following Deployment so that users can successfully log into the Solution and perform their daily work 24x7x365 (excluding scheduled maintenance periods) without frequent system lockups, freezes, or shutdowns. If a Category 1, 2 or 3 Defect or issue occurs during the 90-day Stabilization Period, the Vendor must resolve the Defect/issue in accordance with the table below and the Defect/issue must remain resolved by the end of the 90-day Stabilization Period or resolved within the Defect resolution time outlined below for Defects that occur at the end of the Stabilization Period and the resolution time extends beyond the 90-day Stabilization Period. Any Defect that is not resolved within the specified timeframe is subject to the service credits outlined below as liquidated damages for the time that the Solution cannot be used by the Agency in addition to any service credits owed per Attachment B: Department of Information Technology Terms and Conditions, Section 7.15.2 and Vendor’s Service Level Agreement. These Category 1, 2, or 3 Defects do not include any issues that may arise that are outside of Vendor responsibility, which are also summarized below. The Category Levels are defined in the following table:

| Category | Description | Response Time | Diagnosis Time | Resolution Time | Service Credits for Resolution Outside of Resolution Time |
| --- | --- | --- | --- | --- | --- |
| Category 1 (Major Problem) | An outage that results in the unavailability of the Solution or the Solution’s hosting environment or a Defect that has persisted at the Severity Category 2 level for more than 48 hours. | 1 hour | 1 hour | 24 hours | 20% of total 10% retainage for each instance plus an additional $25,000 service credit for each additional 24-hour period to resolution. For example, if the total contract value is $3M, the 10% retainage would equal $300K. As a result, any service credit owned for each one Category 1 issue that took 36 hours to resolve would be $85,000 (20% of $300,000 = $60,000. $60,000 + $25,000 = $85,000). Every 24-hour period increment would add an additional $25,000 to the service credit; therefore a Category 1 issue that took 52 hours to resolve would result in a $110,000 service credit ($85,000+$25,000 for the additional 24-hour period). |
| Category 2 (Critical Problem) | An outage where the Solution or the Solution’s hosting environment is available but one or more of the Critical Functions provided by the Solution is not operational, and a Workaround does not exist, or a Category 3 problem that has persisted for more than five (5) business days. | 1-2 hours | 24 hours | 48 hours | 10% of total 10% retainage for each instance. For example, if the total contract value is $3M, the 10% retainage would equal $300K. As a result, any service credit owned for each Category 2 issue would be $30,000 (10% of $300,000). |
| Category 3 (Minor Problem) | Degradation of Non-Critical System Functions that has persisted for more than eight (8) business hours. | 1 business day | 3 business days | 5 business days | 5% of total 10% retainage for each instance. For example, if the total contract value is $3M, the 10% retainage would equal $300K. As a result, any service credit owned for each Category 3 issue would be $15,000 (5% of $300,000). |
| Category 4 (Changes) | Request for Solution Changes (i.e., Solution Changes). | 3 business days | 5 business days | N/A | N/A |
| Category 5 (General Requests) | General questions or informal contacts. | 3 business days | 5 business days | 2 business weeks | N/A |

# Attachment A: Definitions

- 24x7: A statement of availability of systems, communications, and/or supporting resources every hour (24) of each day (7 days weekly) throughout every year for periods specified herein. Where reasonable downtime is accepted, it will be stated herein. Otherwise, 24x7 implies NO loss of availability of systems, communications, and/or supporting resources.

- AHERA.  Asbestos Hazard Emergency Response Act:  [The] Asbestos Hazard Emergency Response Act.  The federal law enacted in 1986 to protect school children and employees from asbestos exposure.  The law requires public and non-profit private schools to inspect for asbestos, development management plans, and take action to prevent or reduce hazard.

- AHERA ID: Unique ID tied to each LEA defined in AHERA.

- AHERA School Number: ID tied to each School defined in AHERA.

- AHMP: [North Carolina] Asbestos Hazard Management Program.  An HHCU program aimed to reduce asbestos contamination and exposure caused by demolition and renovation projects.

- AHMP Rules: [North Carolina] Asbestos Hazard Management Program Rules.  Rules aimed to protect the public from exposure to asbestos fibers, accomplished through training/accreditation and permitting requirements for conducting asbestos abatement activities.

- Asbestos & Lead Individual Discipline Accreditations ID Number: Unique ID tied to each Accreditation held by an Individual that works on Asbestos or Lead related projects for certified construction firms (other than a Renovation firm).

- ASHARA: Asbestos School Hazard Abatement Reauthorization Act. The federal law enacted in 1990, which reauthorized and amended AHERA to extend funding for asbestos abatement and expand accreditation requirements to cover public and commercial building, thus removing the limitation to strictly schools.

- Audit Number: Unique ID tied to each audit performed by HHCU Staff of a training class being conducted by an accredited Training Company and Training instructor.

- Company Accreditation Number: Unique ID tied to each Training Company that is Accredited to teach Asbestos and/or Lead training courses.

- Conference Registrants: Pay registration fees to attend special events such as conferences and special training events hosted by the Division’s HHCU Staff or its delegates. For example, HHCU trains school personnel (LEA designees on how to abide by lead and asbestos rules and regulations.

- Compliance ID: Unique ID tied to each out of compliance enforcement case raised against a person or company who violated state or federal law.

- COTS: Commercial off-the-shelf. A software and/or hardware product that is commercially ready-made and available for sale, lease, or license to the public. It is also referred to as off-the-shelf.

- CPH: Commission for Public Health.  North Carolina’s rulemaking body, having authority and directive by the N.C. General Assembly to adopt rules to promote public health.

- CROMERR: Cross-Media Electronic Reporting Rule.  A rule established by and mandated by the U.S. federal agency EPA.  The rule provides the legal framework and standards for electronic reporting under the EPA’s environmental regulations.

- Cybersecurity Incident (GS 143B-1320): An occurrence that:

  - Actually or imminently jeopardizes, without lawful authority, the integrity, confidentiality, or availability of information or an information system; or

  - Constitutes a violation or imminent threat of violation of law, security policies, privacy policies, security procedures, or acceptable use policies.

- Defect: A Defect is an error in coding or logic that causes a program to malfunction or to produce incorrect or unexpected results.

- Deliverables: Deliverables, as used herein, shall comprise all Hardware, Vendor Services, professional Services, Software and provided modifications to any Software, and incidental materials, including any goods, Software or Services access license, data, reports and documentation provided or created during the performance or provision of Services hereunder. Deliverables include “Work Product” and means any expression of Licensor’s findings, analyses, conclusions, opinions, recommendations, ideas, techniques, know-how, designs, programs, enhancements, and other technical information; but not source and object code or software.

- Department: The North Carolina Department of Health and Human Services.

- DHHS or NCDHHS: The North Carolina Department of Health and Human Services.

- Division: NC Division of Public Health.

- DPH: [NCDHHS] Division of Public Health.

- DST: (Certified) Dust Sampling Technician.  An individual who (i) is employed by a certified renovation firm, (ii) has successfully completed a dust sampling technician training course accredited by the Department, and (iii) is certified by the Department to perform dust clearance sampling after the completion of renovation activities, if the person contracting for the renovation activity requests dust clearance sampling.

- Environmental Management Commission: North Carolina’s commission responsible for adopting rules for the protection, preservation and enhancement of the state’s air and water resources.

- EPA: The U.S. Environmental Protection Agency.  The federal government agency whose mission aims to protect human health and the environment by establishing and enforcing environmental regulations, funding environmental programs, supporting research, establishing partnerships, and providing instruction and information related to its interests.

- General Public.  Any individual in the United States who engages with the HHCU for any reason, including, but not limited to, requesting permits, requesting customer service, searching the HHCU website.

- General Statutes.  See N.C. Gen. Stat

- Goods: Includes intangibles such as computer software; provided, however that this definition does not modify the definition of “goods” in the context of N.C.G.S. §25-2-105 (UCC definition of goods).

- Gupta: The software development company, owned by OpenText, that developed the SQL-based platform used by HHCU to manage its lead and asbestos data.

- HHCU: Health Hazards Control Unit.  Unit within DPH with the mission to promote and contribute to a safe and healthy environment through two primary programs: Asbestos Hazard Management , which works to reduce asbestos contamination and exposure caused by demolition and renovation projects and through the Lead-Based Paint management programs, which work to control or prevent lead poisoning and offer support for renovation, repair, painting, and abatement activities.

- HHCU Staff: HHCU employees

- Historical Data: Legacy Data that has been migrated from the existing GUPTA database sources as well as new data once it has been entered into the Solution. All data that has been entered into the Solution becomes Historical Data once it has been entered.

- HUD: The federal agency responsible for national housing policies and programs, aiming to create sustainable and inclusive communities with quality affordable housing for all, while enforcing fair housing laws.

- Inspector: A professional qualified to create inspection itineraries, perform lead and asbestos site inspections, and generate a summarized report of inspection results.

- Itinerary ID: Unique ID tied to HHCU Inspectors monthly Itinerary list of inspection site visits performed at permitted sites.

- LAMS: Lead and Asbestos Management System.  The Vendor’s proposed Solution.

- LAN: Local Area Network: A network connecting users, devices, and applications within close geographic proximity of each other.

- LEA: Local Education Agency.  Refers to public, charter, and private not-for-profit schools

- Lead Abatement Firm Certification Number: Unique ID tied to the Lead Abatement Certification held by a firm that does Lead Abatement work.

- Lead and Asbestos Professionals: Individuals and firms that professionally work with lead-based paints or asbestos.

- Lead-based Paint Rules: The collection of permanent federal (EPA) and state of North Carolina laws that govern the policies, practices and management of HHCU’s lead, asbestos, and RRP programs.  For a list of rules, visit, https://www.dph.ncdhhs.gov/programs/environmental-health/health-hazards-control-unit/lead/rules.

- LHMP: Lead Hazard Management Program.  North Carolina’s program that aims to prevent and control poisoning through the support for renovations, repairs, painting, and abatement activities.

- LHMP-RRP: Lead-Based Paint Hazard Management Program for Renovation, Repair and Painting.  The North Carolina program establishes guidance to ensure safety during lead-based paint renovations, repairs, and painting work.

- MAP: Model Accreditation Plan.  Mandates enforced by the EPA to ensure safety training for those who perform asbestos removal in schools and public and commercial buildings.

- MVP: Minimum Viable Product.  A production-worthy actual product with the smallest feature set to make it useful for users and allow the Division to obtain feedback from the user community, which can then be used to further iterate on the product, including more significant pivots. (See Section 2.1 for requirements included in the MVP).

- NCDHHS or DHHS: The North Carolina Department of Health and Human Services.

- NCDIT or DIT: The NC Department of Information Technology.

- N.C. Gen. Stat or N.C.G.S.: North Carolina General Statutes.  The collection of permanent state laws passed by the North Carolina General Assembly.

- NESHAP: National Emission Standards for Hazardous Air Pollutants. Stationary source standards for hazardous air pollutants known or suspected to cause cancer, birth defects, or adverse environmental effects.   The EPA conducts inspections to ensure programs comply with the standards.

- NESHAP Number:   Unique ID tied to each permit that deals with Federal rules and regulations.  A Permit can have both a Permit # AND a NESHAP # when the permit deals with both NC State and Federal rules and regulations.

- Open Market Contract: A contract for the purchase of goods or Services not covered by a term, technical, or convenience contract.

- OSC. Office of the State Controller.  The independent resource whose mission is to protect the financial integrity of the state of North Carolina and to promote accountability in an objective and effective manner through accounting, financial, data management, and technical operations, systems, and controls.

- PBA: Please Be Advised.  A letter notifying an individual or company that an asbestos or lead-based paint rule has been violated but we do not have enough evidence to pursue a notice of noncompliance or notice of violation.

- Permit Number: Unique ID tied to each permit that deals with NC State rules and regulations.  A Permit can have both a Permit # AND a NESHAP # when the permit deals with both NC State and Federal rules and regulations.

- Program: The DPH HHCU Lead and Asbestos Program.

- Reasonable, Necessary or Proper: as used herein shall be interpreted solely by the State of North Carolina.

- Renovation Firm Certification Number: Unique ID tied to the Renovation Firm Certification held by a renovation firm that handles renovation projects with lead removal.

- Renovator/Lead DST Certification Number: Unique ID tied to a Certification held by an Individual that works for a Renovation Firm.

- Residential Lead-Based Paint Hazard Reduction Act of 1992: The 1992 Residential Lead-Based Paint Hazard Reduction Act (Title X) mandates disclosure of known lead-based paint information to potential buyers and renters of housing built before 1978 and requires Housing and Urban Development (HUD) and EPA to set standards for lead-based paint hazard reduction.

- Request for Proposal (RFP): The RFP is a formal, written solicitation document typically used for seeking competition and obtaining offers for more complex services or a combination of goods and services. The RFP is used when the value is over $10,000. This document contains specifications of the RFP, instructions to bidders and the standard IT Terms and Conditions for Goods and Related Services. User should add Supplemental Terms and Conditions for Software and Services, when applicable.

- RPO: The Recovery Point Objective is the maximum targeted period in which data might be lost from an IT service due to a major incident or disaster. It is calculated backward from the time of occurrence of the incident.

- RTO: The Recovery Time Objective is the targeted duration of time and a service level within which a business process must be restored after a disaster (or disruption) to avoid unacceptable consequences associated with a break in business continuity.

- SaaS: Software as a Service. A method of software delivery and licensing in which software is accessed online via a subscription, rather than bought and installed on individual computers.

- SDLC: Software Development Life Cycle.  A systematic and structured process for development software applications, including phases for design, development, testing, and deployment.

- Secretary: [NCDHHS] Secretary.  The State leader responsible for overseeing the delivery of health and human services to residents of North Carolina, with a focus on service delivery to vulnerable populations.

- Section 402: Section 402 of the Toxic Substances Control Act (TSCA) focuses on lead-based paint activities, requiring EPA to regulate training and certification for individuals involved in such activities, as well as renovation and remodeling work that could create lead hazards.  See also TSCA.

- Section 403: Section 403 of the Toxic Substance Control Act (TSCA) requires EPA to define standards for lead-based hazards, lead-contaminated dust, and lead-contaminated soil.  See also TSCA.

- Section 406: Section 406 of the Toxic Substances Control Act (TSCA) requires EPA to issue regulations mandating that compensated renovators distribute a lead hazard information pamphlet to owners and occupants of most pre-1978 residential housing before beginning renovations.  See also TSCA.

- Security Breach: As defined in N.C.G.S. §75-61.

- Significant Security Incident (GS 143B-1320): A cybersecurity incident that is likely to result in demonstrable harm to the State's security interests, economy, critical infrastructure, or to the public confidence, civil liberties, or public health and safety of the residents of North Carolina. A significant cybersecurity incident is determined by the following factors:

  - Incidents that meet thresholds identified by the Department jointly with the Department of Public Safety that involve information:

    - That is not releasable to the public and that is restricted or highly restricted according to Statewide Data Classification and Handling Policy; or

    - That involves the exfiltration, modification, deletion, or unauthorized access, or lack of availability to information or systems within certain parameters to include (i) a specific threshold of number of records or users affected as defined in G.S. 75-65 or (ii) any additional data types with required security controls.

  - Incidents that involve information that is not recoverable or cannot be recovered within defined time lines required to meet operational commitments defined jointly by the State agency and the Department or can be recovered only through additional measures and has a high or medium functional impact to the mission of an agency.

- Solution:  For the purposes of this RFP, Solution refers to the Lead and Asbestos Management System (LAMS) that is proposed by the Vendor to the State, implemented during the Project Execution, and maintained and supported during O&M.

- SQL: Structured Query Language.  A programming language for store, query, process, and manage information in a relational database.

- Toxic Substances Control Act (TSCA): The federal law that aims to protect human health and the environment,  administered by the EP, which regulates the production of, importation, use, and disposal of chemical substances and mixtures.

- Training Provider: A firm that is accredited by HHCU to teach asbestos accreditation courses or lead-based paint abatement and/or renovator courses in North Carolina.

- UAT: User Acceptance Testing.  A component of testing phase of software development during which real users test the software application to ensure it meets the organization’s needs and is ready for deployment.

- Vendor: Company, firm, corporation, partnership, individual, etc., submitting an offer in response to a solicitation.

- WAN: Wide Area Network: A network connecting geographically dispersed users, devices, and applications.

- Web Portal: A web portal is a website that acts as a single, centralized portal of access to the information and services from various sources, often personalized for different users.

# Attachment B: Department of Information Technology Terms and Conditions

Section 1. General Terms and Conditions Applicable to All Purchases

- Definitions: As used herein;

Agreement means the contract awarded pursuant to this RFP.

Deliverable/Product Warranties shall mean and include the warranties provided for products or deliverables licensed to the State in Section 2, Paragraph 2 of these Terms and Conditions unless superseded by a Vendor’s Warranties pursuant to Vendor’s License or Support Agreements.

Purchasing State Agency or Agency shall mean the Agency purchasing the goods or Services.

Services shall mean the duties and obligations undertaken by the Vendor under, and to fulfill, the specifications, requirements, terms and conditions of the Agreement.

State shall mean the State of North Carolina, the Department of Information Technology (DIT), or the Purchasing State Agency in its capacity as the Contracting Agency, as appropriate.

- Standards: Any Deliverables shall meet all applicable State and federal requirements, such as State or Federal Regulation, and NC State Chief Information Officer’s (CIO) policy or regulation. Vendor will provide and maintain a quality assurance system or program that includes any Deliverables and will tender or provide to the State only those Deliverables that have been inspected and found to conform to the RFP specifications. All Deliverables are subject to operation, certification, testing and inspection, and any accessibility specifications.

- Warranties: Unless otherwise expressly provided, any goods Deliverables provided by the Vendor shall be warranted for a period of 90 days after acceptance.

- Subcontracting: The Vendor may subcontract the performance of required Services with Resources under the Agreement only with the prior written consent of the State contracting authority. Vendor shall provide the State with complete copies of any agreements made by and between Vendor and all subcontractors. The selected Vendor remains solely responsible for the performance of its subcontractors. Subcontractors, if any, shall adhere to the same standards required of the selected Vendor and the Agreement. Any contracts made by the Vendor with a subcontractor shall include an affirmative statement that the State is an intended third party beneficiary of the Agreement; that the subcontractor has no agreement with the State; and that the State shall be indemnified by the Vendor for any claim presented by the subcontractor. Notwithstanding any other term herein, Vendor shall timely exercise its contractual remedies against any non-performing subcontractor and, when appropriate, substitute another subcontractor.

- Travel Expenses:  All travel expenses should be included in the Vendor’s proposed costs. Separately stated travel expenses will not be reimbursed. In the event that the Vendor, upon specific request in writing by the State, is deemed eligible to be reimbursed for travel expenses arising under the performance of the Agreement, reimbursement will be at the out-of-state rates set forth in N.C.G.S. §138-6; as amended from time to time. Vendor agrees to use the lowest available airfare not requiring a weekend stay and to use the lowest available rate for rental vehicles. All Vendor incurred travel expenses shall be billed on a monthly basis, shall be supported by receipt and shall be paid by the State within thirty (30) days after invoice approval. Travel expenses exceeding the foregoing rates shall not be paid by the State. The State will reimburse travel allowances only for days on which the Vendor is required to be in North Carolina performing Services under the Agreement.

- Governmental Restrictions: In the event any restrictions are imposed by governmental requirements that necessitate alteration of the material, quality, workmanship, or performance of the Deliverables offered prior to delivery thereof, the Vendor shall provide written notification of the necessary alteration(s) to the Agency Contract Administrator. The State reserves the right to accept any such alterations, including any price adjustments occasioned thereby, or to cancel the Agreement. The State may advise Vendor of any restrictions or changes in specifications required by North Carolina legislation, rule or regulatory authority that require compliance by the State. In such event, Vendor shall use its best efforts to comply with the required restrictions or changes. If compliance cannot be achieved by the date specified by the State, the State may terminate the Agreement and compensate Vendor for sums then due under the Agreement.

- Prohibition Against Contingent Fees and Gratuities: Vendor warrants that it has not paid, and agrees not to pay, any bonus, commission, fee, or gratuity to any employee or official of the State for the purpose of obtaining any Contract or award issued by the State. Vendor further warrants that no commission or other payment has been or will be received from or paid to any third party contingent on the award of any Contract by the State, except as shall have been expressly communicated to the State Purchasing Agent in writing prior to acceptance of the Agreement or award in question. Each individual signing below warrants that he or she is duly authorized by their respective Party to sign the Agreement and bind the Party to the terms and conditions of this RFP. Vendor and their authorized signatory further warrant that no officer or employee of the State has any direct or indirect financial or personal beneficial interest, in the subject matter of the Agreement; obligation or Contract for future award of compensation as an inducement or consideration for making the Agreement. Subsequent discovery by the State of non-compliance with these provisions shall constitute sufficient cause for immediate termination of all outstanding contracts. Violations of this provision may result in debarment of the Vendor(s) as permitted by 9 NCAC 06B..1206, or other provision of law.

- Availability of Funds: Any and all payments to Vendor are expressly contingent upon and subject to the appropriation, allocation and availability of funds to the Agency for the purposes set forth in the Agreement. If the Agreement or any Purchase Order issued hereunder is funded in whole or in part by federal funds, the Agency’s performance and payment shall be subject to and contingent upon the continuing availability of said federal funds for the purposes of the Agreement or Purchase Order. If the term of the Agreement extends into fiscal years subsequent to that in which it is approved, such continuation of the Agreement is expressly contingent upon the appropriation, allocation and availability of funds by the N.C. Legislature for the purposes set forth in this RFP. If funds to effect payment are not available, the Agency will provide written notification to Vendor. If the Agreement is terminated under this paragraph, Vendor agrees to take back any affected Deliverables and software not yet delivered under the Agreement, terminate any Services supplied to the Agency under the Agreement, and relieve the Agency of any further obligation thereof. The State shall remit payment for Deliverables and Services accepted prior to the date of the aforesaid notice in conformance with the payment terms.

- ACCEPTANCE PROCESS:

  - The State shall have the obligation to notify Vendor, in writing ten calendar days following provision, performance (under a provided milestone or otherwise as agreed) or delivery of any Services or other Deliverables described in the Agreement that are not acceptable.

  - Acceptance testing is required for all Vendor supplied software and software or platform services unless provided otherwise in the solicitation documents or a Statement of Work. The State may define such processes and procedures as may be necessary or proper, in its opinion and discretion, to ensure compliance with the State’s specifications, and Vendor’s Product Warranties and technical representations. The State shall have the obligation to notify Vendor, in writing and within thirty (30) days following installation of any software deliverable if it is not acceptable.

  - Acceptance of Services or other Deliverables including software or platform services may be controlled by an amendment hereto, or additional terms as agreed by the Parties consistent with IT Project management under GS §143B-1340.

  - The notice of non-acceptance shall specify in reasonable detail the reason(s) a Service or given Deliverable is unacceptable. Acceptance by the State shall not be unreasonably withheld; but may be conditioned or delayed as required for installation and/or testing of Deliverables. Final acceptance is expressly conditioned upon completion of any applicable inspection and testing procedures. Should a Service or Deliverable fail to meet any specifications or acceptance criteria, the State may exercise any and all rights hereunder. Services or Deliverables discovered to be defective or failing to conform to the specifications may be rejected upon initial inspection or at any later time if the defects or errors contained in the Services or Deliverables or non-compliance with the specifications were not reasonably ascertainable upon initial inspection. If the Vendor fails to promptly cure or correct the defect or replace or re-perform the Services or Deliverables, the State reserves the right to cancel the Purchase Order, contract with a different Vendor, and to invoice the original Vendor for any differential in price over the original Contract price.

- Payment Terms: Monthly Payment terms are Net 30 days after receipt of correct invoice (with completed timesheets for Vendor personnel) and acceptance of one or more of the Deliverables, under milestones or otherwise as may be provided in Paragraph 9 (Acceptance), or elsewhere in this solicitation, unless a period of more than thirty (30) days is required by the Agency. The Purchasing State Agency is responsible for all payments under the Agreement. No additional charges to the Agency will be permitted based upon, or arising from, the Agency’s use of a Business Procurement Card. The State may exercise any and all rights of Set Off as permitted in Chapter 105A-1 et. seq. of the N.C. General Statutes and applicable Administrative Rules. Upon Vendor’s written request of not less than thirty (30) days and approval by the State or Agency, the Agency may:

  - Forward the Vendor’s payment check(s) directly to any person or entity designated by the Vendor, or

  - Include any person or entity designated in writing by Vendor as a joint payee on the Vendor’s payment check(s), however

  - In no event shall such approval and action obligate the State to anyone other than the Vendor and the Vendor shall remain responsible for fulfillment of all Contract obligations.

- Equal Employment Opportunity: Vendor shall comply with all Federal and State requirements concerning fair employment and employment of the disabled, and concerning the treatment of all employees without regard to discrimination by reason of race, color, religion, sex, national origin or physical disability.

- Advertising/Press Release: The Vendor absolutely shall not publicly disseminate any information concerning the Agreement without prior written approval from the State or its Agent. For the purpose of this provision of the Agreement, the Agent is the Purchasing Agency Contract Administrator unless otherwise named in the solicitation documents.

- Late Delivery: Vendor shall advise the Agency contact person or office immediately upon determining that any Deliverable will not, or may not, be delivered or performed at the time or place specified. Together with such notice, Vendor shall state the projected delivery time and date. In the event the delay projected by Vendor is unsatisfactory, the Agency shall so advise Vendor and may proceed to procure the particular substitute Services or other Deliverables.

- Access to Persons and Records: Pursuant to N.C.G.S. §147-64.7, the Agency, the State Auditor, appropriate federal officials, and their respective authorized employees or agents are authorized to examine all books, records, and accounts of the Vendor insofar as they relate to transactions with any department, board, officer, commission, institution, or other agency of the State of North Carolina pursuant to the performance of the Agreement or to costs charged to the Agreement. The Vendor shall retain any such books, records, and accounts for a minimum of three (3) years after the completion of the Agreement. Additional audit or reporting requirements may be required by any Agency, if in the Agency’s opinion, such requirement is imposed by federal or state law or regulation. The Joint Legislative Commission on Governmental Operations and the legislative employees whose primary responsibility is to provide professional or administrative services to the Commission may audit the records of the Vendor during and after the term of this Agreement to verify accounts and data affecting fees or performance in accordance with Chapter 120, Article 13.

- Assignment: Vendor may not assign the Agreement or its obligations hereunder except as permitted by 09 NCAC 06B.1003 and this Paragraph. Vendor shall provide reasonable notice of not less than thirty (30) days prior to any consolidation, acquisition, or merger. Any assignee shall affirm the Agreement attorning and agreeing to the terms and conditions agreed, and that Vendor shall affirm that the assignee is fully capable of performing all obligations of Vendor under the Agreement. An assignment may be made, if at all, in writing by the Vendor, Assignee and the State setting forth the foregoing obligation of Vendor and Assignee.

- INSURANCE COVERAGE: During the term of the Agreement, the Vendor at its sole cost and expense shall provide commercial insurance of such type and with such terms and limits as may be reasonably associated with the Agreement. As a minimum, the Vendor shall provide and maintain the following coverage and limits:

  - Worker’s Compensation - The Vendor shall provide and maintain Worker’s Compensation Insurance, as required by the laws of North Carolina, as well as employer’s liability coverage with minimum limits of $100,000.00, covering all of Vendor’s employees who are engaged in any work under the Agreement. If any work is sublet, the Vendor shall require the subcontractor to provide the same coverage for any of his employees engaged in any work under the Agreement; and

  - Commercial General Liability - General Liability Coverage on a Comprehensive Broad Form on an occurrence basis in the minimum amount of $2,000,000.00 Combined Single Limit (Defense cost shall be in excess of the limit of liability); and

  - Automobile - Automobile Liability Insurance, to include liability coverage, covering all owned, hired and non-owned vehicles, used in connection with the Agreement. The minimum combined single limit shall be $500,000.00 bodily injury and property damage; $500,000.00 uninsured/under insured motorist; and $5,000.00 medical payment; and

  - Providing and maintaining adequate insurance coverage described herein is a material obligation of the Vendor and is of the essence of the Agreement. All such insurance shall meet all laws of the State of North Carolina. Such insurance coverage shall be obtained from companies that are authorized to provide such coverage and that are authorized by the Commissioner of Insurance to do business in North Carolina. The Vendor shall at all times comply with the terms of such insurance policies, and all requirements of the insurer under any such insurance policies, except as they may conflict with existing North Carolina laws or the Agreement. The limits of coverage under each insurance policy maintained by the Vendor shall not be interpreted as limiting the Vendor’s liability and obligations under the Agreement.

- DISPUTE RESOLUTION: The parties agree that it is in their mutual interest to resolve disputes informally. A claim by the Vendor shall be submitted in writing to the Agency Contract Administrator for decision. A claim by the State shall be submitted in writing to the Vendor’s Contract Administrator for decision. The Parties shall negotiate in good faith and use all reasonable efforts to resolve such dispute(s). During the time the Parties are attempting to resolve any dispute, each shall proceed diligently to perform their respective duties and responsibilities under the Agreement. If a dispute cannot be resolved between the Parties within thirty (30) days after delivery of notice, either Party may elect to exercise any other remedies available under the Agreement, or at law. This term shall not constitute an agreement by either party to mediate or arbitrate any dispute.

- Confidentiality:  In accordance with N.C.G.S. §§ 143B-1350(e) and 143B-1375, and 09 NCAC 06B.0103 and 06B.1001, the State may maintain the confidentiality of certain types of information described in N.C.G.S. §132-1 et seq. Such information may include trade secrets defined by N.C.G.S. §66-152 and other information exempted from the Public Records Act pursuant to N.C.G.S. §132-1.2. Vendor may designate appropriate portions of its response as confidential, consistent with and to the extent permitted under the Statutes and Rules set forth above, by marking the top and bottom of pages containing confidential information with a legend in boldface type “CONFIDENTIAL”. By so marking any page, the Vendor warrants that it has formed a good faith opinion, having received such necessary or proper review by counsel and other knowledgeable advisors that the portions marked confidential meet the requirements of the Rules and Statutes set forth above. However, under no circumstances shall price information be designated as confidential. The State may serve as custodian of Vendor’s confidential information and not as an arbiter of claims against Vendor’s assertion of confidentiality. If an action is brought pursuant to N.C.G.S. §132-9 to compel the State to disclose information marked confidential, the Vendor agrees that it will intervene in the action through its counsel and participate in defending the State, including any public official(s) or public employee(s). The Vendor agrees that it shall hold the State and any official(s) and individual(s) harmless from any and all damages, costs, and attorneys’ fees awarded against the State in the action. The State agrees to promptly notify the Vendor in writing of any action seeking to compel the disclosure of Vendor’s confidential information. The State shall have the right, at its option and expense, to participate in the defense of the action through its counsel. The State shall have no liability to Vendor with respect to the disclosure of Vendor’s confidential information ordered by a court of competent jurisdiction pursuant to N.C.G.S. §132-9 or other applicable law.

  - Care of Information: Vendor agrees to use commercial best efforts to safeguard and protect any data, documents, files, and other materials received from the State or the Agency during performance of any contractual obligation from loss, destruction or erasure. Vendor agrees to abide by all facilities and security requirements and policies of the Agency where work is to be performed. Any Vendor personnel shall abide by such facilities and security requirements and shall agree to be bound by the terms and conditions of the Agreement.

  - Vendor warrants that all its employees and any approved third party Vendors or subcontractors are subject to a non-disclosure and confidentiality agreement enforceable in North Carolina. Vendor will, upon request of the State, verify and produce true copies of any such agreements. Production of such agreements by Vendor may be made subject to applicable confidentiality, non-disclosure or privacy laws; provided that Vendor produces satisfactory evidence supporting exclusion of such agreements from disclosure under the N.C. Public Records laws in N.C.G.S. §132-1 et seq. The State may, in its sole discretion, provide a non-disclosure and confidentiality agreement satisfactory to the State for Vendor’s execution. The State may exercise its rights under this subparagraph as necessary or proper, in its discretion, to comply with applicable security regulations or statutes including, but not limited to 26 USC 6103 and IRS Publication 1075, (Tax Information Security Guidelines for Federal, State, and Local Agencies), HIPAA, 42 USC 1320(d) (Health Insurance Portability and Accountability Act), any implementing regulations in the Code of Federal Regulations, and any future regulations imposed upon the Department of Information Technology or the N.C. Department of Revenue pursuant to future statutory or regulatory requirements.

  - Nondisclosure: Vendor agrees and specifically warrants that it, its officers, directors, principals and employees, and any subcontractors, shall hold all information received during performance of the Agreement in the strictest confidence and shall not disclose the same to any third party without the express written approval of the State.

  - The Vendor shall protect the confidentiality of all information, data, instruments, studies, reports, records and other materials provided to it by the Agency or maintained or created in accordance with this Agreement. No such information, data, instruments, studies, reports, records and other materials in the possession of Vendor shall be disclosed in any form without the prior written consent of the State Agency. The Vendor will have written policies governing access to and duplication and dissemination of all such information, data, instruments, studies, reports, records and other materials.

  - All project materials, including software, data, and documentation created during the performance or provision of Services hereunder that are not licensed to the State or are not proprietary to the Vendor are the property of the State of North Carolina and must be kept confidential or returned to the State, or destroyed. Proprietary Vendor materials shall be identified to the State by Vendor prior to use or provision of Services hereunder and shall remain the property of the Vendor. Derivative works of any Vendor proprietary materials prepared or created during the performance of provision of Services hereunder shall be subject to a perpetual, royalty free, nonexclusive license to the State.

- Default: In the event Services or other Deliverable furnished or performed by the Vendor during performance of any Contract term fail to conform to any material requirement(s) of the Contract specifications, notice of the failure is provided by the State and if the failure is not cured within ten (10) days, or Vendor fails to meet the requirements of Paragraph 9) herein, the State may cancel the contract. Default may be cause for debarment as provided in 09 NCAC 06B.1206. The rights and remedies of the State provided above shall not be exclusive and are in addition to any other rights and remedies provided by law or under the Contract.

  - If Vendor fails to deliver or provide correct Services or other Deliverables within the time required by the Agreement, the State shall provide written notice of said failure to Vendor, and by such notice require performance assurance measures pursuant to N.C.G.S. 143B-1340(f). Vendor is responsible for the delays resulting from its failure to deliver or provide services or other Deliverables.

  - Should the State fail to perform any of its obligations upon which Vendor’s performance is conditioned, Vendor shall not be in default for any delay, cost increase or other consequences resulting from the State’s failure. Vendor will use reasonable efforts to mitigate delays, costs or expenses arising from assumptions in the Vendor’s offer documents that prove erroneous or are otherwise invalid. Any deadline that is affected by any such failure in assumptions or performance by the State shall be extended by an amount of time reasonably necessary to compensate for the effect of such failure.

  - Vendor shall provide a plan to cure any delay or default if requested by the State. The plan shall state the nature of the delay or default, the time required for cure, any mitigating factors causing or tending to cause the delay or default, and such other information as the Vendor may deem necessary or proper to provide.

  - If the prescribed acceptance testing stated in the Solicitation Documents or performed pursuant to Paragraph 9) of the DIT Terms and Conditions is not completed successfully, the State may request substitute Software, cancel the portion of the Contract that relates to the unaccepted Software, or continue the acceptance testing with or without the assistance of Vendor. These options shall remain in effect until such time as the testing is successful or the expiration of any time specified for completion of the testing. If the testing is not completed after exercise of any of the State’s options, the State may cancel any portion of the contract related to the failed Software and take action to procure substitute software. If the failed software (or the substituted software) is an integral and critical part of the proper completion of the work for which the Deliverables identified in the solicitation documents or statement of work were acquired, the State may terminate the entire contract.

- Waiver of Default: Waiver by either party of any default or breach by the other Party shall not be deemed a waiver of any subsequent default or breach and shall not be construed to be a modification or novation of the terms of the Agreement, unless so stated in writing and signed by authorized representatives of the Agency and the Vendor, and made as an amendment to the Agreement pursuant to Paragraph 40) herein below.

- Termination: Any notice or termination made under the Agreement shall be transmitted via US Mail, Certified Return Receipt Requested. The period of notice for termination shall begin on the day the return receipt is signed and dated.

  - The parties may mutually terminate the Agreement by written agreement at any time.

  - The State may terminate the Agreement, in whole or in part, pursuant to Paragraph 19), or pursuant to the Special Terms and Conditions in the Solicitation Documents, if any, or for any of the following:

    - Termination for Cause: In the event any goods, software, or service furnished by the Vendor during performance of any Contract term fails to conform to any material requirement of the Contract, and the failure is not cured within the specified time after providing written notice thereof to Vendor, the State may cancel and procure the articles or Services from other sources; holding Vendor liable for any excess costs occasioned thereby, subject only to the limitations provided in Paragraphs 22) and 23) herein. The rights and remedies of the State provided above shall not be exclusive and are in addition to any other rights and remedies provided by law or under the Contract. Vendor shall not be relieved of liability to the State for damages sustained by the State arising from Vendor’s breach of the Agreement; and the State may, in its discretion, withhold any payment due as a setoff until such time as the damages are finally determined or as agreed by the parties. Voluntary or involuntary Bankruptcy or receivership by Vendor shall be cause for termination.

    - Termination For Convenience Without Cause: The State may terminate service and indefinite quantity contracts, in whole or in part by giving thirty (30) days prior notice in writing to the Vendor. Vendor shall be entitled to sums due as compensation for Deliverables provided and Services performed in conformance with the Contract. In the event the Contract is terminated for the convenience of the State the Agency will pay for all work performed and products delivered in conformance with the Contract up to the date of termination.

    - Consistent failure to participate in problem resolution meetings, two (2) consecutive missed or rescheduled meetings, or failure to make a good faith effort to resolve problems, may result in termination of the Agreement.

- Limitation of Vendor’s Liability:

  - Where Deliverables are under the State’s exclusive management and control, the Vendor shall not be liable for direct damages caused by the State’s failure to fulfill any State responsibilities of assuring the proper use, management and supervision of the Deliverables and programs, audit controls, operating methods, office procedures, or for establishing all proper checkpoints necessary for the State’s intended use of the Deliverables. Vendor shall not be responsible for any damages that arise from (i) misuse or modification of Vendor’s Software by or on behalf of the State, (ii) the State’s failure to use corrections or enhancements made available by Vendor, (iii) the quality or integrity of data from other automated or manual systems with which the Vendor’s Software interfaces, (iv) errors in or changes to third party software or hardware  implemented by the State or a third party (including the Vendors of such software or hardware) that is not a subcontractor of Vendor or that is not supported by the Deliverables, or (vi) the operation or use of the Vendor’s Software not in accordance with the operating procedures developed for the Vendor’s Software or otherwise in a manner not contemplated by this Agreement.

  - The Vendor’s liability for damages to the State arising under the contract shall be limited to two (2) times the value of the Contract.

  - The foregoing limitation of liability shall not apply to claims covered by other specific provisions including but not limited to Service Level Agreement or Deliverable/Product Warranties pursuant to Section II, 2) of these Terms and Conditions, or to claims for injury to persons or damage to tangible personal property, gross negligence or willful or wanton conduct. This limitation of liability does not apply to contributions among joint tortfeasors under N.C.G.S. 1B-1 et seq., the receipt of court costs or attorney’s fees that might be awarded by a court in addition to damages after litigation based on the Agreement. For avoidance of doubt, the Parties agree that the Service Level Agreement and Deliverable/Product Warranty Terms in the Contract are intended to provide the sole and exclusive remedies available to the State under the Contract for the Vendor’s failure to comply with the requirements stated therein.

- Vendor’s Liability for Injury to Persons or Damage to Property:

  - The Vendor shall be liable for damages arising out of personal injuries and/or damage to real or tangible personal property of the State, employees of the State, persons designated by the State for training, or person(s) other than agents or employees of the Vendor, designated by the State for any purpose, prior to, during, or subsequent to delivery, installation, acceptance, and use of the Deliverables either at the Vendor’s site or at the State’s place of business, provided that the injury or damage was caused by the fault or negligence of the Vendor.

  - The Vendor agrees to indemnify, defend and hold the Agency and the State and its Officers, employees, agents and assigns harmless from any liability relating to personal injury or injury to real or personal property of any kind, accruing or resulting to any other person, firm or corporation furnishing or supplying work, Services, materials or supplies in connection with the performance of the Agreement, whether tangible or intangible, arising out of the ordinary negligence, wilful or wanton negligence, or intentional acts of the Vendor, its officers, employees, agents, assigns or subcontractors.

  - Vendor shall not be liable for damages arising out of or caused by an alteration or an attachment not made or installed by the Vendor.

- Time is of the Essence: Time is of the essence in the performance of the Agreement.

- Date and Time Warranty: The Vendor warrants that any Deliverable, whether Services, hardware, firmware, middleware, custom or commercial software, or internal components, subroutines, and interface therein which performs, modifies or affects any date and/or time data recognition function, calculation, or sequencing, will still enable the modified function to perform accurate date/time data and leap year calculations. This warranty shall survive termination or expiration of the Contract.

- Independent Contractors: Vendor and its employees, officers and executives, and subcontractors, if any, shall be independent Vendors and not employees or agents of the State. The Agreement shall not operate as a joint venture, partnership, trust, agency or any other similar business relationship.

- Transportation: Transportation of any tangible Deliverables shall be FOB Destination; unless otherwise specified in the solicitation document or purchase order. Freight, handling, hazardous material charges, and distribution and installation charges shall be included in the total price of each item. Any additional charges shall not be honored for payment unless authorized in writing by the Purchasing State Agency. In cases where parties, other than the Vendor ship materials against this order, the shipper must be instructed to show the purchase order number on all packages and shipping manifests to ensure proper identification and payment of invoices. A complete packing list must accompany each shipment.

- Notices: Any notices required under the Agreement should be delivered to the Contract Administrator for each party. Unless otherwise specified in the Solicitation Documents, any notices shall be delivered in writing by U.S. Mail, Commercial Courier or by hand.

- Titles and Headings: Titles and Headings in the Agreement are used for convenience only and do not define, limit or proscribe the language of terms identified by such Titles and Headings.

- Amendment: The Agreement may not be amended orally or by performance. Any amendment must be made in written form and signed by duly authorized representatives of the State and Vendor in conformance with Paragraph 36) herein.

- Taxes:  The State of North Carolina is exempt from Federal excise taxes and no payment will be made for any personal property taxes levied on the Vendor or for any taxes levied on employee wages. Agencies of the State may have additional exemptions or exclusions for federal or state taxes. Evidence of such additional exemptions or exclusions may be provided to Vendor by Agencies, as applicable, during the term of the Agreement. Applicable State or local sales taxes shall be invoiced as a separate item.

- Governing Laws, Jurisdiction, and Venue:

  - The Agreement is made under and shall be governed and construed in accordance with the laws of the State of North Carolina and applicable Administrative Rules. The place of the Agreement or purchase order, its situs and forum, shall be Wake County, North Carolina, where all matters, whether sounding in Contract or in tort, relating to its validity, construction, interpretation and enforcement shall be determined. Vendor agrees and submits, solely for matters relating to the Agreement, to the jurisdiction of the courts of the State of North Carolina, and stipulates that Wake County shall be the proper venue for all matters.

  - Except to the extent the provisions of the Contract are clearly inconsistent therewith, the applicable provisions of the Uniform Commercial Code as modified and adopted in North Carolina shall govern the Agreement. To the extent the Contract entails both the supply of "goods" and "Services," such shall be deemed "goods" within the meaning of the Uniform Commercial Code, except when deeming such Services as "goods" would result in a clearly unreasonable interpretation.

- Force Majeure: Neither party shall be deemed to be in default of its obligations hereunder if and so long as it is prevented from performing such obligations as a result of events beyond its reasonable control, including without limitation, fire, power failures, any act of war, hostile foreign action, nuclear explosion, riot, strikes or failures or refusals to perform under subcontracts, civil insurrection, earthquake, hurricane, tornado, or other catastrophic natural event or act of God.

- Compliance with Laws: The Vendor shall comply with all laws, ordinances, codes, rules, regulations, and licensing requirements that are applicable to the conduct of its business, including those of federal, state, and local agencies having jurisdiction and/or authority.

- Severability: In the event that a court of competent jurisdiction holds that a provision or requirement of the Agreement violates any applicable law, each such provision or requirement shall be enforced only to the extent it is not in violation of law or is not otherwise unenforceable and all other provisions and requirements of the Agreement shall remain in full force and effect. All promises, requirement, terms, conditions, provisions, representations, guarantees and warranties contained herein shall survive the expiration or termination date unless specifically provided otherwise herein, or unless superseded by applicable federal or State statute, including statutes of repose or limitation.

- CHANGES: The Agreement and subsequent purchase order(s) is awarded subject to the provision of the specified Services and the shipment or provision of other Deliverables as specified herein. Any changes made to the Agreement or purchase order proposed by the Vendor are hereby rejected unless accepted in writing by the Agency or State Award Authority. The State shall not be responsible for Services or other Deliverables delivered without a purchase order from the Agency or State Award Authority.

- FEDERAL INTELLECTUAL PROPERTY BANKRUPTCY PROTECTION ACT: The Parties agree that the Agency shall be entitled to all rights and benefits of the Federal Intellectual Property Bankruptcy Protection Act, Public Law 100-506, codified at 11 U.S.C. 365(n), and any amendments thereto.

- Electronic Procurement (Applies to all contracts that include E-Procurement and are identified as such in the body of the solicitation document):  Purchasing shall be conducted through the Statewide E-Procurement Services. The State’s third party agent shall serve as the Supplier Manager for this E-Procurement Services. The Vendor shall register for the Statewide E-Procurement Services within two (2) business days of notification of award in order to receive an electronic purchase order resulting from award of the Agreement.

  - The successful Vendor(s) shall pay a transaction fee of 1.75% (.0175) on the total dollar amount (excluding sales taxes) of each purchase order issued through the Statewide E-Procurement Service. This applies to all purchase orders, regardless of the quantity or dollar amount of the purchase order. The transaction fee shall neither be charged to nor paid by the State, or by any State approved users of the contract. The transaction fee shall not be stated or included as a separate item in the proposed contract or invoice. There are no additional fees or charges to the Vendor for the Services rendered by the Supplier Manager under the Agreement. Vendor will receive a credit for transaction fees they paid for the purchase of any item(s) if an item(s) is returned through no fault of the Vendor. Transaction fees are non-refundable when an item is rejected and returned, or declined, due to the Vendor’s failure to perform or comply with specifications or requirements of the contract.

  - Vendor, or its authorized Reseller, as applicable, will be invoiced monthly for the State’s transaction fee by the Supplier Manager. The transaction fee shall be based on purchase orders issued for the prior month. Unless Supplier Manager receives written notice from the Vendor identifying with specificity any errors in an invoice within thirty (30) days of the receipt of invoice, such invoice shall be deemed to be correct and Vendor shall have waived its right to later dispute the accuracy and completeness of the invoice. Payment of the transaction fee by the Vendor is due to the account designated by the State within thirty (30) days after receipt of the correct invoice for the transaction fee, which includes payment of all portions of an invoice not in dispute. Within thirty (30) days of the receipt of invoice, Vendor may request in writing an extension of the invoice payment due date for that portion of the transaction fee invoice for which payment of the related goods by the governmental purchasing entity has not been received by the Vendor. If payment of the transaction fee invoice is not received by the State within this payment period, it shall be considered a material breach of contract. The Supplier Manager shall provide, whenever reasonably requested by the Vendor in writing (including electronic documents), supporting documentation from the E-Procurement Service that accounts for the amount of the invoice.

  - The Supplier Manager will capture the order from the State approved user, including the shipping and payment information, and submit the order in accordance with the E-Procurement Services. Subsequently, the Supplier Manager will send those orders to the appropriate Vendor on State Contract. The State or State approved user, not the Supplier Manager, shall be responsible for the solicitation, offers received, evaluation of offers received, award of Contract, and the payment for goods delivered.

  - Vendor agrees at all times to maintain the confidentiality of its user name and password for the Statewide E-Procurement Services. If a Vendor is a corporation, partnership or other legal entity, then the Vendor may authorize its employees to use its password. Vendor shall be responsible for all activity and all charges for such employees. Vendor agrees not to permit a third party to use the Statewide E-Procurement Services through its account. If there is a breach of security through the Vendor’s account, Vendor shall immediately change its password and notify the Supplier Manager of the security breach by e-mail. Vendor shall cooperate with the state and the Supplier Manager to mitigate and correct any security breach.

- PATENT, COPYRIGHT, AND TRADE SECRET PROTECTION:

  - Vendor has created, acquired or otherwise has rights in, and may, in connection with the performance of Services for the State, employ, provide, create, acquire or otherwise obtain rights in various concepts, ideas, methods, methodologies, procedures, processes, know-how, techniques, models, templates and general purpose consulting and software tools, utilities and routines (collectively, the "Vendor technology"). To the extent that any Vendor technology is contained in any of the Services or Deliverables including any derivative works, the Vendor hereby grants the State a royalty-free, fully paid, worldwide, perpetual, non-exclusive license to use such Vendor technology in connection with the Services or Deliverables for the State's purposes.

  - Vendor shall not acquire any right, title and interest in and to the copyrights for goods, any and all software, technical information, specifications, drawings, records, documentation, data or derivative works thereof, or other work products provided by the State to Vendor. The State hereby grants Vendor a royalty-free, fully paid, worldwide, perpetual, non-exclusive license for Vendor's internal use to non-confidential deliverables first originated and prepared by the Vendor for delivery to the State.

  - The Vendor, at its own expense, shall defend any action brought against the State to the extent that such action is based upon a claim that the Services or other Deliverables supplied by the Vendor, or the operation of such pursuant to a current version of Vendor-supplied software, infringes a patent, or copyright or violates a trade secret in the United States. The Vendor shall pay those costs and damages finally awarded against the State in any such action; damages shall be limited as provided in N.C.G.S. 143B-1350(h1). Such defense and payment shall be conditioned on the following:

    - That the Vendor shall be notified within a reasonable time in writing by the State of any such claim; and,

    - That the Vendor shall have the sole control of the defense of any action on such claim and all negotiations for its settlement or compromise, provided, however, that the State shall have the option to participate in such action at its own expense.

  - Should any Services or other Deliverables supplied by Vendor, or the operation thereof become, or in the Vendor's opinion are likely to become, the subject of a claim of infringement of a patent, copyright, or a trade secret in the United States, the State shall permit the Vendor, at its option and expense, either to procure for the State the right to continue using the Services or Deliverables, or to replace or modify the same to become non-infringing and continue to meet procurement specifications in all material respects. If neither of these options can reasonably be taken, or if the use of such Services or Deliverables by the State shall be prevented by injunction, the Vendor agrees to take back any goods/hardware or software, and refund any sums the State has paid Vendor less any reasonable amount for use or damage and make every reasonable effort to assist the state in procuring substitute Services or Deliverables. If, in the sole opinion of the State, the return of such infringing Services or Deliverables makes the retention of other Services or Deliverables acquired from the Vendor under the agreement impractical, the State shall then have the option of terminating the contract, or applicable portions thereof, without penalty or termination charge. The Vendor agrees to take back Services or Deliverables and refund any sums the State has paid Vendor less any reasonable amount for use or damage.

  - Vendor will not be required to defend or indemnify the State if any claim by a third party against the State for infringement or misappropriation (i) results from the State's alteration of any Vendor-branded Service or Deliverable, or (ii) results from the continued use of the good(s) or services and other Services or Deliverables after receiving notice they infringe a trade secret of a third party.

  - Nothing stated herein, however, shall affect Vendor's ownership in or rights to its preexisting intellectual property and proprietary rights.

- UNANTICIPATED TASKS  In the event that additional work must be performed that was wholly unanticipated, and that is not specified in the Agreement, but which in the opinion of both parties is necessary to the successful accomplishment of the contracted scope of work, the procedures outlined in this article will be followed. For each item of unanticipated work, the Vendor shall prepare a work authorization in accordance with the State’s practices and procedures.

- It is understood and agreed by both parties that all of the terms and conditions of the Agreement shall remain in force with the inclusion of any work authorization. A work authorization shall not constitute a contract separate from the Agreement, nor in any manner amend or supersede any of the other terms or provisions of the Agreement or any amendment hereto.

- Each work authorization shall comprise a detailed statement of the purpose, objective, or goals to be undertaken by the Vendor, the job classification or approximate skill level or sets of the personnel required, an identification of all significant material then known to be developed by the Vendor’s personnel as a Deliverable, an identification of all significant materials to be delivered by the State to the Vendor’s personnel, an estimated time schedule for the provision of the Services by the Vendor, completion criteria for the work to be performed, the name or identification of Vendor’s personnel to be assigned, the Vendor’s estimated work hours required to accomplish the purpose, objective or goals, the Vendor’s billing rates and units billed, and the Vendor’s total estimated cost of the work authorization.

- All work authorizations must be submitted for review and approval by the procurement office that approved the original Contract and procurement. This submission and approval must be completed prior to execution of any work authorization documentation or performance thereunder. All work authorizations must be written and signed by the Vendor and the State prior to beginning work.

- The State has the right to require the Vendor to stop or suspend performance under the “Stop Work” provision of the North Carolina Department of Information Technology Terms and Conditions.

- The Vendor shall not expend Personnel resources at any cost to the State in excess of the estimated work hours unless this procedure is followed:  If, during performance of the work, the Vendor determines that a work authorization to be performed under the Agreement cannot be accomplished within the estimated work hours, the Vendor will be required to complete the work authorization in full. Upon receipt of such notification, the State may:

  - Authorize the Vendor to expend the estimated additional work hours or service in excess of the original estimate necessary to accomplish the work authorization, or

  - Terminate the work authorization, or

  - Alter the scope of the work authorization in order to define tasks that can be accomplished within the remaining estimated work hours.

  - The State will notify the Vendor in writing of its election within seven (7) calendar days after receipt of the Vendor’s notification. If notice of the election is given to proceed, the Vendor may expend the estimated additional work hours or Services.

41) Stop Work Order  The State may issue a written Stop Work Order to Vendor for cause at any time requiring Vendor to suspend or stop all, or any part, of the performance due under the Agreement for a period up to ninety (90) days after the Stop Work Order is delivered to the Vendor. The ninety (90) day period may be extended for any further period for which the parties may agree.

  - The Stop Work Order shall be specifically identified as such and shall indicate that it is issued under this term. Upon receipt of the Stop Work Order, the Vendor shall immediately comply with its terms and take all reasonable steps to minimize incurring costs allocable to the work covered by the Stop Work Order during the period of work suspension or stoppage. Within a period of ninety (90) days after a Stop Work Order is delivered to Vendor, or within any extension of that period to which the parties agree, the State shall either:

    - Cancel the Stop Work Order, or

    - Terminate the work covered by the Stop Work Order as provided for in the termination for default or the termination for convenience clause of the Agreement.

  - If a Stop Work Order issued under this clause is canceled or the period of the Stop Work Order or any extension thereof expires, the Vendor shall resume work. The State shall make an equitable adjustment in the delivery schedule, the Agreement price, or both, and the Agreement shall be modified, in writing, accordingly, if:

    - The Stop Work Order results in an increase in the time required for, or in the Vendor’s cost properly allocable to the performance of any part of the Agreement, and

    - The Vendor asserts its right to an equitable adjustment within thirty (30) days after the end of the period of work stoppage; provided that if the State decides the facts justify the action, the State may receive and act upon an offer submitted at any time before final payment under the Agreement.

  - If a Stop Work Order is not canceled and the work covered by the Stop Work Order is terminated in accordance with the provision entitled Termination for Convenience of the State, the State shall allow reasonable direct costs resulting from the Stop Work Order in arriving at the termination settlement.

  - The State shall not be liable to the Vendor for loss of profits because of a Stop Work Order issued under this term.

    - TRANSITION ASSISTANCE  If the Agreement is not renewed at the end of the term, or is canceled prior to its expiration, for any reason, the Vendor must provide for up to six (6) months after the expiration or cancellation of the Agreement, all reasonable transition assistance requested by the State, to allow for the expired or canceled portion of the Services to continue without interruption or adverse effect, and to facilitate the orderly transfer of such Services to the State or its designees. Such transition assistance will be deemed by the parties to be governed by the terms and conditions of the Agreement, (notwithstanding this expiration or cancellation) except for those Contract terms or conditions that do not reasonably apply to such transition assistance. The State shall pay the Vendor for any resources utilized in performing such transition assistance at the most current rates provided by the Agreement for Contract performance. If the State cancels the Agreement for cause, then the State will be entitled to off set the cost of paying the Vendor for the additional resources the Vendor utilized in providing transition assistance with any damages the State may have otherwise accrued as a result of said cancellation.

Section 2: Terms and Conditions Applicable to Information Technology Goods and Services

- SOFTWARE LICENSE FOR HARDWARE, EMBEDDED SOFTWARE AND FIRMWARE: Deliverables comprising goods, equipment or products (hardware) may contain software for internal operation, or as embedded software or firmware that is generally not sold or licensed as a severable software product. Software may be provided on separate media, such as a CD-ROM or other media, or may be included within the hardware at or prior to delivery. Such software is proprietary, copyrighted, and may also contain valuable trade secrets and may be protected by patents. Vendor grants the State a license to use the Code (or any replacement provided) on, or in conjunction with, only the Deliverables purchased, or with any system identified in the solicitation documents. The State shall have a worldwide, nonexclusive, non-sublicensable license to use such software and/or documentation for its internal use. The State may make and install copies of the software to support the authorized level of use. Provided, however that if the hardware is inoperable, the software may be copied for temporary use on other hardware. The State shall promptly affix to any such copy the same proprietary and copyright notices affixed to the original. The State may make one copy of the software for archival, back-up or disaster recovery purposes. The license set forth in this Paragraph shall terminate immediately upon the State’s discontinuance of the use of all equipment on which the software is installed. The software may be transferred to another party only with the transfer of the hardware. If the hardware is transferred, the State shall i) destroy all software copies made by the State, ii) deliver the original or any replacement copies of the software to the transferee, and iii) notify the transferee that title and ownership of the software and the applicable patent, trademark, copyright, and other intellectual property rights shall remain with Vendor, or Vendor’s licensors. The State shall not disassemble, decompile, reverse engineer, modify, or prepare derivative works of the embedded software, unless permitted under the solicitation documents.

- LICENSE GRANT FOR APPLICATION SOFTWARE, (COTS): This paragraph recites the scope of license granted, if not superseded by a mutually agreed and separate licensing agreement, as follows:

  - Vendor grants to the State, its Agencies and lawful customers a non-exclusive, non-transferable and non-sublicensable license to use, in object code format, Vendor’s software identified in the solicitation documents, Vendor’s Statement of Work (SOW), or an Exhibit thereto executed by the parties (“Software”), subject to the restrictions set forth therein, such as the authorized computer system, the data source type(s), the number of target instance(s) and the installation site. Use of the Software shall be limited to the data processing and computing needs of the State, its Agencies and lawful customers. This license shall be perpetual or for the term of the contract (pick one, delete the other), unless terminated as provided herein. The State agrees not to distribute, sell, sublicense or otherwise transfer copies of the Software or any portion thereof. For purposes of this Agreement, a State Entity shall be defined as any department or agency of the State of North Carolina, which is controlled by or under common control of the State or who is a lawful customer of the State pursuant to Article 3D of Chapter 147 of the General Statutes.

  - Vendor shall provide all encryption or identification codes or authorizations that are necessary or proper for the operation of the licensed Software.

  - The State shall have the right to copy the Software, in whole or in part, for use in conducting benchmark or acceptance tests, for business recovery and disaster recovery testing or operations, for archival or emergency purposes, for back up purposes, for use in preparing derivative works if allowed by the solicitation documents or statements of work, or to replace a worn copy.

  - The State may modify non-personal Software in machine-readable form for its internal use in merging the same with other software program material. Any action hereunder shall be subject to uses described in this paragraph, the restrictions imposed by Paragraph 3), and applicable terms in the solicitation documents or statements of work.

- Warranty Terms: Notwithstanding anything in the Agreement or Exhibit hereto to the contrary, Vendor shall assign warranties for any Deliverable supplied by a third party to the State.

  - a) Vendor warrants that any Software or Deliverable will operate substantially in conformity with prevailing specifications as defined by the current standard documentation (except for minor defects or errors which are not material to the State) for a period of ninety (90) days from the date of acceptance (“Warranty Period”), unless otherwise specified in the Solicitation Documents. If the Software does not perform in accordance with such specifications during the Warranty Period, Vendor will use reasonable efforts to correct any deficiencies in the Software so that it will perform in accordance with or substantially in accordance with such specifications.

  - Vendor warrants to the best of its knowledge that:

    - The licensed Software and associated materials do not infringe any intellectual property rights of any third party;

    - There are no actual or threatened actions arising from, or alleged under, any intellectual property rights of any third party;

    - The licensed Software and associated materials do not contain any surreptitious programming codes, viruses, Trojan Horses, “back doors” or other means to facilitate or allow unauthorized access to the State’s information systems.

    - The licensed Software and associated materials do not contain any timer, counter, lock or similar device (other than security features specifically approved by Customer in the Specifications) that inhibits or in any way limits the Software’s ability to operate.

  - UNLESS MODIFIED BY AMENDMENT OR THE SOLICITATION DOCUMENTS, THE WARRANTIES IN THIS PARAGRAPH ARE IN LIEU OF ALL OTHER WARRANTIES, EXPRESS OR IMPLIED, OR WHETHER ARISING BY COURSE OF DEALING OR PERFORMANCE, CUSTOM, USAGE IN THE TRADE OR PROFESSION OR OTHERWISE, INCLUDING, BUT NOT LIMITED TO, IMPLIED WARRANTIES OF MERCHANTABILITY AND FITNESS FOR A PARTICULAR PURPOSE, AND NO OTHER REPRESENTATIONS OR WARRANTIES HAVE FORMED THE BASIS OF THE BARGAIN HEREUNDER.

- RESTRICTIONS: State's use of the Software is restricted as follows:

  - The license granted herein is granted to the State and to any political subdivision or other entity permitted or authorized to procure Information Technology through the Department of Information Technology. If the License Grant and License Fees are based upon the number of Users, the number of Users may be increased at any time, subject to the restrictions on the maximum number of Users specified in the solicitation documents.

  - No right is granted hereunder to use the Software to perform Services for commercial third parties (so-called "service bureau" uses). Services provided to other State Departments, Agencies or political subdivisions of the State is permitted.

  - The State may not copy, distribute, reproduce, use, lease, rent or allow access to the Software except as explicitly permitted under this Agreement, and State will not modify, adapt, translate, prepare derivative works (unless allowed by the solicitation documents or statements of work,) decompile, reverse engineer, disassemble or otherwise attempt to derive source code from the Software or any internal data files generated by the Software.

  - State shall not remove, obscure or alter Vendor's copyright notice, trademarks, or other proprietary rights notices affixed to or contained within the Software.

- SUPPORT OR MAINTENANCE SERVICES: This paragraph recites the scope of maintenance Services due under the license granted, if not superseded by a separate licensing and maintenance agreement or as may be stated in the solicitation documents. Subject to payment of a Support Service or Maintenance Fee stated in the solicitation documents for the first year and all subsequent years, if requested by the State, Vendor agrees to provide the following support Services (“Support Services”) for the current version and one previous version of the Software commencing upon delivery of the Software:

  - Error Correction: If the error conditions reported by the State pursuant to the General Terms and Conditions are not corrected in a timely manner, the State may request a replacement copy of the licensed Software from Vendor. In such event, Vendor shall then deliver a replacement copy, together with corrections and updates, of the licensed Software within 24 hours of the State’s request at no added expense to the State.

  - Other Agreement: This Paragraph 5 may be superseded by written mutual agreement provided that: Support and maintenance Services shall be fully described in such a separate agreement annexed hereto and incorporated herein

  - Temporary Extension of License: If any licensed Software or CPU/computing system on which the Software is installed fails to operate or malfunctions, the term of the license granted shall be temporarily extended to another CPU selected by the State and continue until the earlier of:

    - Return of the inoperative CPU to full operation, or

    - Termination of the license.

  - Encryption Code: Vendor shall provide any temporary encryption code or authorization necessary or proper for operation of the licensed Software under the foregoing temporary license. The State will provide notice by expedient means, whether by telephone, e-mail or facsimile of any failure under this paragraph. On receipt of such notice, Vendor shall issue any temporary encryption code or authorization to the State within twenty-four (24) hours; unless otherwise agreed.

  - Updates: Vendor shall provide to the State, at no additional charge, all new releases and bug fixes (collectively referred to as “Updates”) for any Software Deliverable developed or published by Vendor and made generally available to its other customers at no additional charge. All such Updates shall be a part of the Program and Documentation and, as such, be governed by the provisions of the Agreement.

  - Telephone Assistance:  Vendor shall provide the State with telephone access to technical support engineers for assistance in the proper installation and use of the Software, and to report and resolve Software problems, during normal business hours, 8:00 AM - 5:00 PM Eastern Time, Monday-Friday. Vendor shall respond to the telephone requests for Program maintenance service, within four (4) hours or eight (8) hours or next business day, etc. (edit this time to what you want your response time to be), for calls made at any time

- State Property and Intangibles Rights: The parties acknowledge and agree that the State shall own all right, title and interest in and to the copyright in any and all software, technical information, specifications, drawings, records, documentation, data and other work products first originated and prepared by the Vendor for delivery to the State (the “Deliverables”). To the extent that any Vendor Technology is contained in any of the Deliverables, the Vendor hereby grants the State a royalty-free, fully paid, worldwide, perpetual, non-exclusive license to use such Vendor Technology in connection with the Deliverables for the State’s internal business purposes. Vendor shall not acquire any right, title and interest in and to the copyrights for goods, any and all software, technical information, specifications, drawings, records, documentation, data or derivative works thereof, or other work products provided by the State to Vendor. The State hereby grants Vendor a royalty-free, fully paid, worldwide, perpetual, non-exclusive license to non-confidential Deliverables first originated and prepared by the Vendor for delivery to the State.

Section 3: Terms and Conditions Applicable to Personnel and Personal Services

- Vendor’s Representation: Vendor warrants that qualified personnel will provide Services in a professional manner. “Professional manner” means that the personnel performing the Services will possess the skill and competence consistent with the prevailing business standards in the information technology industry. Vendor agrees that it will not enter any agreement with a third party that might abridge any rights of the State under the Agreement. Vendor will serve as the prime Vendor under the Agreement. Should the State approve any subcontractor(s), the Vendor shall be legally responsible for the performance and payment of the subcontractor(s). Names of any third party Vendors or subcontractors of Vendor may appear for purposes of convenience in Contract documents; and shall not limit Vendor’s obligations hereunder. Such third party subcontractors, if approved, may serve as subcontractors to Vendor. Vendor will retain executive representation for functional and technical expertise as needed in order to incorporate any work by third party subcontractor(s).

  - Intellectual Property. Vendor represents that it has the right to provide the Services and other Deliverables without violating or infringing any law, rule, regulation, copyright, patent, trade secret or other proprietary right of any third party. Vendor also represents that its Services and other Deliverables are not the subject of any actual or threatened actions arising from, or alleged under, any intellectual property rights of any third party.

  - Inherent Services. If any Services or other Deliverables, functions, or responsibilities not specifically described in the Agreement are required for Vendor’s proper performance, provision and delivery of the Services and other Deliverables pursuant to the Agreement, or are an inherent part of or necessary sub-task included within the Services, they will be deemed to be implied by and included within the scope of the Contract to the same extent and in the same manner as if specifically described in the Contract.

  - Vendor warrants that it has the financial capacity to perform and to continue to perform its obligations under the Contract; that Vendor has no constructive or actual knowledge of an actual or potential legal proceeding being brought against Vendor that could materially adversely affect performance of the Agreement; and that entering into the Agreement is not prohibited by any Contract, or order by any court of competent jurisdiction.

- Services Provided by Vendor: Vendor shall provide the State with implementation Services as specified in a Statement of Work (“SOW”) executed by the parties. This Agreement in combination with each SOW individually comprises a separate and independent contractual obligation from any other SOW. A breach by Vendor under one SOW will not be considered a breach under any other SOW. The Services intended hereunder are related to the State’s implementation and/or use of one or more Software Deliverables licensed hereunder or in a separate software license agreement between the parties (“License Agreement”). (Reserve if not needed)

- Personnel: Vendor shall not substitute key personnel assigned to the performance of the Agreement without prior written approval by the Agency Contract Administrator. The individuals designated as key personnel for purposes of the Agreement are those specified in the Vendor’s offer. Any desired substitution shall be noticed to the Agency’s Contract Administrator in writing accompanied by the names and references of Vendor’s recommended substitute personnel. The Agency will approve or disapprove the requested substitution in a timely manner. The Agency may, in its sole discretion, terminate the Services of any person providing Services under the Agreement. Upon such termination, the Agency may request acceptable substitute personnel or terminate the Contract Services provided by such personnel.

  - Unless otherwise expressly provided in the Contract, Vendor will furnish all of its own necessary management, supervision, labor, facilities, furniture, computer and telecommunications equipment, software, supplies and materials necessary for the Vendor to provide and deliver the Services and other Deliverables.

  - Vendor personnel shall perform their duties on the premises of the State, during the State’s regular work days and normal work hours, except as may be specifically agreed otherwise, established in the specification, or statement of work.

  - The Agreement shall not prevent Vendor or any of its personnel supplied under the Agreement from performing similar Services elsewhere or restrict Vendor from using the personnel provided to the State, provided that:

    - Such use does not conflict with the terms, specifications or any amendments to the Agreement, or

    - Such use does not conflict with any procurement law, regulation or policy, or

    - Such use does not conflict with any non-disclosure agreement, or term thereof, by and between the State and Vendor or Vendor’s personnel.

  - Unless otherwise provided by the Agency, the Vendor shall furnish all necessary personnel, Services, and otherwise perform all acts, duties and responsibilities necessary or incidental to the accomplishment of the tasks specified in the Agreement. The Vendor shall be legally and financially responsible for its personnel including, but not limited to, any deductions for social security and other withholding taxes required by state or federal law. The Vendor shall be solely responsible for acquiring any equipment, furniture, and office space not furnished by the State necessary for the Vendor to comply with the Agreement. The Vendor personnel shall comply with any applicable State facilities or other security rules and regulations.

- PERSONAL SERVICES: The State shall have and retain the right to obtain personal Services of any individuals providing Services under the Agreement. This right may be exercised at the State's discretion in the event of any transfer of the person providing personal Services, termination, default, merger, acquisition, bankruptcy or receivership of the Vendor to ensure continuity of Services provided under the Agreement. Provided, however, that the Agency shall not retain or solicit any Vendor employee for purposes other than completion of personal Services due as all or part of any performance due under the Agreement.

  - Vendor personnel shall perform any duties on the premises of the State during the State's regular work days and normal work hours, except as may be specifically agreed otherwise, established in the specification, or statement of work.

  - The State has and reserves the right to disapprove the continuing assignment of Vendor personnel provided by Vendor under the Agreement. If this right is exercised and the Vendor is not able to replace the disapproved personnel as required by the State, the parties agree to employ best commercial efforts to informally resolve such failure equitably by adjustment of other duties, set-off, or modification to other terms that may be affected by Vendor's failure.

  - Vendor will make every reasonable effort consistent with prevailing business practices to honor the specific requests of the State regarding assignment of Vendor's employees. Vendor reserves the sole right to determine the assignment of its employees. If one of Vendor's employees is unable to perform due to illness, resignation, or other factors beyond Vendor's control, Vendor will provide suitable personnel at no additional cost to the State.

  - The Agreement shall not prevent Vendor or any of its personnel supplied under the Agreement from performing similar Services elsewhere or restrict Vendor from using the personnel provided to the State, provided that:

    - Such use does not conflict with the terms, specifications or any amendments to the Agreement, or

    - Such use does not conflict with any procurement law, regulation or policy, or

    - Such use does not conflict with any non-disclosure agreement, or term thereof, by and between the State and Vendor or Vendor's personnel

Section 4: Terms and Conditions Applicable to Software as a Service (SaaS) Solutions

- DEFINITIONS:

- “Data” includes means information, formulae, algorithms, or other content that the State, the State’s employees, agents and end users upload, create or modify using the Services pursuant to this Agreement.  Data also includes user identification information and metadata which may contain Data or from which the State’s Data may be ascertainable.

- Deliverable/Product Warranties shall mean and include the warranties provided for products or deliverables licensed to the State as included in Paragraph 7) c) of these Terms and Conditions unless superseded by a Vendor’s Warranties pursuant to Vendor’s License or Support Agreements.

- “Services” shall mean the duties and tasks undertaken by the Vendor to fulfill the requirements and specifications of this solicitation, including, without limitation, providing web browser access by authorized users to certain Vendor online software applications identified herein, and to related services, such as Vendor hosted Computer storage, databases, Support, documentation, and other functionalities, all as a Software as a Service (“SaaS”) solution.

- “State” shall mean the State of North Carolina, the Department of Information Technology as an agency, or the agency identified in this solicitation as the Purchasing Agency and Award Authority.

- “Support” includes provision of ongoing updates and maintenance for the Vendor online software applications, and as may be specified herein, consulting, training and other support Services as provided by the Vendor for SaaS tenants receiving similar SaaS Services.

- ACCESS AND USE OF SAAS SERVICES:

- Vendor grants the State a personal non-transferable and non-exclusive right to use and access, all Services and other functionalities or services provided, furnished or accessible under this Agreement.  The State may utilize the Services as agreed herein and in accordance with any mutually agreed Acceptable Use Policy. The State is authorized to access State Data and any Vendor-provided data as specified herein and to transmit revisions, updates, deletions, enhancements, or modifications to the State Data. This shall include the right of the State to, and access to, Support without the Vendor requiring a separate maintenance or support agreement.  Subject to an agreed limitation on the number of users, the State may use the Services with any computer, computer system, server, or desktop workstation owned or utilized by the State or other authorized users.  User access to the Services shall be routinely provided by the Vendor and may be subject to a more specific Service Level Agreement (SLA) agreed to in writing by the parties.  The State shall notify the Vendor of any unauthorized use of any password or account, or any other known or suspected breach of security access.  The State also agrees to refrain from taking any steps, such as reverse engineering, reverse assembly or reverse compilation to derive a source code equivalent to the Services or any portion thereof.  Use of the Services to perform services for commercial third parties (so-called “service bureau” uses) is not permitted, but the State may utilize the Services to perform its governmental functions.  If the Services fees are based upon the number of Users and/or hosted instances, the number of Users/hosted instances available may be adjusted at any time (subject to the restrictions on the maximum number of Users specified in the Furnish and Deliver Table herein above) by mutual agreement and State Procurement approval. All Services and information designated as “confidential” or “proprietary” shall be kept in confidence except as may be required by the North Carolina Public Records Act: N.C.G.S. § 132-1, et. seq.

- The State’s access license for the Services and its associated services neither transfers, vests, nor infers any title or other ownership right in any intellectual property rights of the Vendor or any third party, nor does this license transfer, vest, or infer any title or other ownership right in any source code associated with the Services unless otherwise agreed to by the parties.  The provisions of this paragraph will not be construed as a sale of any ownership rights in the Services.  Any Services or technical and business information owned by Vendor or its suppliers or licensors made accessible or furnished to the State shall be and remain the property of the Vendor or such other party, respectively. Vendor has a limited, non-exclusive license to access and use the State Data as provided to Vendor, but solely for performing its obligations under this Agreement and in confidence as provided herein.

- Vendor or its suppliers shall at minimum, and except as otherwise agreed, provide telephone assistance to the State for all Services procured hereunder during the State’s normal business hours (unless different hours are specified herein).   Vendor warrants that its Support and customer service and assistance will be performed in accordance with generally accepted industry standards. The State has the right to receive the benefit of upgrades, updates, maintenance releases or other enhancements or modifications made generally available to Vendor’s SaaS tenants for similar Services.  Vendor’s right to a new use agreement for new version releases of the Services shall not be abridged by the foregoing. Vendor may, at no additional charge, modify the Services to improve operation and reliability or to meet legal requirements.

- Vendor will provide to the State the same Services for updating, maintaining and continuing optimal performance for the Services as provided to other similarly situated users or tenants of the Services, but minimally as provided for and specified herein. Unless otherwise agreed in writing, Support will also be provided for any other (e.g., third–party) software provided by the Vendor in connection with the Vendor’s solution herein. The technical and professional activities required for establishing, managing, and maintaining the Services environment are the responsibilities of the Vendor. Any training specified herein will be provided by the Vendor to certain State users for the fees or costs as set forth herein or in an SLA.

- Services provided pursuant to this Solicitation may, in some circumstances, be accompanied by a user clickwrap agreement.  The term clickwrap agreement refers to an agreement that requires the end user to manifest his or her assent to terms and conditions by clicking an “ok” or “agree” button on a dialog box or pop-up window as part of the process of access to the Services.   All terms and conditions of any clickwrap agreement provided with any Services solicited herein shall have no force and effect and shall be non-binding on the State, its employees, agents, and other authorized users of the Services.

- The Vendor may utilize partners and/or subcontractors to assist in the provision of the Services, so long as the State Data is not removed from the United States unless the terms of storage of the State Data are clearly disclosed, the security provisions referenced herein can still be complied with, and such removal is done with the prior express written permission of the State. The Vendor shall identify all of its strategic business partners related to Services provided under this contract, including but not limited to, all subcontractors or other entities or individuals who may be a party to a joint venture or similar agreement with the Vendor, who will be involved in any application development and/or operations.

- Vendor warrants that all Services will be performed with professional care and skill, in a workmanlike manner and in accordance with the Services documentation and this Agreement.

- An SLA or other agreed writing shall contain provisions for scalability of Services and any variation in fees or costs as a result of any such scaling.

- Professional services provided by the Vendor at the request by the State in writing in addition to agreed Services shall be at the then-existing Vendor hourly rates when provided, unless otherwise agreed in writing by the parties.

- WARRANTY OF NON-INFRINGEMENT; REMEDIES.

- Vendor warrants to the best of its knowledge that:

- The Services do not infringe any intellectual property rights of any third party; and

- There are no actual or threatened actions arising from, or alleged under, any intellectual property rights of any third party;

- Should any Services supplied by Vendor become the subject of a claim of infringement of a patent, copyright, Trademark or a trade secret in the United States, the Vendor, shall at its option and expense, either procure for the State the right to continue using the Services, or replace or modify the same to become noninfringing.  If neither of these options can reasonably be taken in Vendor’s judgment, or if further use shall be prevented by injunction, the Vendor agrees to cease provision of any affected Services, and refund any sums the State has paid Vendor and make every reasonable effort to assist the State in procuring substitute Services.  If, in the sole opinion of the State, the cessation of use by the State of any such Services due to infringement issues makes the retention of other items acquired from the Vendor under this Agreement impractical, the State shall then have the option of terminating the Agreement, or applicable portions thereof, without penalty or termination charge; and Vendor agrees to refund any sums the State paid for unused Services.

- The Vendor, at its own expense, shall defend any action brought against the State to the extent that such action is based upon a claim that the Services supplied by the Vendor, their use or operation, infringes on a patent, copyright, trademark or violates a trade secret in the United States.  The Vendor shall pay those costs and damages finally awarded or agreed in a settlement against the State in any such action.  Such defense and payment shall be conditioned on the following:

- That the Vendor shall be notified within a reasonable time in writing by the State of any such claim; and,

- That the Vendor shall have the sole control of the defense of any action on such claim and all negotiations for its settlement or compromise provided, however, that the State shall have the option to participate in such action at its own expense.

- Vendor will not be required to defend or indemnify the State if any claim by a third party against the State for infringement or misappropriation results from the State’s material alteration of any Vendor-branded Services, or from the continued use of the good(s) or Services after receiving notice they infringe on a trade secret of a third party.

- ACCESS AVAILABILITY; REMEDIES:

- The Vendor warrants that the Services will be in good working order, and operating in conformance with Vendor’s standard specifications and functions as well as any other specifications agreed to by the parties in writing, and shall remain accessible 24/7, with the exception of scheduled outages for maintenance and of other service level provisions agreed in writing, e.g., in an SLA. Vendor does not warrant that the operation of the Services will be completely uninterrupted or error free, or that the Services functions will meet all the State’s requirements, unless developed as Customized Services.

- The State shall notify the Vendor if the Services are not in good working order or inaccessible during the term of the Agreement.  Vendor shall, at its option, either repair, replace or reperform any Services reported or discovered as not being in good working order and accessible during the applicable contract term without cost to the State.

If the Services monthly availability averages less than 99.9% (excluding agreed-upon maintenance downtime), the State shall be entitled to receive automatic credits as indicated immediately below, or the State may use other contractual remedies such as recovery of damages, as set forth herein in writing, e.g., in Specifications, Special Terms or in an SLA, and as such other contractual damages are limited by N.C.G.S. §143B-1350(h1) and the Limitation of Liability paragraph below. If not otherwise provided, the automatic remedies for nonavailability of the Subscription Services during a month are:

1. A 10% service credit applied against future fees if Vendor does not reach 99.9% availability.

2. A 25% service credit applied against future fees if Vendor does not reach 99% availability.

3. A 50% service credit applied against future fees or eligibility for early termination of the Agreement if Vendor

does not reach 95% availability.

If, however, Services meet the 99.9% service availability level for a month, but are not available for a consecutive120 minutes during that month, the Vendor shall grant to the State a credit of a pro-rated one-day of the monthly subscription Services fee against future Services charges. Such credit(s) shall be applied to the bill immediately following the month in which Vendor failed to meet the performance requirements or other service levels, and the credit will continue to be deducted from the monthly invoice for each prior month that Vendor fails to meet the support response times for the remainder of the duration of the Agreement. If Services monthly availability averages less than 99.9% (excluding agreed-upon maintenance downtime), for three (3) or more months in a rolling twelve-month period, the State may also terminate the contract for material breach in accordance with the Default provisions hereinbelow.

- Support Services. If Vendor fails to meet Support Service response times as set forth herein or in an SLA for a period of three consecutive months, a 10% service credit will be deducted from the invoice in the month immediately following the third month, and the 10% service credit will continue to be deducted from the monthly invoice for each month that Vendor fails to meet the support response times for the remainder of the duration of the Agreement.

- EXCLUSIONS:

- Except as stated above in Paragraphs 3 and 4, Vendor and its parent, subsidiaries and affiliates, subcontractors and suppliers make no warranties, express or implied, as to the Services.

- The warranties provided in Paragraphs 3 and 4 above do not cover repair for damages, malfunctions or service failures substantially caused by:

- Actions of non-Vendor personnel;

- Failure to follow Vendor’s written instructions relating to the Services provided to the State; or

- Force Majeure conditions set forth hereinbelow.

- The State’s sole misuse of, or its own inability to use, the Services.

- PERFORMANCE REVIEW AND ACCOUNTABILITY. N.C.G.S. § 143B-1340(f) and 09 NCAC 06B.1207 require provisions for performance review and accountability in State IT contracts. For this procurement, these shall include the holding a retainage of 10% of the contract value and withholding the final payment contingent on final acceptance by the State as provided in 09 NCAC 06B.1207(3) and (4), unless waived or otherwise agreed, in writing. The Services herein will be provided consistent with and under these Services performance review and accountability guarantees.

- LIMITATION OF LIABILITY: Limitation of Vendor’s Contract Damages Liability:

- Where Services are under the State’s exclusive management and control, the Vendor shall not be liable for direct damages caused by the State’s failure to fulfill any State responsibilities of assuring the proper use, management and supervision of the Services and programs, audit controls, operating methods, office procedures, or for establishing all proper checkpoints necessary for the State’s intended use of the Services.

- The Vendor’s liability for damages to the State arising under the contract shall be limited to the value of the Contract.

- The foregoing limitation of liability shall not apply to claims covered by other specific provisions including but not limited to Service Level Agreement or Deliverable/Product Warranty compliance, or to claims for injury to persons or damage to tangible personal property, gross negligence or willful or wanton conduct.  This limitation of liability does not apply to contributions among joint tortfeasors under N.C.G.S. 1B-1 et seq., the receipt of court costs or attorney’s fees that might be awarded by a court in addition to damages after litigation based on this Contract. For avoidance of doubt, the Parties agree that the Service Level Agreement and Deliverable/Product Warranty Terms in the Contract are intended to provide the sole and exclusive remedies available to the State under the Contract for the Vendor’s failure to comply with the requirements stated therein.

- Vendor’s Liability for Injury to Persons or Damage to Property:

- The Vendor shall be liable for damages arising out of personal injuries and/or damage to real or tangible personal property of the State, employees of the State, persons designated by the State for training, or person(s) other than agents or employees of the Vendor, designated by the State for any purpose, prior to, during, or subsequent to delivery, installation, acceptance, and use of the Deliverables either at the Vendor’s site or at the State’s place of business, provided that the injury or damage was caused by the fault or negligence of the Vendor.

- The Vendor agrees to indemnify, defend and hold the Agency and the State and its Officers, employees, agents and assigns harmless from any liability relating to personal injury or injury to real or personal property of any kind, accruing or resulting to any other person, firm or corporation furnishing or supplying work, Services, materials or supplies in connection with the performance of this Agreement, whether tangible or intangible, arising out of the ordinary negligence, willful or wanton negligence, or intentional acts of the Vendor, its officers, employees, agents, assigns or subcontractors.

- Vendor shall not be liable for damages arising out of or caused by an alteration or an attachment not made or installed by the Vendor.

- MODIFICATION OF SERVICES: If Vendor modifies or replaces the Services provided to the State and other tenants, and if the State has paid all applicable Subscription Fees, the State shall be entitled to receive, at no additional charge, access to a newer version of the Services that supports substantially the same functionality as the then accessible version of the Services. Newer versions of the Services containing substantially increased functionality may be made available to the State for an additional subscription fee. In the event of either of such modifications, the then accessible version of the Services shall remain fully available to the State until the newer version is provided to the State and accepted. If a modification materially affects the functionality of the Services as used by the State, the State, at its sole option, may defer such modification.

- TRANSITION PERIOD:

- For ninety (90) days, either prior to the expiration date of this Agreement, or upon notice of termination of this Agreement, Vendor shall assist the State, upon written request, in extracting and/or transitioning all Data in the format determined by the State (“Transition Period”).

- The Transition Period may be modified in an SLA or as agreed upon in writing by the parties in a contract amendment.

- During the Transition Period, Services access shall continue to be made available to the State without alteration.

- Vendor agrees to compensate the State for damages or losses the State incurs as a result of Vendor’s failure to comply with this Transition Period section in accordance with the Limitation of Liability provisions above.

- Upon termination, and unless otherwise stated in an SLA, and after providing the State Data to the State as indicated above in this section with acknowledged receipt by the State in writing, the Vendor shall permanently destroy or render inaccessible any portion of the State Data in Vendor’s and/or subcontractor’s possession or control following the completion and expiration of all obligations in this section. Within thirty (30) days, Vendor shall issue a written statement to the State confirming the destruction or inaccessibility of the State’s Data.

- The State at its option, may purchase additional Transition services as may be agreed upon in a supplemental agreement.

- TRANSPORTATION: Transportation charges for any Deliverable sent to the State other than electronically or by download, shall be FOB Destination unless delivered by internet or file-transfer as agreed by the State, or otherwise specified in the solicitation document or purchase order.

- TRAVEL EXPENSES:  All travel expenses should be included in the Vendor’s proposed costs.  Separately stated travel expenses will not be reimbursed.  In the event that the Vendor may be eligible to be reimbursed for travel expenses specifically agreed to in writing and arising under the performance of this Agreement, reimbursement will be at the out-of-state rates set forth in G.S. §138-6; as amended from time to time.  Vendor agrees to use the lowest available airfare not requiring a weekend stay and to use the lowest available rate for rental vehicles.  All Vendor incurred travel expenses shall be billed on a monthly basis, shall be supported by receipt and shall be paid by the State within thirty (30) days after invoice approval.  Travel expenses exceeding the foregoing rates shall not be paid by the State.  The State will reimburse travel allowances only for days on which the Vendor is required to be in North Carolina performing Services under this Agreement.

- PROHIBITION AGAINST CONTINGENT FEES AND GRATUITIES:  Vendor warrants that it has not paid, and agrees not to pay, any bonus, commission, fee, or gratuity to any employee or official of the State for the purpose of obtaining any contract or award issued by the State.  Subsequent discovery by the State of non-compliance with these provisions shall constitute sufficient cause for immediate termination of all outstanding Agreements with the Vendor.  Violations of this provision may result in debarment of the Vendor(s) or Vendor(s) as permitted by 9 NCAC 06B.1207, or other provision of law.

- AVAILABILITY OF FUNDS: Any and all payments by the State are expressly contingent upon and subject to the appropriation, allocation and availability of funds to the State for the purposes set forth in this Agreement.  If this Agreement or any Purchase Order issued hereunder is funded in whole or in part by federal funds, the State’s performance and payment shall be subject to and contingent upon the continuing availability of said federal funds for the purposes of the Agreement or Purchase Order.  If the term of this Agreement extends into fiscal years subsequent to that in which it is approved such continuation of the Agreement is expressly contingent upon the appropriation, allocation, and availability of funds by the N.C. Legislature for the purposes set forth in the Agreement.  If funds to effect payment are not available, the State will provide written notification to Vendor.  If the Agreement is terminated under this paragraph, Vendor agrees to terminate any Services supplied to the State under this Agreement, and relieve the State of any further obligation thereof.  The State shall remit payment for Services accepted on or prior to the date of the aforesaid notice in conformance with the payment terms.

- PAYMENT TERMS:

- Payment may be made by the State in advance of or in anticipation of subscription Services to be actually performed under the Agreement or upon proper invoice for other Services rendered.  Payment terms are Net 30 days after receipt of correct invoice. Initial payments are to be made after final acceptance of the Services.  Payments are subject to any retainage requirements herein.  The Purchasing State Agency is responsible for all payments under the Agreement.  Subscription fees for term years after the initial year shall be as quoted under State options herein, but shall not increase more that 5% over the prior term, except as the parties may have agreed to an alternate formula to determine such increases in writing. No additional charges to the State will be permitted based upon, or arising from, the State’s use of a Business Procurement Card.  The State may exercise any and all rights of Set Off as permitted in Chapter 105A-1 et seq. of the N.C. General Statutes and applicable Administrative Rules.

- Upon Vendor’s written request of not less than 30 days and approval by the State, the State may:

- Forward the Vendor’s payment check(s) directly to any person or entity designated by the Vendor, or

- Include any person or entity designated in writing by Vendor as a joint payee on the Vendor’s payment check(s), however,

- In no event shall such approval and action obligate the State to anyone other than the Vendor and the Vendor shall remain responsible for fulfillment of all Agreement obligations.

- For any third party software licensed by Vendor or its subcontractors for use by the State, a copy of the software license including terms acceptable to the State, an assignment acceptable to the State, and documentation of license fees paid by the Vendor must be provided to the State before any related license fees or costs may be billed to the State.

- An undisputed invoice is an invoice for which the State and/or the Purchasing State Agency has not disputed in writing within thirty (30) days from the invoice date, unless the agency requests more time for review of the invoice.  Upon Vendor’s receipt of a disputed invoice notice, Vendor will work to correct the applicable invoice error, provided that such dispute notice shall not relieve the State or the applicable Purchasing State Agency from its payment obligations for the undisputed items on the invoice or for any disputed items that are ultimately corrected.  The Purchasing State Agency is not required to pay the Vendor for any Software or Services provided without a written purchase order from the appropriate Purchasing State Agency.  In addition, all such Services provided must meet all terms, conditions, and specifications of this Agreement and purchase order and be accepted as satisfactory by the Purchasing State Agency before payment will be issued.

- The Purchasing State Agency shall release any amounts held as retainages for Services completed within a reasonable period after the end of the period(s) or term(s) for which the retainage was withheld. Payment retainage shall apply to all invoiced items, excepting only such items as Vendor obtains from Third Parties and for which costs are chargeable to the State by agreement of the Parties.  The Purchasing State Agency, in its sole discretion, may release retainages withheld from any invoice upon acceptance of the Services identified or associated with such invoices.

- ACCEPTANCE CRITERIA:

- Initial acceptance testing is required for all Vendor supplied Services before going live, unless provided otherwise in the solicitation documents or a Statement of Work.  The State may define such processes and procedures as may be necessary or proper, in its opinion and discretion, to ensure compliance with the State’s specifications and Vendor’s technical representations. Acceptance of Services may be controlled by additional written terms as agreed by the parties.

- After initial acceptance of Services, the State shall have the obligation to notify Vendor, in writing and within following provision of any Deliverable described in the contract if it is not acceptable.  The notice shall specify in reasonable detail the reason(s) a Deliverable is unacceptable.  Acceptance by the State of any Vendor re-performance or correction shall not be unreasonably withheld, but may be conditioned or delayed as required for confirmation by the State that the issue(s) in the notice have been successfully corrected.

- CONFIDENTIALITY: The State may maintain the confidentiality of certain types of information described in N.C. Gen. Stat. §132-1, et seq.  Such information may include trade secrets defined by N.C. Gen. Stat. §66-152 and other information exempted from the Public Records Act pursuant to N.C. Gen. Stat. §132-1.2.  Vendor may designate information, Products, Services or appropriate portions of its response as confidential, consistent with and to the extent permitted under the Statutes and Rules set forth above, by marking the top and bottom of pages containing confidential information with a legend in boldface type “CONFIDENTIAL.”  By so marking any page, or portion of a page, the Vendor warrants that it has formed a good faith opinion, having received such necessary or proper review by counsel and other knowledgeable advisors, that the portions marked “confidential” meet the requirements of the Rules and Statutes set forth above. However, under no circumstances shall price information be designated as confidential. The State agrees to promptly notify the Vendor in writing of any action seeking to compel the disclosure of Vendor’s confidential information.  If an action is brought pursuant to N.C. Gen. Stat. §132-9 to compel the State to disclose information marked “confidential,” the Vendor agrees that it will intervene in the action through its counsel and participate in defending the State, including any public official(s) or public employee(s).  The Vendor agrees that it shall hold the State and any official(s) and individual(s) harmless from any and all damages, costs, and attorneys’ fees awarded against the State in the action. The State shall have the right, at its option and expense, to participate in the defense of the action through its counsel.  The State shall have no liability to Vendor with respect to the disclosure of Vendor’s confidential information ordered by a court of competent jurisdiction pursuant to N.C. Gen. Stat. §132-9 or other applicable law.

- SECURITY OF STATE DATA:

- All materials, including software, Data, information and documentation provided by the State to the Vendor (State Data) during the performance or provision of Services hereunder are the property of the State of North Carolina and must be kept secure and returned to the State.  The Vendor will protect State Data in its hands from unauthorized disclosure, loss, damage, destruction by natural event, or other eventuality. Proprietary Vendor materials shall be identified to the State by Vendor prior to use or provision of Services hereunder and shall remain the property of the Vendor.  Derivative works of any Vendor proprietary materials prepared or created during the performance of provision of Services hereunder shall be provided to the State as part of the Services. The Vendor shall not access State User accounts, or State Data, except (i) during data center operations, (ii) in response to service or technical issues, (iii) as required by the express terms of this contract, or (iv) at State’s written request. The Vendor shall protect the confidentiality of all information, Data, instruments, studies, reports, records and other materials provided to it by the State or maintained or created in accordance with this Agreement.  No such information, Data, instruments, studies, reports, records and other materials in the possession of Vendor shall be disclosed in any form without the prior written agreement with the State.  The Vendor will have written policies governing access to and duplication and dissemination of all such information, Data, instruments, studies, reports, records and other materials.

- The Vendor shall not store or transfer non-public State data outside of the United States. This includes backup data and Disaster Recovery locations. The Service Provider will permit its personnel and contractors to access State of North Carolina data remotely only as required to provide technical support.

- Protection of personal privacy and sensitive data. The Vendor acknowledges its responsibility for securing any restricted or highly restricted data, as defined by  the Statewide Data Classification and Handling Policy (https://it.nc.gov/document/statewide-data-classification-and-handling-policy) that is collected by the State and stored in any Vendor site or other Vendor housing systems including, but not limited to, computer systems, networks, servers, or databases, maintained by Vendor or its agents or subcontractors in connection with the provision of the Services.  The Vendor warrants, at its sole cost and expense, that it shall implement processes and maintain the security of data classified as restricted or highly restricted; provide reasonable care and efforts to detect fraudulent activity involving the data; and promptly notify the State of any breaches of security within 24 hours of confirmation as required by N.C.G.S. § 143B-1379.

- The Vendor will provide and maintain secure backup of the State Data. The Vendor shall implement and maintain secure passwords for its online system providing the Services, as well as all appropriate administrative, physical, technical and procedural safeguards at all times during the term of this Agreement to secure such Data from Data Breach, protect the Data and the Services from loss, corruption, unauthorized disclosure, and the introduction of viruses, disabling devices, malware and other forms of malicious or inadvertent acts that can disrupt the State’s access to its Data and the Services. The Vendor will allow periodic back-up of State Data by the State to the State’s infrastructure as the State requires or as may be provided by law.

- The Vendor shall certify to the State:

- The sufficiency of its security standards, tools, technologies and procedures in providing Services under this Agreement;

- That the system used to provide the Subscription Services under this Contract has and will maintain a valid 3rd party security certification not to exceed 1 year and is consistent with the data classification level and a security controls appropriate for   low or moderate information system(s) per the National Institute of Standards and Technology NIST 800-53 revision 4The State reserves the right to independently evaluate, audit, and verify such requirements.

- That the Services will comply with the following:

- Any DIT security policy regarding Cloud Computing, and the DIT Statewide Information Security Policy Manual; to include encryption requirements as defined below:

- The Vendor shall encrypt all non-public data in transit regardless of the transit mechanism.

- For engagements where the Vendor stores sensitive personally identifiable or otherwise confidential information, this data shall be encrypted at rest. Examples are social security number, date of birth, driver’s license number, financial data, federal/state tax information, and hashed passwords. The Vendor’s encryption shall be consistent with validated cryptography standards as specified in National Institute of Standards and Technology FIPS140-2, Security Requirements. The key location and other key management details will be discussed and negotiated by both parties. When the Service Provider cannot offer encryption at rest, it must maintain, for the duration of the contract, cyber security liability insurance coverage for any loss resulting from a data breach. Additionally, where encryption of data at rest is not possible, the Vendor must describe existing security measures that provide a similar level of protection;

- Privacy provisions of the Federal Privacy Act of 1974;

- The North Carolina Identity Theft Protection Act, N.C.G.S. Chapter 75, Article 2A (e.g., N.C.G.S. § 75-65 and -66);

- The North Carolina Public Records Act, N.C.G.S. Chapter 132; and

- Applicable Federal, State and industry standards and guidelines including, but not limited to, relevant security provisions of the Payment Card Industry (PCI) Data Security Standard (PCIDSS) including the PCIDSS Cloud Computing Guidelines, Criminal Justice Information, The Family Educational Rights and Privacy Act (FERPA), Health Insurance Portability and Accountability Act (HIPAA);

- Any requirements implemented by the State under N.C.G.S. §§ 143B-1376 and -1377.

- Security Breach.  “Security Breach” under the NC Identity Theft Protection Act (N.C.G.S. § 75-60ff) means (1) any circumstance pursuant to which applicable Law requires notification of such breach to be given to affected parties or other activity in response to such circumstance (e.g., N.C.G.S. § 75-65); or (2) any actual, attempted, suspected, threatened, or reasonably foreseeable circumstance that compromises, or could reasonably be expected to compromise, either Physical Security or Systems Security (as such terms are defined below) in a fashion that either does or could reasonably be expected to permit unauthorized Processing (as defined below), use, disclosure or acquisition of or access to any the State Data or state confidential information.  “Physical Security” means physical security at any site or other location housing systems maintained by Vendor or its agents or subcontractors in connection with the Services.  “Systems Security” means security of computer, electronic or telecommunications systems of any variety (including data bases, hardware, software, storage, switching and interconnection devices and mechanisms), and networks of which such systems are a part or communicate with, used directly or indirectly by Vendor or its agents or subcontractors in connection with the Services.  “Processing” means any operation or set of operations performed upon the State Data or State confidential information, whether by automatic means, such as creating, collecting, procuring, obtaining, accessing, recording, organizing, storing, adapting, altering, retrieving, consulting, using, disclosing or destroying.

- Breach Notification.  In the event Vendor becomes aware of any Security Breach due to Vendor acts or omissions other than in accordance with the terms of the Agreement, Vendor shall, at its own expense, (1) immediately notify the State’s Agreement Administrator of such Security Breach and perform a root cause analysis thereon, (2) investigate such Security Breach, (3) provide a remediation plan, acceptable to the State, to address the Security Breach and prevent any further incidents, (4) conduct a forensic investigation to determine what systems, data and information have been affected by such event; and (5) cooperate with the State, and any law enforcement or regulatory officials, credit reporting companies, and credit card associations investigating such Security Breach.  The State shall make the final decision on notifying the State’s persons, entities, employees, service providers and/or the public of such Security Breach, and the implementation of the remediation plan. If a notification to a customer is required under any Law or pursuant to any of the State’s privacy or security policies, then notifications to all persons and entities who are affected by the same event (as reasonably determined by the State) shall be considered legally required.

- Notification Related Costs.  Vendor shall reimburse the State for all Notification Related Costs incurred by the State arising out of or in connection with any such Security Breach due to Vendor acts or omissions other than in accordance with the terms of the Agreement resulting in a requirement for legally required notifications.  “Notification Related Costs” shall include the State’s internal and external costs associated with addressing and responding to the Security Breach, including but not limited to: (1) preparation and mailing or other transmission of legally required notifications; (2) preparation and mailing or other transmission of such other communications to customers, agents or others as the State deems reasonably appropriate; (3) establishment of a call center or other communications procedures in response to such Security Breach (e.g., customer service FAQs, talking points and training); (4) public relations and other similar crisis management services; (5) legal and accounting fees and expenses associated with the State’s investigation of and response to such event; and (6) costs for credit reporting services that are associated with legally required notifications or are advisable, in the State’s opinion, under the circumstances. If the  Vendor becomes aware of any Security Breach which is not due to Vendor acts or omissions other than in accordance with the terms of the Agreement, Vendor shall immediately notify the State of such Security Breach, and the parties shall reasonably cooperate regarding which of the foregoing or other activities may be appropriate under the circumstances, including any applicable Charges for the same.

- Vendor shall allow the State reasonable access to Services security logs, latency statistics, and other related Services security data that affect this Agreement and the State’s Data, at no cost to the State.

- In the course of normal operations, it may become necessary for Vendor to copy or move Data to another storage destination on its online system, and delete the Data found in the original location. In any such event, the Vendor shall preserve and maintain the content and integrity of the Data, except by prior written notice to, and prior written approval by, the State.

- Remote access to Data from outside the continental United States, including, without limitation, remote access to Data by authorized Services support staff in identified support centers, is prohibited unless approved in advance by the State Chief Information Officer or the Using Agency.

- In the event of temporary loss of access to Services, Vendor shall promptly restore continuity of Services, restore Data in accordance with this Agreement and as may be set forth in an SLA, restore accessibility of Data and the Services to meet the performance requirements stated herein or in an SLA.  As a result, Service Level remedies will become available to the State as provided herein, in the SLA or other agreed and relevant documents. Failure to promptly remedy any such temporary loss of access may result in the State exercising its options for assessing damages under this Agreement.

- In the event of disaster or catastrophic failure that results in significant State Data loss or extended loss of access to Data or Services, Vendor shall notify the State by the fastest means available and in writing, with additional notification provided to the State Chief Information Officer or designee of the contracting agency. Vendor shall provide such notification within twenty-four (24) hours after Vendor reasonably believes there has been such a disaster or catastrophic failure. In the notification, Vendor shall inform the State of:

- The scale and quantity of the State Data loss;

- What Vendor has done or will do to recover the State Data from backups and mitigate any deleterious effect of the State Data and Services loss; and

- What corrective action Vendor has taken or will take to prevent future State Data and Services loss.

- If Vendor fails to respond immediately and remedy the failure, the State may exercise its options for assessing damages or other remedies under this Agreement.

Vendor shall investigate of the disaster or catastrophic failure and shall share the report of the investigation with the State. The State and/or its authorized agents shall have the right to lead (if required by law) or participate in the investigation.  Vendor shall cooperate fully with the State, its agents and law enforcement.

- In the event of termination of this contract, cessation of business by the Vendor or other event preventing Vendor from continuing to provide the Services, Vendor shall not withhold the State Data or any other State confidential information or refuse for any reason, to promptly return to the State the State Data and any other State confidential information (including copies thereof) if requested to do so on such media as reasonably requested by the State, even if the State is then or is alleged to be in breach of the Agreement.  As a part of Vendor’s obligation to provide the State Data pursuant to this Paragraph 18) n), Vendor will also provide the State any data maps, documentation, software, or other materials necessary, including, without limitation, handwritten notes, materials, working papers or documentation, for the State to use, translate, interpret, extract and convert the State Data.

- Secure Data Disposal. When requested by the State, the Vendor shall destroy all requested data in all of its forms, for example: disk, CD/DVD, backup tape, and paper. Data shall be permanently deleted and shall not be recoverable, according to National Institute of Standards and Technology (NIST) approved methods and certificates of destruction shall be provided to the State.

- ACCESS TO PERSONS AND RECORDS: Pursuant to N.C. General Statute 147-64.7, the State, the State Auditor, appropriate federal officials, and their respective authorized employees or agents are authorized to examine all books, records, and accounts of the Vendor insofar as they relate to transactions with any department, board, officer, commission, institution, or other agency of the State of North Carolina pursuant to the performance of this Agreement or to costs charged to this Agreement.  The Vendor shall retain any such books, records, and accounts for a minimum of three (3) years after the completion of this Agreement.  Additional audit or reporting requirements may be required by any State, if in the State’s opinion, such requirement is imposed by federal or state law or regulation. The Vendor shall allow the State to audit conformance including contract terms, system security and data centers as appropriate. The State may perform this audit or contract with a third party at its discretion at the State’s expense. Such reviews shall be conducted with at least 30 days’ advance written notice and shall not unreasonably interfere with the Service Provider’s business.

- ASSIGNMENT:  Vendor may not assign this Agreement or its obligations hereunder except as permitted by 09 NCAC 06B.1003 and this Paragraph.  Vendor shall provide reasonable notice of not less than thirty (30) days of any consolidation, acquisition, or merger.  Any assignee shall affirm this Agreement attorning to the terms and conditions agreed, and that Vendor shall affirm that the assignee is fully capable of performing all obligations of Vendor under this Agreement.  An assignment may be made, if at all, in writing by the Vendor, Assignee and the State setting forth the foregoing obligation of Vendor and Assignee.

- NOTICES: Any notices required under this Agreement should be delivered to the Agreement Administrator for each party.  Unless otherwise specified in the Solicitation Documents, any notices shall be delivered in writing by U.S. Mail, Commercial Courier, facsimile or by hand.

- TITLES AND HEADINGS: Titles and Headings in this Agreement are used for convenience only and do not define, limit or proscribe the language of terms identified by such Titles and Headings.

- AMENDMENT: This Agreement may not be amended orally or by performance.  Any amendment must be made in written form and signed by duly authorized representatives of the State and Vendor.

- TAXES: The State of North Carolina is exempt from Federal excise taxes and no payment will be made for any personal property taxes levied on the Vendor or for any taxes levied on employee wages.  Agencies of the State may have additional exemptions or exclusions for federal or state taxes.   Evidence of such additional exemptions or exclusions may be provided to Vendor by Agencies, as applicable, during the term of this Agreement.  Applicable State or local sales taxes shall be invoiced as a separate item.

- GOVERNING LAWS, JURISDICTION, AND VENUE: This Agreement is made under and shall be governed and construed in accordance with the laws of the State of North Carolina.  The place of this Agreement or purchase order, its situs and forum, shall be Wake County, North Carolina, where all matters, whether sounding in contract or in tort, relating to its validity, construction, interpretation and enforcement shall be determined.  Vendor agrees and submits, solely for matters relating to this Agreement, to the jurisdiction of the courts of the State of North Carolina, and stipulates that Wake County shall be the proper venue for all matters.

- DEFAULT: In the event Services or other Deliverable furnished or performed by the Vendor during performance of any Contract term fail to conform to any material requirement(s) of the Contract specifications, notice of the failure is provided by the State and if the failure is not cured within ten (10) days, or Vendor fails to meet the material requirements and specifications herein, the State may cancel the contract. Default may be cause for debarment as provided in 09 NCAC 06B.1206.  The rights and remedies of the State provided above shall not be exclusive and are in addition to any other rights and remedies provided by law or under the Contract.

- If Vendor fails to deliver or provide correct Services within the time required by this Contract, the State shall provide written notice of said failure to Vendor, and by such notice require performance assurance measures pursuant to N.C.G.S. 143B-1340(f). Vendor is responsible for the delays resulting from its failure to deliver or provide Services or other Deliverables.

- Should the State fail to perform any of its obligations upon which Vendor's performance is conditioned, Vendor shall not be in default for any delay, cost increase or other consequences resulting from the State's failure.  Vendor will use reasonable efforts to mitigate delays, costs or expenses arising from assumptions in the Vendor's offer documents that prove erroneous or are otherwise invalid.  Any deadline that is affected by any such Vendor failure in assumptions or performance by the State shall be extended by an amount of time reasonably necessary to compensate for the effect of such failure. Vendor shall provide a plan to cure any delay or default if requested by the State.  The plan shall state the nature of the delay or default, the time required for cure, any mitigating factors causing or tending to cause the delay or default, and such other information as the Vendor may deem necessary or proper to provide.

- FORCE MAJEURE:  Except as provided for herein, neither party shall be deemed to be in default of its obligations hereunder if and so long as it is prevented from performing such obligations as a result of events beyond its reasonable control, including without limitation, fire, power failures, any act of war, hostile foreign action, nuclear explosion, riot, strikes or failures or refusals to perform under subcontracts, civil insurrection, earthquake, hurricane, tornado, or other catastrophic natural event or act of God.

- COMPLIANCE WITH LAWS: The Vendor shall comply with all laws, ordinances, codes, rules, regulations, and licensing requirements that are applicable to the conduct of its business and the provision of Services hereunder, including those of federal, state, and local agencies having jurisdiction and/or authority.

- TERMINATION: Any notice or termination made under this Agreement shall be transmitted via US Mail, Certified Return Receipt Requested.  The period of notice for termination shall begin on the day the return receipt is signed and dated. The parties may mutually terminate this Agreement by written agreement at any time.

- The State may terminate this Agreement, in whole or in part, pursuant to the Paragraph entitled “Default,” above, or pursuant to Special Terms and Conditions in the Solicitation Documents, if any, or for any of the following

- Termination for Cause:  In the event any goods, Services, or service furnished by the Vendor during performance fails to conform to any material specification or requirement of the Agreement, and the failure is not cured within the specified time after providing written notice thereof to Vendor, the State may cancel and procure the articles or Services from other sources; holding Vendor liable for any excess costs occasioned thereby, subject only to the limitations provided in Paragraph 7), entitled “Limitation of Liability.”  The rights and remedies of the State provided above shall not be exclusive and are in addition to any other rights and remedies provided by law or under the Agreement.  Vendor shall not be relieved of liability to the State for damages sustained by the State arising from Vendor’s breach of this Agreement; and the State may, in its discretion, withhold any payment due as a setoff until such time as the damages are finally determined or as agreed by the parties.  Voluntary or involuntary Bankruptcy or receivership by Vendor shall be cause for termination.

- Termination for Convenience Without Cause: The State may terminate service and indefinite quantity contracts, in whole or in part by giving thirty (30) days prior notice in writing to the Vendor. Vendor shall be entitled to sums due as compensation for Services performed in conformance with the Agreement.  In the event the Agreement is terminated for the convenience of the State the State will pay for all Services and work performed or delivered in conformance with the Agreement up to the date of termination.

- DISPUTE RESOLUTION:  The parties agree that it is in their mutual interest to resolve disputes informally. A claim by the State shall be submitted in writing to the Vendor’s Agreement Administrator for decision. The Parties shall negotiate in good faith and use all reasonable efforts to resolve such dispute(s).  During the time the Parties are attempting to resolve any dispute, each shall proceed diligently to perform their respective duties and responsibilities under this Agreement.  If a dispute cannot be resolved between the Parties within thirty (30) days after delivery of notice, either Party may elect to exercise any other remedies available under this Agreement, or at law.  This term shall not constitute an agreement by either party to mediate or arbitrate any dispute.

- SEVERABILITY:  In the event that a court of competent jurisdiction holds that a provision or requirement of this Agreement violates any applicable law, each such provision or requirement shall be enforced only to the extent it is not in violation of law or is not otherwise unenforceable and all other provisions and requirements of this Agreement shall remain in full force and effect.  All promises, requirement, terms, conditions, provisions, representations, guarantees and warranties contained herein shall survive the expiration or termination date unless specifically provided otherwise herein, or unless superseded by applicable federal or State statute, including statutes of repose or limitation.

- FEDERAL INTELLECTUAL PROPERTY BANKRUPTCY PROTECTION ACT:  The Parties agree that the State shall be entitled to any and all rights and benefits of the Federal Intellectual Property Bankruptcy Protection Act, Public Law 100-506, codified at 11 U.S.C. 365(n), and any amendments thereto.

- ELECTRONIC PROCUREMENT: (Applies to all contracts that include E-Procurement and are identified as such in the body of the solicitation document):  Purchasing shall be conducted through the Statewide E-Procurement Service.  The State’s third party agent shall serve as the Supplier Manager for this E-Procurement Service.  The Vendor shall register for the Statewide E-Procurement Service within two (2) business days of notification of award in order to receive an electronic purchase order resulting from award of this contract. The E-Procurement fee does not normally apply to services.

- Reserved.

- Reserved.

  - The Supplier Manager will capture the order from the State approved user, including the shipping and payment information, and submit the order in accordance with the E-Procurement Service.  Subsequently, the Supplier Manager will send those orders to the appropriate Vendor on State Agreement.  The State or State approved user, not the Supplier Manager, shall be responsible for the solicitation, bids received, evaluation of bids received, award of contract, and the payment for goods delivered.

d)	Vendor agrees at all times to maintain the confidentiality of its user name and password for the Statewide E-Procurement Services.  If a Vendor is a corporation, partnership or other legal entity, then the Vendor may authorize its employees to use its password.  Vendor shall be responsible for all activity and all charges for such employees.  Vendor agrees not to permit a third party to use the Statewide E-Procurement Services through its account.  If there is a breach of security through the Vendor’s account, Vendor shall immediately change its password and notify the Supplier Manager of the security breach by e-mail.  Vendor shall cooperate with the state and the Supplier Manager to mitigate and correct any security breach.

# Attachment C: Description of Offeror

Provide the information about the offeror.

| Offeror’s full name |  |
| --- | --- |
| Offeror’s address |  |
| Offeror’s telephone number |  |
| Ownership | Public Partnership Subsidiary Other (specify) |
| Date established |  |
| If incorporated, State of incorporation. |  |
| North Carolina Secretary of State Registration Number, if currently registered |  |
| Number of full-time employees on January 1st for the last three years or for the duration that the Vendor has been in business, whichever is less. |  |
| Offeror’s Contact for Clarification of offer: Contact’s name Title Email address and Telephone Number |  |
| Offeror’s Contact for Negotiation of offer: Contact’s name Title Email address and Telephone Number |  |
| If Contract is Awarded, Offeror’s Contact for Contractual Issues: Contact’s name Title Email address and Telephone Number |  |
| If Contract is Awarded, Offeror’s Contact for Technical Issues: Contact’s name Title Email address and Telephone Number |  |

HISTORICALLY UNDERUTILIZED BUSINESSES

Historically Underutilized Businesses (HUBs) consist of minority, women and disabled business firms that are at least fifty-one percent owned and operated by an individual(s) of the categories. Also included as HUBs are disabled business enterprises and non-profit work centers for the blind and severely disabled.”

Pursuant to N.C.G.S. §§ 143B-1361(a), 143-48 and 143-128.4, the State invites and encourages participation in this procurement process by businesses owned by minorities, women, disabled, disabled business enterprises and non-profit work centers for the blind and severely disabled. This includes utilizing subcontractors to perform the required functions in this RFP. Contact the North Carolina Office of historically Underutilized Businesses at 919-807-2330 with questions concerning NC HUB certification. http://ncadmin.nc.gov/businesses/hub

Respond to the questions below.

- Is Vendor a Historically Underutilized Business?    Yes     No

- Is Vendor Certified with North Carolina as a Historically Underutilized Business?    Yes     No

If so, state HUB classification: ________________________________________________________________

# Attachment D: Cost Form

The Vendor must list, itemize, and describe any applicable offer costs which may include the following:

Note:  For the matrices below, Vendors should imbed any potential Travel and Living costs for meetings into lump sum pricing below otherwise, standalone travel and living costs will be audited by the Agency and must be in accordance with state rates.

Travel expenses must be included where appropriate in accordance with paragraph 12) Travel Expenses in Attachment B.  Also, shipping fees cannot be a standalone cost line item per the NCDIT Terms and Conditions.  Shipping is to be FOB Destination. See Clause 27 in Section 1 and Clause 11 in Section 4 of Attachment B for further details.

- Instructions

      - Use the following Cost Tables for the Vendor’s Cost Proposal, unless otherwise noted in the cost tables to allow for itemized attachments. Other tables or forms will not be considered.

      - The costs to the State quoted in the Cost Proposal must cover all proposed costs. No other payments will be made by the State for the services the Vendor renders.

      - All costs quoted in the Cost Proposal must be firm and fixed for the duration of the Contract, inclusive of an initial duration of the Contract of three (3) years, plus seven (7) one-year optional periods, which could be ten (10) years if the State exercises all of its options to extend.

      - The State may ask Vendors for clarification during the evaluation period, but it is not required to do so.

      - Cost Proposals that are incomplete or that contain significant inconsistencies may be rejected by the State without any request for clarification.

- Cost Tables

            - Cost Table 1: Project Execution Phase

Itemize all costs associated with the Project to implement the proposed Solution. If a cost category (or column) is not relevant for the proposed Solution, indicate with “N/A” in the appropriate row/column. All references to Year represent Contract Year.

| Cost Table 1a: Project Execution Phase (Contract Year 1) Business and Technical Specifications |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Cost Category | Per Unit Cost | Extended Cost (All Units) | Project Sub-total |
| 1 | Software and Licensing Fees (Year 1) |  |  |  |
| 2 | Additional modules required/proposed for Year 1 |  |  |  |
| 3 | Third-Party Software (Year 1) |  |  |  |
| 4 | Installation/ configuration/ integration/ transition costs |  |  |  |
| 5 | Customization required or proposed addressing Tier1 (itemize in an exhibit) |  |  |  |
| 6 | Data conversion and migration of Legacy Data |  |  |  |
| 7 | Project Deliverables (excluding Data conversion and migration of Legacy Data, Training Materials, Training, and Escrow agreement) |  |  |  |
| 8 | Training and Training Materials |  |  |  |
| 9 | Customer Support to include Help Desk and Technical Support, if not included in Software License |  |  |  |
| 10 | Escrow (COTS only) |  |  |  |
| 11 | Change Hours for Year 1 |  |  |  |
| 12 | Professional Services (hourly rate) |  |  |  |
| 13 | Other Costs (itemize in an attachment) |  |  |  |
| PROJECT EXECUTION TOTAL – BUSINESS AND TECHANICAL SPECIFICATIONS |  |  |  |  |

| Cost Table 1b: Project Execution Phase (Contract Year 1) Optional Business and Technical Specifications |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Cost Category | Per Unit Cost | Extended Cost (All Units) | Project Sub-total |
| 1 | Installation/ configuration/ integration/ transition costs |  |  |  |
| 2 | Customization required or proposed (itemize in an exhibit) |  |  |  |
| 3 | Professional Services (200 hours max) (hourly rate) |  |  |  |
| 4 | Other Costs (itemize in an exhibit) |  |  |  |
| PROJECT EXECUTION TOTAL - OPTIONAL BUSINESS AND TECHANICAL SPECIFICATIONS |  |  |  |  |

            - Cost Table 2: Operations and Maintenance Phase

Provide the firm with fixed O&M costs, inclusive of all O&M tasks and the Software License cost for each year during O&M. If a cost category (or column) is not relevant for the proposed Solution, indicate with “N/A” in the appropriate row/column.

The cost for partial years of O&M will be prorated.

| Cost Table 2: Operations and Maintenance Phase: Initial Contract Years 1-3 and Optional Contract Years 4 - 10 Business and Technical Specifications and Optional Business and Technical Specifications |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Item | Cost Category | Year 1 | Year 2 | Year 3 | Year 4 | Year 5 | Year 6 | Year 7 | Year 8 | Year 9 | Year 10 | O&M Sub-total |
| 1 | Software and Licensing Fees – exclude costs captured for the Project | N/A list in Cost Table 1 |  |  |  |  |  |  |  |  |  |  |
| 2 | Third-Party Software | N/A list in Cost Table 1 |  |  |  |  |  |  |  |  |  |  |
| 3 | Annual Maintenance Costs not included in Software License Costs | N/A for Year 1 |  |  |  |  |  |  |  |  |  |  |
| 4 | Help Desk/Customer Support/Technical Support Costs, if not included in Software License | N/A for Year 1 |  |  |  |  |  |  |  |  |  |  |
| 5 | Project Deliverables (updates) | N/A list in Cost Table 1 |  |  |  |  |  |  |  |  |  |  |
| 6 | Professional Services (hourly rate) | N/A list in Cost Table 1 |  |  |  |  |  |  |  |  |  |  |
| 7 | Other Costs (itemize on an attachment) | N/A list in Cost Table 1 |  |  |  |  |  |  |  |  |  |  |
| O&M TOTALS |  | N/A |  |  |  |  |  |  |  |  |  |  |

            - Cost Table 3: Total Cost of Contract

Cost Table 3 provides a summary of the Total Cost of the Contract for ten (10) years including project execution and operations & maintenance.

| Cost Table 3: Total Cost of Contract Business and Technical Specifications and Optional Business and Technical Specifications |  |  |  |  |
| --- | --- | --- | --- | --- |
| Item | Cost Category | Project Execution Sub-total | O&M Sub-total | Grand Total |
| 1 | Software and Licensing Fees |  |  |  |
| 2 | Third-Party Software |  |  |  |
| 3 | Installation/configuration/integration/ transition costs |  |  |  |
| 4 | Customization required or proposed addressing specifications |  |  |  |
| 5 | Data conversion and migration of Legacy Data |  |  |  |
| 6 | Project Deliverables/Updates |  |  |  |
| 7 | Training and Training Materials |  |  |  |
| 8 | Annual Maintenance Costs not included in Software License Costs | N/A |  |  |
| 9 | Help Desk/Customer Support/Technical Support Costs, if not included in Software License | N/A |  |  |
| 10 | Professional Services (200 hours max) (hourly rate) |  |  |  |
| 11 | Other Costs (itemize on an attachment) |  |  |  |
| TOTALS (Business and Technical Specifications) |  |  |  |  |
| 12 | OPTIONAL Business and Technical Specifications |  | N/A |  |
| TOTALS (Business and Technical Specifications and Optional Business and Technical Specifications) |  |  |  |  |

# Attachment E: Vendor Certification Form

- ELIGIBLE VENDOR

The Vendor certifies that in accordance with N.C.G.S. §143-59.1(b), Vendor is not an ineligible Vendor as set forth in N.C.G.S. §143-59.1 (a).

The Vendor acknowledges that, to the extent the awarded contract involves the creation, research, investigation or generation of a future RFP or other solicitation; the Vendor will be precluded from bidding on the subsequent RFP or other solicitation and from serving as a subcontractor to an awarded Vendor.

The State reserves the right to disqualify any bidder if the State determines that the bidder has used its position (whether as an incumbent Vendor, or as a subcontractor hired to assist with the RFP development, or as a Vendor offering free assistance) to gain a competitive advantage on the RFP or other solicitation.

- Conflict of Interest

Applicable standards may include: N.C.G.S. §§143B-1352 and 143B-1353, 14-234, and 133-32. The Vendor shall not knowingly employ, during the period of the Agreement, nor in the preparation of any response to this solicitation, any personnel who are, or have been, employed by a Vendor also in the employ of the State and who are providing Services involving, or similar to, the scope and nature of this solicitation or the resulting contract.

- E-VERIFY

Pursuant to N.C.G.S. § 143B-1350(k), the State shall not enter into a contract unless the awarded Vendor and each of its subcontractors comply with the E-Verify requirements of N.C.G.S. Chapter 64, Article 2. Vendors are directed to review the foregoing laws. Vendors claiming exceptions or exclusions under Chapter 64 must identify the legal basis for such claims and certify compliance with federal law regarding registration of aliens including 8 USC 1373 and 8 USC 1324a. Any awarded Vendor must submit a certification of compliance with E-Verify to the awarding agency, and on a periodic basis thereafter as may be required by the State.

- CERTIFICATE TO TRANSACT BUSINESS IN North Carolina

As a condition of contract award, awarded Vendor shall have registered its business with the North Carolina Secretary of State and shall maintain such registration throughout the term of the Contract.

Signature:                                                                                            Date:______________

Printed Name:                                                                                      Title:______________

# Attachment F: Location of Workers Utilized by Vendor – DISCLOSURE STATEMENT

In accordance with the Statewide Information Security Manual (SISM), the State restricts the location of information systems that receive, process, store, or transmit State and Federal data to the United States which includes the following areas: US States, US Territories, US Embassies, and US Military installations (stateside or overseas). This restriction applies to the Vendor and to any subcontractors engaged to provide Services under this Agreement or with access to State Data. The Vendor must ensure that its subcontractor agreements contain the same restrictions and will be responsible for monitoring and enforcing subcontractor compliance at all times.

Pursuant to N.C.G.S. §143B-1361(b), the Vendor must complete and return this Disclosure Statement Attachment F with its solicitation response. The Vendor may attach additional pages to its response if needed. The State of North Carolina will evaluate Disclosure Statement Attachments for additional risks, costs, and other factors associated with its service prior to making an award for any such Vendor’s offer. The Vendor must provide the following information in its bid response:

- The location of work performed under a state contract by the Vendor, any subcontractors, employees, or other persons performing the contract and whether any of this work will be performed outside the United States.

- The corporate structure and location of corporate employees and activities of the Vendor, its affiliates or any other subcontractors.

- Vendor agrees to provide notice of the relocation of the Vendor, employees of the Vendor, subcontractors of the Vendor, or other persons performing Services under a state contract outside of the United States in the event such relocation occurs during the contract term.

- Vendor agrees that any Vendor or subcontractor providing call or contact center Services to the State of North Carolina shall disclose to inbound callers the location from which the call or contact center Services are being provided.

- Will any work under this contract be performed outside the United States?   YES         NO

The use of resources or workers located outside the United States is a critical security exception that must be escalated to the State Chief Information Officer for review pursuant to N.C.G.S. §143B-1376(c) and §143B-1320(c). These critical security exceptions are approved only in rare and extenuating circumstances. Vendor should account for this when preparing its response.

____________________________________________________________________________________

# Attachment G: References

The Vendor shall provide with their offer three (3) references of customers utilizing the proposed Solution fully implemented in a setting similar to this solicitation’s scope of work. References like North Carolina city/county/state or industries are encouraged.  If three (3) references are not supplied with your offer, your solution cannot be evaluated as References is one of the Evaluation Criteria of this RFP.

The Vendor should have implemented the respective proposed service within the last five (5) years. Customer references whose business processes and data needs are similar to those performed by the Agency needing this solution in terms of functionality, complexity, and transaction volume are encouraged.

For each reference, the Vendor shall provide the following information:

- Customer name.

- Customer address.

- Current telephone number of a customer employee most familiar with the offered solution implementation.

- Customer email address

- Time period over which each offered solution implementation was completed.

- Brief summary of the offered solution implementation.

- List of offered solution products installed and operational.

- Number of Vendor or technical staff supporting, maintaining and managing the offered solution.

    - Number of end users supported by the offered solution.

- Number of sites supported by the offered solution.

# Attachment H: Financial Review Form

Vendor shall complete this page, review the Table 1: Financial Review Form on the following page, provide responses in Table 1: Financial Review Form and also submit the completed Table 1: Financial Review Form as an Excel file with its offer. Vendor shall not add or delete rows or columns in the Form or change the order of the rows or column in the file.

- Vendor Name: ______________________________________________________________

- Company structure for tax purposes (C Corp, S Corp, LLC, LLP, etc.):  _____________________________

- Have you been in business for more than three years? 	 				  Yes     	  No

- Have you filed for bankruptcy in the past three years?					  Yes     	  No

- In the past three years, has your auditor issued any notification letters 			  Yes     	  No

addressing significant issues? 
If yes, please explain and provide a copy of the notification letters.

- Are the financial figures below based on audited financial statements? 		  Yes     	  No

- Start Date of financial statements: __________________________________________

- End Date of financial statements: ___________________________________________

- Provide a link to annual reports with financial statements and management discussion for the past (3) complete fiscal years:

- Provide the following information for the past (3) complete fiscal years:

# Attachment I: NCDHHS Business Associate AGREEMENT

NORTH CAROLINA

DEPARTMENT OF HEALTH AND HUMAN SERVICES

BUSINESS ASSOCIATE AGREEMENT

This Agreement is made effective by and between the North Carolina Department of Health and Human Services (“Covered Entity”) and Vendor (“Business Associate”) (collectively the “Parties”).

- BACKGROUND

  - Covered Entity and Business Associate are parties to an agreement entitled Lead and Asbestos Management System (“the Contract”), whereby Business Associate agrees to perform certain services for or on behalf of Covered Entity.

  - Covered Entity is an organizational unit of the North Carolina Department of Health and Human Services (the “Department”) that has been designated in whole or in part by the Department as a health care component for purposes of the HIPAA Privacy Rule.

  - The relationship between Covered Entity and Business Associate is such that the Parties believe Business Associate is or may be a “business associate” within the meaning of the HIPAA Privacy Rule.

  - The Parties enter into this Business Associate Agreement as an addendum to the Contract with the intention of complying with the HIPAA Privacy Rule provision that a covered entity may disclose Protected Health Information to a business associate and may allow a business associate to create or receive Protected Health Information on its behalf, if the covered entity obtains satisfactory assurances that the business associate will appropriately safeguard the information.

- DEFINITIONS

Unless some other meaning is clearly indicated by the context, the following terms shall have the following meaning in this Agreement:

  - “Electronic protected health information” or “ePHI” shall have the same meaning as the term “Electronic protected health information” in 45 C.F.R. § 160.103.

  - “HIPAA” means the Administrative Simplification Provisions, Sections 261 through 264, of the federal Health Insurance Portability and Accountability Act of 1996, Public Law 104-191, as modified and amended by the Health Information Technology for Economic and Clinical Health (“HITECH”) Act, Title XIII of Division A and Title IV of Division B of the American Recovery and Reinvestment Act of 2009, Public Law 111-5.

  - “Individual” shall have the same meaning as the term “individual” in 45 C.F.R. § 160.103 and shall include a Person who qualifies as a personal representative in accordance with 45 C.F.R. § 164.502(g).

  - “Person” shall have the same meaning as the term “person” in 45 C.F.R. § 160.103 and shall include a human being that is born alive, trust or estate, partnership, corporation, professional association or corporation, or other entity, public or private.

  - “Privacy Rule” shall mean the Standards for Privacy of Individually Identifiable Health Information at 45 C.F.R. Part 160 and Part 164.

  - “Protected Health Information” or “PHI” shall have the same meaning as the term “Protected Health Information” in 45 C.F.R. § 160.103, limited to the information compiled, created, or received by Business Associate from or on behalf of Covered Entity.

  - “Required By Law” shall have the same meaning as the term “required by law” in 45 C.F.R. § 164.103.

  - “Secretary” shall mean the Secretary of the United States Department of Health and Human Services or the Person to whom the authority involved has been delegated.

  - “Security Rule” shall mean the Standards for the Protection of Electronic Protected Health Information at 45 CFR Part 160 and Part 164, Subpart C.

  - Unless otherwise defined in this Agreement, terms used herein shall have the same meaning as those terms have in the Privacy Rule.

- OBLIGATIONS OF BUSINESS ASSOCIATE

  - Business Associate agrees to not use or disclose PHI other than as permitted or required by this Agreement or as Required By Law.

  - Business Associate agrees to use appropriate safeguards and comply, where applicable, with subpart C of 45 C.F.R. Part 164 with respect to ePHI, to prevent use or disclosure of the ePHI other than as provided for by this Agreement.

  - Business Associate agrees to mitigate, to the extent practicable, any harmful effect that is known to Business Associate of a use or disclosure of PHI by Business Associate in violation of the requirements of this Agreement.

  - Business Associate agrees to comply with all applicable requirements of the Security Rule (45 C.F.R. Part 164, Subparts A and C) with respect to electronic protected health information.

  - Business Associate shall implement physical, administrative and technical safeguards that reasonably protect the confidentiality, integrity and availability of any ePHI that it creates, receives, maintains or transmits on behalf of the NC DHHS.

  - Business Associate agrees to report to Covered Entity any use or disclosure of the PHI not provided for by this Agreement of which it becomes aware, including breaches of unsecured PHI as required by 45 C.F.R. § 164.410.

  - Business Associate agrees, in accordance with 45 C.F.R. § 164.502(e)(1) and § 164.308(b)(2), to ensure that any subcontractors that create, receive, maintain, or transmit PHI on behalf of Business Associate agree to the same restrictions and conditions that apply to Business Associate with respect to such information.

  - Business Associate agrees to make available PHI as necessary to satisfy Covered Entity’s obligations in accordance with 45 C.F.R. § 164.524.

  - Business Associate agrees to make available PHI for amendment and incorporate any amendment(s) to PHI in accordance with 45 C.F.R. § 164.526.

  - Unless otherwise prohibited by law, Business Associate agrees to make internal practices, books, and records relating to the use and disclosure of PHI received from or created or received by Business Associate on behalf of, Covered Entity available to the Secretary for purposes of the Secretary determining Covered Entity's compliance with the Privacy Rule.

  - Business Associate agrees to make available the information required to provide an accounting of disclosures of PHI in accordance with 45 C.F.R. § 164.528.

- PERMITTED USES AND DISCLOSURES

  - Except as otherwise limited in this Agreement or by other applicable law or agreement, if the Contract permits, Business Associate may use or disclose PHI to perform functions, activities, or services for, or on behalf of, Covered Entity as specified in the Contract, provided that such use or disclosure:

    - would not violate the Privacy Rule if done by Covered Entity; or

    - would not violate the minimum necessary policies and procedures of the Covered Entity.

  - Except as otherwise limited in this Agreement or by other applicable law or agreements, if the Contract permits, Business Associate may disclose PHI for the proper management and administration of the Business Associate or to carry out the legal responsibilities of the Business Associate, provided that:

    - The disclosures are Required By Law; and

    - Business Associate obtains reasonable assurances from the Person to whom the information is disclosed that it will remain confidential and will be used or further disclosed only as Required By Law or for the purpose for which it was disclosed to the Person, and the Person notifies the Business Associate of any instances of which it is aware in which the confidentiality of the information has been breached.

  - Except as otherwise limited in this Agreement or by other applicable law or agreements, if the Contract permits, Business Associate may use PHI to provide data aggregation services to Covered Entity as permitted by 45 C.F.R. § 164.504(e)(2)(i)(B).

  - Notwithstanding the foregoing provisions, Business Associate shall not use or disclose PHI if the use or disclosure would violate any term of the Contract or other applicable law or agreements.

- TERM AND TERMINATION

  - Term.  This Agreement shall be effective as of the effective date stated above and shall terminate when the Contract terminates.

  - Termination for Cause. Upon Covered Entity's knowledge of a material breach by Business Associate, Covered Entity may, at its option:

    - Provide an opportunity for Business Associate to cure the breach or end the violation, and terminate this Agreement and services provided by Business Associate, to the extent permissible by law, if Business Associate does not cure the breach or end the violation within the time specified by Covered Entity;

    - Immediately terminate this Agreement and services provided by Business Associate, to the extent permissible by law; or

    - If neither termination nor cure is feasible, report the violation to the Secretary as provided in the Privacy Rule.

  - Effect of Termination.

    - Except as provided in paragraph (2) of this section or in the Contract or by other applicable law or agreements, upon termination of this Agreement and services provided by Business Associate, for any reason, Business Associate shall return or destroy all PHI received from Covered Entity, or created or received by Business Associate on behalf of Covered Entity.  This provision shall apply to PHI that is in the possession of subcontractors or agents of Business Associate.  Business Associate shall retain no copies of the PHI.

    - In the event that Business Associate determines that returning or destroying the PHI is not feasible, Business Associate shall provide Covered Entity notification of the conditions that make return or destruction not feasible. Business Associate shall extend the protections of this Agreement to such PHI and limit further uses and disclosures of such PHI to those purposes that make the return or destruction infeasible, for so long as Business Associate maintains such PHI.

- GENERAL TERMS AND CONDITIONS

  - This Agreement amends and is part of the Contract.

  - Except as provided in this Agreement, all terms and conditions of the Contract shall remain in force and shall apply to this Agreement as if set forth fully herein.

  - In the event of a conflict in terms between this Agreement and the Contract, the interpretation that is in accordance with the Privacy Rule shall prevail.  In the event that a conflict then remains, the Contract terms shall prevail so long as they are in accordance with the Privacy Rule.

  - A breach of this Agreement by Business Associate shall be considered sufficient basis for Covered Entity to terminate the Contract for cause.

______________________________________

PRINT NAME

______________________________________           	_____________________

SIGNATURE							DATE

# Attachment J: Quality Specifications for Project Management and O&M Deliverables

The Agency will use this Attachment J to evaluate draft Project Management Deliverables requested in this RFP that may be included in the Vendor’s proposal. Any draft Project Management Deliverables will be refined during the Contract Term based on Agency feedback and must be approved by the Agency to be considered final. Throughout the Contract Term, the Agency will also use Attachment J to evaluate Project Management and O&M Deliverables submitted to the Agency for approval unless otherwise changed during contract negotiations.

The Vendor Responsibility table below defines the Vendor’s responsibility for each Deliverable during the Project Execution and/or O&M contract phases.

Vendor Responsibilities

| # | Project Management and O&M Deliverable | Vendor Responsibility |
| --- | --- | --- |
|  | Kick-Off Meeting | Contributor |
|  | Project Kick-Off Meeting Report | Owner |
|  | Executed Escrow Agreement and Escrowed Solution Source Code (COTS product or custom development proposals) | Owner |
|  | Vendor Project Schedule (submit a draft plan with proposal) | Owner |
|  | Vendor Project Management Plan (submit a draft plan with proposal) | Owner |
|  | Vendor Project Staffing Plan (submit a draft plan with proposal) | Owner |
|  | Project Communication Plan and Communications Matrix | Contributor |
|  | Project Risk and Issues Management Plan, Project Risk Watch List Matrix, and Project Issues Log | Contributor |
|  | Project Change Management Plan, Project Change Request Form, and Project Change Request Log | Contributor |
|  | Security Plan | State-Hosted Solution: Contributor |
|  | Technical Architecture Diagrams (submit a draft with proposal per Section 3.3.1) | Owner |
|  | Configuration and Release Management Plan | Owner |
|  | Training Plan | Owner |
|  | Technical Test Plan (All testing except for User Acceptance Testing) | Owner |
|  | Deployment Plan | Owner |
|  | Gap Analysis Document | Owner |
|  | Solution/Sprint Backlogs (as appropriate or defined in the proposed project delivery method) | Solution Backlog – Contributor Sprint Backlog – Owner |
|  | User Stories | Contributor |
|  | Requirements Traceability Matrix | Owner |
|  | Data Model | Owner |
|  | Data Dictionary | Owner |
|  | Detailed Design Specifications Document | Owner |
|  | Infrastructure Requirements and Configuration Specifications (for State-Hosting Option only) | Owner |
|  | Vendor Recommendation for Technical Training for State IT Support Personnel | Owner |
|  | Configured State Technical Environments (for State-Hosting Option only) | Contributor |
|  | Technical Skills Transfer (for State-Hosting Option only) | Owner |
|  | Base Product and Base Product Installation Instructions (for COTS products with State-Hosting Option only) | Owner |
|  | Design Review Session/Design Sprint | Owner |
|  | Test Scenarios and Test Cases/Test Scripts | Owner |
|  | System Integration Test Results Report | Owner |
|  | Regression Test Results Report | Owner |
|  | Interface Test Results Report | Owner |
|  | Accessibility Test Results Report | Owner |
|  | Performance Test Readiness Report | State-Hosted Solution: Contributor |
|  | Performance Test Results Report | State-Hosted Solution: Contributor |
|  | Security Test Results Report | Owner |
|  | Demonstration of Tested System | Owner |
|  | General Backup and Recovery Plan | State-Hosted Solution: Contributor |
|  | Disaster Recovery Plan | State-Hosted Solution: Contributor |
|  | Performance Test Plan | State-Hosted Solution: Contributor |
|  | Performance Test Cases | State-Hosted Solution: Contributor |
|  | Performance Test Scripts | State-Hosted Solution: Contributor |
|  | Data Conversion and Migration Plan | Owner |
|  | Data Map | Owner |
|  | Data Conversion and Migration Software/Scripts | Owner |
|  | Data Conversion and Migration Validation Report | Owner |
|  | User Acceptance Test (UAT) Plan | Contributor |
|  | UAT Test Scenarios and Test Cases/Test Scripts | Contributor |
|  | UAT Training Materials | Owner |
|  | UAT Training | Owner |
|  | UAT Results Report | Contributor |
|  | User Documentation Guides, Quick Reference Guides, and Online Help Documentation | Owner |
|  | Technical and System Administration Documentation | Owner |
|  | Service Level Agreement(s) (submit draft with proposal) | Owner |
|  | Training Materials | Owner |
|  | Training Delivery | Owner |
|  | Operations and Maintenance Plan (State Hosting option only) | State-Hosted or State-Supported Solution: Contributor |
|  | Release/Deployment Readiness Checklist | Contributor |
|  | Pilot Release Results | Owner |
|  | Onsite/Remote Assistance during Release/Deployment Readiness (State-Hosted Solutions) | Owner |
|  | Vendor Operations and Maintenance Staffing Plan (submit draft plan with proposal) | Owner |
|  | Deployment Validation Test Results Report | Owner |
|  | Deployment UAT Results Report | Contributor |
|  | Vendor Support during the Stabilization Period | Owner |
|  | Lessons Learned | Contributor |
|  | Project Status Reports (includes Sprint Reports) | Owner |
|  | Operations and Maintenance Status Reports | Owner |
|  | Operations and Maintenance Transition Plan | Owner |

Project Deliverables

| # | Deliverable and Delivery Provisions | Deliverable Purpose and Quality Specifications |
| --- | --- | --- |
| 1 | Kick-Off Meeting Delivery Provision: Within ten (10) State Business Days of the Contract Award. | Purpose/Description: The Kick-Off Meeting will be held to announce to all team members, clients, and key Stakeholders that Vendor engagement on the project has begun and to make sure everyone has a common understanding of the project and their roles. The State Project Manager will facilitate this meeting and will work with Vendor to set the meeting agenda. Quality Specifications: The State and Vendor PMs will work together to define agenda of the meeting and presentations to be delivered. The agenda and presentations should include: - Project Execution Contract Phase scope, approach, and timeline; - Introduction of management and technical Vendor resources assigned to the Project Execution Contract Phase; - Review of Vendor, NCDHHS, and State Project Management Methodology to be used for the Project Execution Contract Phase; - Status reporting mechanisms and timeframes; - Deliverable review process; - Lines of communication and reporting relationships; - Identify schedule for upcoming meetings related to the Vendor’s Deliverables required by key dates after Contract award; - Identify high-risk or problem areas; and - Project assumptions and the impact of each. |
| 2 | Project Kick-Off Meeting Report Delivery Provision: Within three (3) State Business Days of the Project Kick-Off Meeting. | Purpose/Description: The Project Kick-Off Meeting Report summarizes the Vendor’s understanding of the State and NCDHHS Methodology and Project management process expectations, Deliverables, Project Execution Contract Phase details and all understandings and action items resulting from the Meeting. |
| 3 | Executed Escrow Agreement and Escrowed Solution Source Code (COTS product proposals) Delivery Provision: Within thirty (30) State Business Days of the Effective Date of the Contract. The final Escrow Agreement will be executed ten (10) days after Agency approval, and the Base Product(s) escrowed. Escrow Updates: Contract duration. | Purpose/Description: The Escrow Agreement is a contractual agreement between the Agency, Vendor and a third-party Escrow Agent that has data storage hardware physically located within the State of North Carolina. The Escrow Agreement will specify the delivery schedule an ongoing management of Vendor’s delivered Base Product in escrow. The Vendor will then Escrow the Base Product(s), and certify the escrowed Solution Changes made to create the Solution (i.e., Solution Source Code). Quality Specifications: - Subject and scope of the escrow; - Obligation of the licensor to put updated versions of the software in escrow at specific intervals; - Conditions that must be met for the Escrow Agent to release the source code to the licensee; - Rights obtained by the licensee with respect to the source code after the release of the software; - Services provided by the Escrow Agent beyond a simple custody of the source code; - Non-compete clauses in the license agreement as appropriate; and - Fees due to the Escrow Agent for its services. |
| 4 | Vendor Project Schedule Delivery Provision: Draft submitted as part of the Vendor Proposal and reviewed with Agency within fifteen (15) days of Contract award. Final schedule due within twenty (20) State Business Days of the Contract award. Schedule Baseline is due once the Agency accepts the final Vendor Project Schedule. Project Execution Contract Phase Duration, updated weekly two (2) days prior to next scheduled Project Status Meeting; and ad hoc as requested by the Agency. | Purpose/Description: The Vendor Project Schedule defines all planning, development, testing, training, and deployment tasks necessary for the Vendor proposed project delivery method. This includes all associated interdependencies and task resource assignments to execute the project. Vendor Project Schedule will be developed with Microsoft Project™ or a compatible product subject to approval by the State. Quality Specifications: - Clearly map to the State’s and NCDHHS’s Project Management Stages, and Sprint Cycles/Modules/Milestones and Project Management Deliverables outlined in this RFP; - Sub-divide all tasks until no more than eighty (80) hours are allocated to each task; - Identify each Sprint Cycles/Modules/Milestones/ Deliverables cycle; - Identify capability/functionality developed by the Sprint Cycles/Modules/Milestones/ Deliverables; - The expected duration of the Sprint Cycles/Modules/Milestones/ Deliverables; - The order of the Sprint Cycles/Modules/Milestones/ Deliverables; - Projected start and end dates for each task; - Major business decision points and Deliverables defined in this RFP; - Projected Sprint Cycles/Modules/Milestones/decision point due dates; - Task dependencies; - WBS references for each task and Sprint Cycles/Modules/Milestones; - Resource task assignments and usage for all NCDHHS staff, Vendor staff, and project team staff from any other organizations; and - When allocating work to Agency or other State personnel, the Vendor Project Schedule must: - Be based upon a forty-hour (40) week (8:00 a.m. through 5:00 p.m., Monday through Friday Eastern Time); and - Accommodate that many of the Agency or other State personnel will not be assigned full time to this project and will not complete work on North Carolina State Government holidays: https://oshr.nc.gov/state-employee-resources/benefits/leave/holidays |
| 5 | Vendor Project Management Plan Delivery Provision: Draft plan submitted as part of the Vendor Proposal. Final plan submitted in accordance with the date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, as needed if staffing levels change, provide a revised Organization Chart. | Purpose/Description: The Vendor Project Management Plan describes how the Vendor’s engagement during the Project Execution will be executed, monitored, and controlled. Quality Specifications: - Project background; - Project objectives; - Project success criteria and contingencies; - Project assumptions and constraints; - Project scope; - Project high-level timeline; - Project Management Deliverables; - Project management methodology and approach; - Entrance and exit criteria for specific project Sprint Cycles/Modules/Milestones; - Status reporting elements, frequency and delivery method, to include an update of Vendor Project Schedule indicating progress made; - Monitoring and control mechanisms and corrective plan notification; - Technical approach, including transition management; - The organizational information, including organizational chart that reflects roles and responsibilities for Vendor and subcontractors (if applicable); - Knowledge transfer strategy; and - Documentation Deliverable and record management approach. |
| 6 | Vendor Project Staffing Plan Delivery Provision: Submitted as part of the Vendor Proposal. Final plan within twenty (20) State Business Days of the Contract award. Project Execution Contract Phase Duration, updated weekly two (2) days prior to next scheduled Project Status Meeting; ad hoc as requested by the Agency. | Purpose/Description: The Vendor Project Staffing Plan contains the amounts of Vendor labor resources needed to accomplish the project tasks. Quality Specifications: - A list of all labor resources (i.e., staffing); - The roles and responsibilities of all staffing resources; - The percentage of each staffing resource’s time needed in each phase/stage; - Specification of how long each resource will be needed for each stage of the project; - Definition of skills required of each staffing resource; and - Plan for resource turnover. |
| 7 | Project Communication Plan and Communications Matrix Delivery Provision: The date defined in the approved Vendor Project Schedule. Agency responsibility for Project Execution Contract Phase Duration; Vendor provides updates as needed. | Purpose/Description: The Project Communication Plan describes the processes needed to ensure the timely generation, collection, dissemination, storage, and disposition of project information to project Stakeholders. The Project Communication Plan also provides a method to identify planned and typical methods of exchanging information both within the project and with Stakeholders and interested parties external to the project. The plan may include or be accompanied by a Communications Matrix that identifies current individuals in each communication group, contact information. The Vendor will work with the Agency to define and document the Project Communication Plan and Communication Matrix. Quality Specifications: - Project Communication Plan: - Communications needed for each Stakeholder group; - Information to be communicated, including language, format, content, and level of detail; - Reason for the distribution of information; - Timeframe and frequency for the distribution of required information and receipt of acknowledgement of response, if applicable; - Roles and responsibilities regarding the creation, approval/authorization, and transmission of communications; - Person or groups that will receive the information; - Methods and technologies used for communications (e.g., email, reports, memos, SharePoint, newsletters, website, press releases, etc.); and - Escalation procedures identifying timeframes and the management chain (i.e., individuals) for escalation of issues for resolution. - Communication Matrix: - A list of all Stakeholder groups and members of each group with contact information; - Project meeting schedule and attendees; and - A project documentation list to include the document name, the distribution frequency/schedule, the documentation format, the archival location, the distribution list, and the distribution method. |
| 8 | Project Risk and Issues Management Plan, Project Risk Watch List Matrix, and Project Issues Log Delivery Provision: The date defined in the Agency’s Project Schedule. Agency responsibility for Project Execution Contract Phase Duration; risks and issues identified by Vendor will be reported on Vendor Status Reports and other communication mechanisms as Defined in the Project Risk and Issues Management Plan. | Purpose/Description: The Project Risk and Issues Management Plan identifies the process, procedures and tools utilized to identify, mitigate, resolve, and manage risk/issues for Project Execution Contract Phase through a systematic and controlled process. The Project Risk and Issues Management Plan also includes a Project Risk Watch List Matrix to document and track the mitigation of risks identified during the project, and a Project Issues Log that provides a detailed description of the issues for the Project and how those issues will be addressed and resolved. Quality Specifications: - The Project Risk and Issues Management Plan: - Processes for identifying and assessing risks/issues; - Determining effective risk mitigation/resolution actions; - Monitoring and reporting progress in mitigating/resolving risks/issues; - Definition of risk/issue categories - Budget; - Quality; - Resource; - Schedule; - Scope; and - Technical; - Definitions and rating scale of risk/issue severity; - For risks, definitions, and rating scale of risk probability; - Escalation procedures; and - Tools used for the risk/issue management process. - The Project Risk Watch List: - Unique identification number; - Description of the risk; - Date risk was identified; - Escalation procedures; - Person assigned to take actions to mitigate the risk and date of assignment; - Area(s) impacted by the risk; - Risk category; - Signs and symptoms of the risk; - Probability of the risk occurring; - Severity of impact if the risk were to occur; - A risk score based on probability and severity; - Mitigation strategy with a complete history of all actions taken; - Date risk closed; and - Comments. - Project Issues Log: - Unique ID; - Description of the issue; - Date received or identified; - Person assigned to resolve the issue and date of assignment; - Issue category; - Issue severity; - Final resolution with a complete history of all activities and the resolution date; and - Comments. |
| 9 | Project Change Management Plan, Project Change Request Form, and Project Change Request Log Delivery Provision: The date defined in Agency’s Project Schedule. Agency responsibility for Project Execution Contract Phase Duration; Vendor to submit Change Request Form when required or upon Agency request. The Agency will maintain the Project Change Request Log and provide updates to The Vendor and Project Team at each Project Status Meeting | Purpose/Description: The Project Change Management Plan is a formal document that establishes the criteria for when change requests are needed as well as the processes for documenting, managing, and controlling changes within a project. The Project Change Management Plan also includes a Project Change Request Form and a Project Change Request Log. Quality Specifications: - Project Change Management Plan: - Change control process; - Roles and responsibilities for Change Management; - Change request review turnaround times; - Change request evaluation criteria; and - Change priority definitions. - Project Change Request Form: - Unique ID; - Date created; - Requestor name and contact information; - Type of change (i.e., schedule, scope (i.e., Solution Change), and/or cost); - Project name; - Severity of impact; - Priority for change; - Description of the change; - Justification for the change; - Schedule impact; - Scope impact; - Estimated Cost of change; - Person hours associated with change; - Type and number of resources needed; and - Approvals (approval or rejection) and date approved/rejected. - The Project Change Request Log: - Unique ID; - Description of the change; - Requestor; - Date submitted; - Priority for change; - Estimated Cost; - Target Completion Date; - Decision (Approval or rejection); - Date approved/rejected; and - Comments. |
| 10 | Security Plan Delivery Provision: The dates defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, reviewed every six (6) months, and updated after the Solution’s design and infrastructure architecture are finalized. Contract Duration in O&M Contract Phase, assist the Agency to update every six (6) months or by a change made by the Vendor to the product or hosting environment or Solution Change. | Purpose/Description: The Security Plan details the types of computer security needed for the Solution based on the type of information being processed and the degree of sensitivity needed. The Security Plan will meet or exceed all State and federal security specifications and requirements. Items concerning the hosting environment will be completed by State. Quality Specifications: - The security categorization of the Solution including supporting rationale; - Full descriptive name of the information system including associated acronym; - Unique information system identifier (typically a number or code); - Solution owner, Data Steward/Custodian, and authorizing official including contact information; - Information on the organization(s) that manages, owns, and controls the Solution; - Location of the Solution and environment in which it operates; - Version or release number of the Solution; - Purpose, functions, and capabilities of the Solution and details of the essential functions or business processes supported; - Technical security architecture; - Status of the Solution with respect to acquisition or life cycle; - Applicable North Carolina and United States federal laws, directives, policies, regulations, or standards affecting the security of the Solution; - Describes the security controls in place or planned for meeting data security requirements and specifications including a rationale for the tailoring and supplementation decisions; - Types of data processed, stored, and transmitted by the Solution; - Boundary of the Solution for risk management and security authorization purposes; - Architectural description of the Solution including network topology; - Hardware and firmware devices included within the Solution; - Solution and applications software resident on the Solution; - Hardware, software, and system interfaces (internal and external); - Subsystems (static and dynamic) associated with the Solution; - Data flows and paths (including inputs and outputs) within the Solution; - Cross domain devices and security requirements; - Network connection rules for communicating with systems (both internal and external); - Interconnected systems and identifiers for those systems; - Encryption techniques used for information processing, transmission, and storage; - Cryptographic key management information, (e.g., public key infrastructures, certificate authorities, etc.); - End user types including organizational affiliations, access rights, privileges, citizenship (if applicable); - Ownership/operation of the Solution, (e.g., government‐owned, government‐operated; government‐owned, contractor‐ operated; contractor‐owned, contractor‐operated; federal [state and local governments, grantees]); - Security authorization date and authorization termination date; - Incident response outline with points of contact; - Other information as required by the organization; - For Vendors proposing Vendor-Hosted Solutions, the schedule for when the Vendor will submit its annual SOC 2 Type 2 or equivalent Third-Party Security/Risk Assessment Report to the State; and - Site Security Plan (SSP) as required. NIST Special Publication 800‐18 provides guidance and can serve as a basis for the development of the Solution security plan. |
| 11 | Technical Architecture Diagrams Delivery Provision: The Network and Technology Stack Architecture Diagrams: submitted with offer and revised per the date defined in the approved Vendor Project Schedule. Duration of Project Execution updated after the Operations and Maintenance Planning is complete. Contract Duration in O&M Contract Phase, assist the Agency to update every twelve (12) months or whenever impacted. | Purpose/Description: The Technical Architecture Diagrams per Section 3.3.1. These diagrams may be refined by the Vendor during development of the Solution. Quality Specifications: - Network and Technology Stack Architecture Diagrams listed on https://it.nc.gov/services/vendor-engagement-resources. |
| 12 | Configuration and Release Management Plan Delivery Provision: The date defined in the approved Vendor Project Schedule. Contract Duration, review and update each time the plan is impacted. Contract Duration in O&M Contract Phase, review and update each time the document is impacted. | Purpose/Description: The Configuration and Release Management Plan explains the methodology for identifying and controlling the functional and physical design characteristics of configurable items throughout the software development life cycle (SDLC). It also will describe version control for all technical environments. Quality Specifications: - List of all functional and physical items (configuration items) included in the scope of configuration management, which includes hardware, software, and design; - Method and procedure for controlling changes to configuration items; - Configuration management activities; - Configuration management roles and responsibilities; - Status reporting method for configuration items; - Method for ensuring that control will be maintained over design, development, production, installation, and support configuration items; - Method for ensuring that Vendor inspections demonstrate acceptability to the Agency of material and services will be performed; - Evidence of a disciplined integrated systems development approach; and - Release management roles and responsibilities, practices/processes, and activities. |
| 13 | Training Plan Delivery Provision: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, review and update each time the plan is impacted. | Purpose/Description: The Training Plan identifies the strategy, short- and long-term objectives, the work, requirements, and procedures to be carried out to achieve agreed objectives for training staff effectively. The Training Plan describes the Vendor’s strategy for performing role-based training and defines specifically how the training materials will be developed and how the Agency’s training specifications and requirements will be met. Quality Specifications: - Purpose and scope of the training effort; - Types of training to be delivered, including technical, system, train-the trainer, and end user role-based training; - A description of training sessions by type of training and the different groups to be trained in each type of training, including: - Goals for training sessions; - Browser version compatibility; - User Profiles of users to be trained; - Prerequisites for users; - Business functions and processes covered in each training session; and - Hours required for each training session; - Delivery mechanism for each type of training (e.g., webinar, in-person, train-the-trainer, electronic documentation, CD/DVD); - Staffing, including roles and responsibilities to develop and deliver the training; - Training activities and tasks, including the timing of the training material development and training delivery; - Training planning and preparation, including training locations, tools, documentation, scheduling, pre-requisites, staffing, and other key training elements; - Hardware, software, data, and facilities or materials needed to support the training effort; and - Training feedback mechanism and training evaluation methods. |
| 14 | Technical Test Plan Delivery Provision: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration and Duration of Contract, review and update each time the plan is impacted. Contract Duration in O&M Contract Phase, review and update each time the document is impacted. | Purpose/Description: The Technical Test Plan provides the Vendor’s testing strategy that includes resources required, time needed to perform the testing, entry and exit criteria, test activities and tasks, and types of tests to be performed. Quality Specifications: - Categories of testing to be conducted as appropriate to the technical Solution; Vendor will perform unit testing, system integration and regression testing (including error handling), interface testing, performance testing, security testing, and accessibility testing; - A description of Security Testing the Vendor performs and/or assists the State in performing; - Definitions of defect levels; - Defect management to include: - Processes for identifying, assessing, and prioritizing defects; - Determining effective defect remediation actions; - Monitoring and reporting progress in remediating defects; - Definition of defect categories; - Definitions and rating scale of defect severity; - Roles and responsibilities in defect management; - Tools used for the defect management process; - Defect testing and release for testing: and - The format and mechanism used for defect management status reporting; - For each test category: - Test scope; - Test goals; - Entry and exit criteria; - The acceptance criteria; and - Test data needed; - Testing activities and tasks; - Roles and responsibilities to conduct testing and defect management; - Automated testing tools, if any (i.e., specific release and version of the product); - Test environment specifications and set up; - Tools and mechanisms to track and report test results and defect resolution status; and - Formats and information to be included in test results reports, and the frequency of reports. Test strategies for the O&M Contract Phase of Contract will be defined in the Operations and Maintenance Plan; testing performance standards will be defined in the Service Level Agreement. |
| 15 | Deployment Plan Delivery Provision: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, updated during the deployment preparation. | Purpose/Description: The Deployment Plan defines the approach to deploy the Solution once it has been developed and fully tested or when a major software release occurs. Quality Specifications: - Purpose and scope of the deployment effort; - Strategy for phased deployment; - Processes and procedures that must be adopted by the Agency /State to deploy Solution/release; - Hardware and software acquisitions; - Approach and procedures to configure network, install hardware and software; - Deployment activities and tasks to include: deployment, updating end-user devices, training, Help Desk and defect reporting procedures, and communications; - Timing and scheduling of deployment activities and tasks; - Deployment planning and preparation, including site visits, site readiness verification; - Security considerations; - Hardware, software, facilities, or materials needed to support the deployment; - Training of deployment staff; - Deployment risk factors; - Approach to transitioning staff to use the new system/new system release; - Deployment assurance and control; - Contingency plans if key implementation activities are not completed in the timeframe planned; - Software support during deployment; - Solution performance monitoring; - Post deployment support during the Stabilization Period; - Roles and responsibilities to conduct deployment; - Deployment schedule; - Actions that must be completed by the Agency and State to deploy the Solution; - Subset of Test Cases and Test Scripts to be used by Vendor and Agency to conduct a Validation Test to technically validate the deployment of the Solution; and - Subset of UAT Test Cases and Test Scripts to be used by the Agency to validate the deployment of the Solution. |
| 16 | Gap Analysis Document Delivery Provision: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, update as applicable; review at least once every six (6) months, final updates during Implementation. Contract Duration in O&M, review and update each time the document is impacted. | Purpose/Description: The Gap Analysis Document provides a point-by-point detailed description of each high-level Solution requirement and specification defined by this RFP (i.e., “detailed system requirements” as referred to in the IT industry) and comparison with the functions and technical aspects of the existing Vendor product proposed as the Solution. The Gap Analysis Document lists all Configurations and Customizations needed to meet all Agency’s business and technical specifications and requirements for the Solution. Quality Specifications: - Detailed descriptions of Solution requirements and specifications outlined in this RFP; - Each detailed description of Solution requirements and specifications will contain a: - Unique requirement tracking identifier; - Detailed and unique title; - Detailed description sufficient to enable design staff to design a Solution to satisfy the Agency’s technical specifications and requirements for the Solution, as defined in the Contract, and testers to test that the Solution satisfies the requirements; - Assumptions and dependencies; and - Prioritization of the requirement as either critical/essential, conditional, or optional; - Definition and description of each customization and configuration necessary to the Vendor proposed product needed to meet the Agency’s requirements and specifications for the Solution, to include system functions, error handling, reports, queries, forms, and all technical specifications, including performance, interfaces, security; - A list of any associated costs for Solution specifications identified during Gap Analysis that were not part of the Contract; and - List of Solution roles and access permissions. |
| 17 | Solution/Sprint Backlogs (as appropriate or defined in the proposed project delivery method) Delivery Provisions: The dates defined in Agency-approved Vendor Project Schedule. Duration of Project Execution, update as applicable as needed for Sprint Planning, final updates during Implementation. Contract Duration in O&M, review and update each time the document is impacted. | Purpose/Description: The Solution and Sprint Backlog is a compiled prioritized list of User Stories and technical tasks that must be done to complete the whole project. The Backlog breaks down each of the User Stories/tasks on the list into a series of steps that guides the development team. There must be a duration, so the team knows when to start the task and how long they have until they must finish it. The Sprint backlog is a subset of the Solution backlog. The Sprint backlog comes from the Solution (i.e., Product) Backlog, but it contains only that item, or those items, that can be completed during each sprint. The Agency owns the Solution Backlog; the Vendor owns the Sprint Backlog. Quality Specifications: - Identifies the Sprint Cycle. - Identifies the specific tasks and User Stories. - Identifies who is assigned to the task/User Story. - Identifies the status of the task. - Identifies the timeframe it will take to complete the tasks/User Stories. |
| 18 | User Stories Delivery Provisions: The dates defined in the approved State’s Project Schedule. Project Execution Contract Phase Duration and refined as needed for each Sprint. Contract Duration in O&M Contract Phase, created for each Solution Change requested by the State | Purpose/Description: A User Story provides a short simple description of a feature/function in the Solution from the user perspective. Large User Stories or key functional areas may be identified an Epic, which will be broken down into User Stories. User Stories and Epics are captured on a backlog managed by the Vendor and Agency. Quality Specifications: - Describe who is performing the function(s) described in the User Story. This is typically a job role, customer, or other type of user, also known as the user persona. - Describe the goal that the user wants the product to accomplish or implement. - Describe why the user needs the feature or functionality. - List acceptance criteria for use when testing the User Story. - May include any estimation and prioritization needed for Sprint planning purposes. |
| 19 | Requirements Traceability Matrix Delivery Provisions: The dates defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, continuously as each Sprint is completed, refined after UAT execution, and final updates during Implementation. Contract Duration in O&M Contract Phase, review and update each time the document is impacted by a Solution Change | Purpose/Description: The Requirements Traceability Matrix (RTM) is used to ensure that each system specification and requirement (functional and non-functional) in the Contract is traced to a detailed design specification(s), test cases/scripts, testing results, and an indication whether it is prioritized for implementation in a Solution release. The RTM will cross-reference each desired Solution specification(s) listed in the Contract to a Solution function/feature and track each Solution specification in the Contract from development through implementation. Vendor will provide the Requirements Traceability Matrix in a format that is compatible with OpenText Quality Center. Quality Specifications: - Information on every testable system specification in the Contract; - Changes required for Solutions specifications in the Contract and date accepted; - Design specification(s) for each Solution specification and date accepted; - Epic and User Story(ies) references; - Technical test case(s)/test script(s) for each Solution specification; - The date and results of all tests performed to verify that contractual specification and/or performance levels have been achieved or exceeded; and - User acceptance test case(s) and for each specification, an indication of whether the testing for the specification was accepted, and acceptance date; and - Date implemented. |
| 20 | Data Model Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, final revisions Implementation Stage; Contract Duration, review at least once every six (6) months and update as needed. Contract Duration, review and update each time the document is impacted by a Solution Change. | Purpose/Description: The Data Model graphically illustrates Solution database objects and the relationships between those objects. Quality Specifications: - All objects in the database; - Unique identifier for each object; - Attributes for each object; and - Relationship each object has with other objects. |
| 21 | Data Dictionary Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, final revisions Implementation Stage; Contract Duration, review at least once every six (6) months and update as needed. Contract Duration, review and update each time the document is impacted by a Solution Change. | Purpose/Description: The Data Dictionary will define the basic organization of the Solution database. The Data Dictionary for the Solution can be generated through automated means. Quality Specifications: Name, type, range of values, source, origin, usage format, relationship to other data elements, and authorization for access for each data element in the database. |
| 22 | Detailed Design Specifications Document Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase, final revisions Implementation Stage and update as needed. Contract Duration in O&M Contract Phase, review and update each time the document is impacted. | Purpose/Description: The Detailed Design Specifications Document describes how Solution is designed to satisfy the Solution specifications stated in this RFP. The detailed design for Solution is to comply with the NC Statewide Information Security Manual, the NCDHHS Security Manual, and the NC Statewide Architecture Frameworks. After all components are designed, each functional and non-functional technical specification and requirement will be traceable to one or more detailed design specifications. The Detailed Design Specification Document is a result of Design Review Sessions/Design Sprints the Vendor will conduct with the Agency to design the Solution collaboratively. Quality Specifications: - Operating environment; - System and subsystem architecture; - Data model, including name, type, range of values, source, origin, usage format, relationship to other data elements, and authorization for access for each data element in the database; - Files; - Input formats; - Output layouts; - Graphical user interface(s) (GUIs) or wireframes; - Reports; - Design specifications for external interfaces to other software applications/IT systems; - Programming design specifications; and - Report design specifications. |
| 23 | Infrastructure Requirements and Configuration Specifications (State-Hosting Options Only) Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution: Contract Duration in O&M Contract Phase, review and update each time the document is impacted. | Purpose/Description: If the Agency selects a State-hosting option, the Vendor’s Infrastructure Requirements specify the hardware and system software necessary for the State to host and run the Solution in the State technical environments. The Configuration Specifications contains the detailed specifications needed to configure the State’s technical environments that will be used to host Solution. Quality Specifications: - Infrastructure Requirements - Specific server requirements, including operating systems (OS); - Software (i.e., database, web server, etc.); - External web services (e.g., SOAP); - Programming languages; - Storage requirements; - Peripheral device (bar code scanners, printers, card readers, projector, etc.) requirements; - Virtual machine requirements; - Load balancers and switches; - Uninterrupted power supply (UPS) or coolant requirements; - WAN or LAN requirements; - Rack or wiring requirements; - Scalability; - Service availability; - Redundancy and failover metrics; - Monitoring; - System and information security features; and - Hosting service provider name and location. - Configuration Specifications: Detailed instructions for setting up servers and other components of the technical environment the State will use to host Solution. |
| 24 | Vendor Recommendation for Technical Training for State IT Support Personnel Delivery Provisions: The date defined in the approved Vendor Project Schedule | Purpose/Description: The Vendor Recommendation for Technical Training for State IT Support Personnel describes any technical training State staff will need to support the technical environment for hosting the Solution or to support the Solution in any way. |
| 25 | Configured State Technical Environments (for State-Hosting Option) Delivery Provisions: The date defined in the approved Vendor Project Schedule | Purpose/Description: Vendor will assist the State to install and configure all hardware and software needed to set up the technical environments needed at the State for the purposes of hosting and supporting the Solution, including all environments needed to support Agency testing, training, production, reporting and disaster recovery technical environments for the Solution and reporting. The Vendor will provide this Deliverable if the Agency selects a State-hosting option. |
| 26 | Technical Skills Transfer Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, with final updates during the Implementation Stage. | Purpose/Description: Vendor will transfer any technical skills needed during the installation and configuration of the technical environments to State staff if any component of the Solution is to be hosted by the State. |
| 27 | Base Product and Base Product Installation Instructions (for COTS products with State-Hosting Option) Delivery Provisions: Within fifteen (15) State Business Days of the Contract award. | Purpose/Description: The Base Product and Base Product Installation Instructions provide the Agency with the Vendor’s commercial off-the-shelf (COTS) product without any Customizations or Configurations, and directions on how to install the Base Product in a hosting environment. Vendor will provide this Deliverable if the Agency selects a State-hosting option. Quality Specifications: - Base Product(s) will include all Vendor licensed products to provide the Agency with the Solution. - Base Product Installation Instructions will include: - Specifications for the technical environment in which the installation will take place; and - Step-by-step instructions to install each Base Product. |
| 28 | Design Review Sessions/Design Sprint Delivery Options: The date defined in the approved Vendor Project Schedule. As needed to design Changes to the solution. | Purpose/Description: During the Configuration of and any Changes to of the Vendor’s product(s) to develop the Solution, the Vendor will conduct Design Review Sessions with the Division as needed to reach agreement on design issues related to designing the Solution. Minimum Content: N/A |
| 29 | Test Scenarios, Test Cases, and Testing Automation Scripts Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration in O&M Contract Phase, review and update each time | Purpose/Description: Test Scenarios provide a high-level description of the functionality of the Solution to be tested. It can be considered as a group of test cases for a particular use case or user story. Each system specification and requirement will be mapped to one or more Test Scenario. Test Cases describe a set of conditions or variables under which a tester will determine whether the Solution satisfies system specifications and requirements and works correctly. Test Cases are written for every type of testing that will occur for Solution. Each system specification and requirement, as well as Test Scenario, will be mapped to one or more Test Case. A Testing Automation Script is the step-by-step instructions for a Test Case that is written in programming language to perform automated testing. The Vendor will provide the Test Scenarios, Test Cases, and Testing Automation Scripts in a format that is compatible with OpenText Quality Center. Quality Specifications: - Test Scenarios - Test Scenario ID; - Test Scenario Name; - Objective; - Description; - Scope; - Priority; and - Identifier for detailed solution requirement(s) or user story(ies) being tested. - Test Case - Test Case identifier; - Test Case name; - Mapping to Test Scenario ID; - Test conditions/setup (pre-requisites); - Input data criteria; - Test steps/procedures; and - Expected results. - Test Scripts: Provide the software code needed to perform automated testing of a Test Case. |
| 30 | System Integration Test Results Report Delivery Provisions: Upon the completion of System Testing by the date defined in the approved Vendor Project Schedule for the Vendor, and the Agency if the Agency selects a State-hosting option. Project Execution Contract Phase Duration, with final Test Results during the Implementation Stage if additional testing is needed. Contract Duration in O&M Contract Phase, review and update each time testing occurs. | Purpose/Description: System Integration Test Results Report provides a summarized and detailed report to the Agency about the results of the Vendor’s System Integration Testing. Separate test results are provided for testing performed in the Vendor’s Test environment and, if the Agency selects a State-hosting option or if any component is hosted by the State, the State’s Test environment. The format of the Test Results document will be agreed upon by Vendor and the Agency. For every Test Case, actual test results will be documented, including any necessary re-testing. The Vendor must obtain written approval of System Integration Test Results from the Agency. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 31 | Regression Test Results Report Delivery Provisions: During User Acceptance Testing by the completion of UAT by the date defined in the approved Vendor Project Schedule for the Agency. Project Execution Contract Phase Duration, with final Test Results during the Implementation Stage if additional testing is needed. Contract Duration in O&M Contract Phase, review and update each time testing occurs. | Purpose/Description: Regression Test Results Report provides a summarized and detailed report to the Agency about the results of the Vendor’s regression system testing to ensure that no changes happened to approved functionality because of a Solution Change to or defect remediation in the Solution. Testing will occur in the Vendor test environment. Testing will also occur in the State-hosting environment if the Agency selects a State-hosting option. The format of the Test Results document will be agreed upon by Vendor and the Agency. For every Test Case identified for regression testing, actual test results will be documented, including any necessary re-testing. The Vendor must obtain written approval of Regression Test Results from the Agency. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 32 | Interface Test Results Report Delivery Provisions: During User Acceptance Testing by the completion of UAT by the date defined in the approved Vendor Project Schedule for the Agency. Project Execution Contract Phase Duration, with final Test Results during the Implementation Stage if additional testing is needed. Contract Duration in O&M Contract Phase, generate results report each time testing occurs. | Purpose/Description: The Interface Test Results Report provides a summarized and detailed report regarding testing conducted by the Vendor and the technical support team for the external system (i.e., Agency/NCDHHS and/or other Vendor) of all connecting interfaces between the Solution and external systems. Testing will be performed in the Vendor’s Test environment, and in the State environment if the Solution is State-hosted. Retesting is required when Defects are remediated, or Solution Changes have been made. The format of the Test Results document will be agreed upon by the Vendor and the Agency. For every Test Case, actual test results will be documented, including any necessary re-testing. The Vendor must obtain written approval of Interface Test Results from the Agency once all upstream and downstream interfacing applications/systems are assessed in addition to the Solution. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 33 | Accessibility Test Results Report Delivery Provisions: Upon the completion of Accessibility Testing by the date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, with final Test Results during the Implementation Stage if additional testing is needed. Contract Duration in O&M Contract Phase, review and update each time testing is conducted. | Purpose/Description: The Accessibility Test Results Report provides a summarized and detailed report to the Agency about the results of the Vendor’s testing of accessibility features in Solution. The format of the Test Results document will be agreed upon by Vendor and the Agency. For every Test Case, actual test results will be documented, including any necessary re-testing. The Vendor must obtain written approval of Accessibility Test Results from the Agency. The Agency may require testing or validation by another State agency before approving the test results. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 34 | Performance Test Readiness Report Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase, review and update each time the document is impacted. Contract Duration, O&M Contract Phase, review, and update prior to performing performance testing. | Purpose/Description: The Performance Test Readiness Report validates that each Performance Test environment has been adequately prepared for performance testing for Solution, including set up of test data. Performance testing will be done in either the Vendor’s or the State’s technical environment depending on the hosting option the Agency selects. The Vendor will produce this report and will need State assistance in a State-hosted scenario. Quality Specifications: - Confirms set up of Performance Test environment per the Performance Test Plan; and - Confirms set up of data needed to perform the performance test; and - Confirms the setup of the tool(s) to be used for Performance Testing. |
| 35 | Performance Test Results Report Delivery Provisions: Upon the completion of Performance Testing by the date defined in the approved Vendor Project Schedule. Execution and Build Stage and/or Implementation Phase review and update each time the document is impacted with pre-deployment performance test. Contract Duration in O&M Contract Phase, review and update each time testing occurs. | Purpose/Description: The Performance Test Results Report provides an executive summary and the detailed documented output of the execution of every test case for performance testing. For every test case, actual test results will be documented, including any necessary re-testing. Performance testing will be done in either the Vendor’s or the State’s technical environment depending on the hosting option the Agency selects. The Vendor has full responsibility for performance testing regardless of the hosting options used; however, the State will need to assist testing for State-hosted Solutions. The Vendor will ensure documentation of Agency approval of system performance to confirm that Solution is meeting or exceeding the performance specifications and requirements documented in the Contract. Performance Testing will be done prior to the first phase of deployment and revalidated for each deployment phase thereafter. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; - Detailed results of the executed Test Cases; - Clarification on where stress boundaries on the Solution exist; and - Qualification of Solution performance in terms of meeting or exceeding the approved acceptance criteria. |
| 36 | Security Test Results Report Delivery Provisions: Upon the completion of each Security Test by the date defined in the approved Vendor Project Schedule. Execution and Build Stage and/or Implementation Phase review and update each time testing occurs. Contract Duration in O&M Contract Phase, review and update each time testing occurs before a new release or modification. | Purpose/Description: The Security Test Results Report provides a summarized and detailed report to the Agency about the results of the Vendor’s and/or a third-party’s testing to ensure that the Solution is secure and that appropriate encryption is in place. This includes vulnerability assessment reports and penetration test reports. The format of the Test Results document will be agreed upon by Vendor and the Agency. For every Test Case, actual test results will be documented, including any necessary re-testing. If the Solution is State-hosted, security testing requires assistance from State technical resources. The State may also opt to run additional tests. Test results must be reviewed by the Information Security Official assigned to the Agency. Additional reviews by additional NCDHHS and the NCDIT security leaders may also be required. The Vendor must obtain written approval of Security Test Results from the Agency, which can be obtained only after other State security reviews. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 37 | Demonstration of Tested System Delivery Provisions: The date defined in approved Vendor Project Schedule. | Purpose/Description: Vendor provides the Division with a Demonstration of Tested System once the Solution is fully Configured/Customized, and all testing by Vendor has been completed (technical), i.e., prior to Performance Testing and UAT prior to each phased deployment. Quality Specifications: NA. |
| 38 | General Backup and Recovery Plan Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration. Contract Duration in O&M Contract Phase, reviewed and updated every twelve (12) months or when impacted. | Purpose/Description: The General Backup and Recovery Plan contains the strategy and plan to back up Solution at regular intervals, and to recover Solution from backups for normal operations. Quality Specifications: - Back up procedures for all data, configuration and log files, and modules of Solution; - Schedules/frequency for all back-ups; - Restore procedures that provide the ability to restore lost data and bring failed IT services back to normal operation within a period specified in the SLA; - Plan to ensure minimal or no interference to regular business operation; - Scalability to meet growing data backup and recovery demand; and - Data retention schedule for backups per State policy. Refer to: https://archives.ncdcr.gov/information-technology/download?attachment |
| 39 | Disaster Recovery Plan Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, revise as applicable at least once every six (6) months; Contract Duration in O&M Contract Phase, review and update every twelve (12) months or when impacted. | Purpose/Description: The Disaster Recovery (DR) Plan details the processes and procedures used to recover Solution due to loss of service, whether due to unplanned events/interruptions, such as natural disaster, or malicious intent. The DR Plan covers all locations that host any component of the Solution. Quality Specifications: - The recovery point objective (RPO) and the recovery time objective (RTO) for the Solution; - Summary of the Solution; - Technical support information; - Recovery strategies; - Detailed instructions on how to recover the Solution and its databases; - Notification process, contacts, chain of command, roles, and responsibilities; - Test plan for the DR Plan; and - Test schedule/frequency. |
| 40 | Performance Test Plan Delivery Provisions: The date defined in approved Vendor Project Schedule. Project Execution Phase, review and update each time the document is impacted. Contract Duration, O&M Phase, review, and update prior to performance testing. | Purpose/Description: The Performance Test Plan provides the Division’s load and stress testing strategy to test the performance of the Solution for the initial deployment, and subsequent for each remaining deployment phase. The Division intends to test the Solution under full-load and no-load conditions during normal and peak performance periods. Quality Specifications: 1. Test scope 2. Test goals 3. Entry and exit criteria 4. Acceptance criteria 5. Test data requirements 6. Preparation activities, including environment requirements and set up 7. Testing activities and tasks 8. Roles and responsibilities to conduct testing 9. Automated testing tool (specific release and version of the product) 10. Tools and mechanisms to track and report test results 11. Formats and information to be included in test results reports, and the frequency of reports. The Vendor will work with the Division to define the format of the Performance Test Results |
| 41 | Performance Test Cases Delivery Provisions: The date defined in approved Vendor Project Schedule. Project Execution Phase, review and update each time the document is impacted. Contract Duration, O&M Phase, review, and update prior to performance testing. | Purpose/Description: Performance Test Cases describe a set of conditions or variables under which a tester will determine whether Solution satisfies performance requirements and specifications. Each performance requirement will be mapped to one or more test cases. Quality Specifications: 1. Test Case identifier 2. Test Case name 3. Objectives 4. Test conditions/setup 5. Input data requirements 6. Test steps/procedures 7. Expected results |
| 42 | Performance Test Scripts Delivery Provisions: The date defined in approved Vendor Project Schedule. Project Execution, review and update each time the document is impacted. Contract Duration, O&M Phase, review, and update prior to performance testing. | Purpose/Description: A Performance Test Script is a set of instructions written in a programming language that is used to perform automated tests on Solution. Test Scripts are developed to perform the testing specified by a Test Case. Quality Specifications: N/A |
| 43 | Data Conversion and Migration Plan Delivery Provision: The date defined in the approved Vendor Project Schedule. Contract Duration, review and update each time the plan is impacted. | Purpose/Description: The Configuration and Release Management Plan explains the methodology and strategy for converting and migrating data from the legacy system to the new Solution. Quality Specifications: - Data conversion strategies and approach; - Data conversion activities and milestones; - The roles and responsibilities to conduct data conversion; - Security considerations; - Hardware, software, or facilities needed to support the conversion; - Data quality assurance and control, including a description of how the data will be validated; - Conversion risk factors: - Risks associated with the data conversion at the data element level; and - Resolution of risks as agreed to by the State; - Applicable data cleansing rules; - Acceptable conversion error rates as agreed to by the State; and - Detailed data conversion specifications, including source, source data element, destination, target data element, transformation/cleansing rules, and any notes. |
| 44 | Data Map Delivery Provisions: The date defined in the approved Vendor Project Schedule. Project Execution Contract Phase Duration, final revisions after completion of Data Conversion and Migration tasks | Purpose/Description: The Data Map crosswalks each legacy file/table from the legacy applications to the new file/table in the Solution. Quality Specifications: - For each legacy file/table to be converted, a crosswalk to the Solution file/table; - Crosswalk of each legacy data element to the Solution data element; and - Applicable business rules for data cleansing. |
| 45 | Data Conversion and Migration Software/Scripts Delivery Provision: The date defined in the approved Vendor Project Schedule. Contract Duration, review and update each time the plan is impacted. | Purpose/Description: The Data Conversion and Migration Software/Scripts are used to convert and migrate data from legacy applications to the Solution. These scripts may be automated. |
| 46 | Data Conversion and Migration Validation Report Delivery Provision: The date defined in the approved Vendor Project Schedule. Contract Duration, review and update each time the plan is impacted. | Purpose/Description: The Data Conversion and Migration Validation Report provides an executive summary and the detailed documented output of the execution of every test case for data conversion and migration testing. For every test case, actual test results will be documented, including any necessary re-testing. The Data Conversion and Migration Validation Report generated for the Agency. The Vendor will obtain written Agency Approval of converted and migrated data to confirm that legacy data has been successfully converted and migrated to the new Solution. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; - Detailed results of the executed Test Cases; - Clarification on where stress boundaries on the Solution exist; and - Qualification of Solution performance in terms of meeting or exceeding the approved acceptance criteria. |
| 47 | User Acceptance Test (UAT) Plan Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration in O&M Contract Phase, review and update each time the document is impacted. | Purpose/Description: The UAT Plan describes the Agency’s user acceptance testing strategy of the Solution and Solution Changes. Quality Specifications: - Purpose and scope of UAT; - Preparation activities, including environment specifications and set up; - Test data criteria; - Testing activities and tasks; - Roles and responsibilities to conduct testing; - UAT schedule; - Stakeholder involvement and timeframes; - UAT entrance and exit criteria; - UAT acceptance criteria; - UAT procedures; - Defect reporting, tracking and resolution procedures; and - UAT support procedures. |
| 48 | UAT Test Scenarios and Test Cases/Test Scripts Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration in O&M Contract Phase, review and update each time impacted by a Change to the Solution., | Purpose/Description: UAT Test Scenarios provide a high-level description of the functionality of the Solution to be tested. It can be considered as a group of test cases for a particular use case or user story. Each system specification and requirement will be mapped to one or more Test Scenario. UAT Test Cases/Test Scripts describe a set of conditions or variables under which a tester will determine whether the Solution satisfies system specifications and requirements and works correctly. Test Cases are written for every type of testing that will occur for Solution. Each system specification and requirement, as well as Test Scenario, will be mapped to one or more Test Case. Quality Specifications: - UAT Test Scenarios - Test Scenario ID; - Test Scenario Name; - Objective; - Description; - Scope; - Priority; and - Identifier for detailed solution requirement(s) or user story(ies) being tested. - UAT Test Cases - Test Case identifier; - Test Case name; - Mapping to Test Scenario ID; - Test conditions/setup (pre-requisites); - Input data criteria; - Test steps/procedures; and - Expected results. |
| 49 | UAT Training Materials Delivery Provisions: The date defined in approved Vendor Project Schedule. Contract Duration in O&M Phase, review and update each time impacted. | Purpose/Description: Vendor will develop UAT Training Materials to provide the UAT Testers with the appropriate skills to use or operate the Solution during UAT. Training materials include role-based training guides, reference manuals, and evaluation materials. Quality Specifications: 1. Overview of Solution functions and navigation 2. Test Case elements and instruction on how to conduct tests 3. Instructions for documenting test results and reporting defects 4. Contact information for support during UAT |
| 50 | UAT Training Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration in O&M Contract Phase, review and update each time impacted. | Purpose/Description: Vendor will deliver role-based UAT Training to provide the UAT Testers with the appropriate skills to use or operate the Solution during UAT. Training materials may include role-based training guides, reference manuals, and evaluation materials. Quality Specifications: - UAT Training Materials: - Overview of Solution functions and navigation; - Test Case elements and instruction on how to conduct tests; - Instructions for documenting test results and reporting defects; and - Contact information for support during UAT. - UAT Training: The Vendor will: - Conduct training classes (i.e., onsite or remotely as indicated in the Agency-approved Training Plan) on time per the approved Vendor Project Schedule prior to each deployment phase; and - Ensure that evaluation surveys are made available to UAT Testers that attend training. |
| 51 | UAT Results Report Delivery Provisions: The date defined in the approved Vendor Project Schedule. Implementation Stage, for a limited UAT to validate deployment. Contract Duration in O&M Contract Phase, review and update each time the UAT is performed for new product releases by the Vendor impacting the Solution or Solution Changes. | Purpose/Description: The UAT Results Report documents the outcome of all UAT. This documentation may be generated by and/or recorded in an automated tool such as the State’s OpenText Quality Center. The UAT Team identified by the Business Team performs UAT during the Execute and Build Stage and during the O&M Contract Phase for Solution Changes. Vendor is responsible to ensure that Agency acceptance of tested solution is formally documented. Agency acceptance indicates that the Solution and changes made to the Solution have been tested and found to meet the agreed upon acceptance criteria. Deployment of the release/Solution cannot occur until Agency acceptance of the Tested Solution has been documented. User Acceptance Testing will be done prior to the first release or phase of deployment and revalidated for each deployment phase or release thereafter. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 52 | User Documentation Guides, Quick Reference Guides, and Online Help Documentation Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration, Project Execution, final revisions during Implementation. Contract Duration in O&M Contract Phase, review and update each time the document is impacted by a new product release by the Vendor impacting the Solution or Solution Change; reviewed at least annually and updated as needed or per the SLA. | Purpose/Description: The User Documentation Guides, Quick Reference Guides, and Online Help Documentation includes any electronic, printed, and/or displayed material that explains the functionality of the Solution in language that can be understood by a non-technical user of the software. User Documentation may include role-based user guide and quick-start guides. An online version of this documentation will be created as Online Help that displays in the Solution. User Documentation and Online Help must be available for use during UAT to validate these deliverables are complete and meet the defined acceptance criteria. Quality Specifications: - Unique identification data including documentation title, documentation version and date published; product and version; and the issuing organization; - Separate set of documents for each specific audience and/or role as defined in the Training Plan; - Critical information placed in a prominent location in the documentation; - General warnings or cautions that apply throughout the use of the documentation will appear in the beginning of the documentation; - Specific warnings and cautions will appear on the same page or screen and immediately before the procedure or step that requires care. - FAQs; and - An alphabetized glossary of terms. Miscellaneous Provisions: Vendor will provide User Documentation to the Agency in the formats specified in the Contract. The Online Help will be integrated into the Solution and provided in any additional formats specified in the Contract. |
| 53 | Technical and System Administration Documentation Delivery Provision: The date defined in the approved Vendor Project Schedule. Contract Duration, Project Execution Contract Phase, final revisions during Implementation. Contract Duration in O&M Contract Phase, review and update each time the document is impacted by a new product release by the Vendor impacting the Solution or Solution Changes; reviewed at least annually and updated as needed or per the SLA. | Purpose/Description: Technical and System Administration Documentation provides details about the Solution as necessary to provide technical support and to perform system administration tasks. Documentation will be used by State Technical Support Staff, Operations Support Staff, System Administrators (State and External Agency, as appropriate for the Solution), and Trainers. Quality Specifications: Detailed technical information and procedures necessary to perform technical and administrative support functions for the Solution. |
| 54 | Service Level Agreement(s) Delivery Provisions: Submitted as part of the Vendor Proposal and finalized before Contract Award. Maintained for the duration of the Contract. At no cost to the Department, the Vendor will review and update each time the SLA is impacted by a change. If no changes, review with State Contractual Point of Contact every twelve (12) months. | Purpose/Description: The SLA is the portion of a service contract where the level of service is formally defined between Vendor and the Agency for the delivered product(s) and/or services. The SLA will define the performance and availability commitments throughout this Contract and during any renewals. The SLA will address all elements specified in RFP and will be governed by the terms and conditions in this RFP. Quality Specifications: - Commitment statements and associated performance measures pertaining to the Solution setup, testing, maintenance, uptime, response time, redundancy/failover, and Vendor support availability specifications and requirements stated in this RFP for the demonstration, development, testing, UAT, role-based training, maintaining production environments, and expectations for tracking and reporting; - Commitment statements and associated performance measures regarding the turnaround times for software application fixes, maintenance, and modifications during deployment, maintenance, and support, and during and after the introduction of any modifications, enhancements, and new releases, and expectations for maintenance of technical architecture and system design documentation, role-based training materials, technical and user documentation, and online help; testing; tracking; and reporting; - If applicable, commitment statements and performance measures ad hoc reports, queries, and/or file extracting; - Commitment statements and performance measures pertaining to the Help Desk support to include a description and definition of Help Desk Support, including definitions for Tier 1, Tier 2, and Tier 3 level of support; expected hours of support; expected response times; Help Desk procedures and escalation; Help Desk Roles and Responsibilities; the mechanisms for receiving service requests; and expectations for tracking and status reporting; - Commitment statements and performance measures to assist the State with scheduled maintenance, changes to schedule maintenance, hardware refresh, operating system (OS) updates, enterprise-level software updates, security, audits, incident response, disaster recovery (including maximum restore time and maximum fail-over time), and expectations for tracking and reporting; - Commitment statements and performance measures to assist the State with Solution performance and availability, including hours of normal operations, maintenance windows, online backup time ranges, batch time ranges, maximum planned downtime per week, maximum unplanned downtime during normal business hours per month, hours of Solution availability, state of emergency hours of operation, average retention period for online data, and offline backup time range, and expectations for tracking and reporting; - Definitions of service requests and problem categories; - Escalation procedures for each problem category; - A description of the procedures, monitoring tools, and reports used to ensure compliance with these commitments. The report will use a format agreed upon by the State; - Service credits for Vendor’s noncompliance with the terms of the SLA. - Provide timely Solution upgrades for fixes and changes in the form of software releases and critical error fixes. Please discuss your support structure including, but not limited to, help desk, problem tracking, timing and duration of maintenance windows, and hours of operation. - Details the process for requesting Solution Changes, tracking the accumulation of Change Request Hours, estimating work hours required for completion of Solution Changes requested by the Agency. - Provide on-going account management and status reporting. If not specified in the SLA included in your offer, describe in your proposal the level of account management provided and any specific services included. - Provide capability for response time to be consistent for all users directly interacting with the production hosting environment, based on a common Web Portal access for network access point and processed and returned to the network access point according to the response times outlined above in Section 3.6.9 Metrics and Performance. - Describe the service credit amounts to be issued to the Agency for failure to maintain agreed upon services levels and availability of the Solution. - Explain the types of reporting that you provide regarding your Solution, including frequency and format (e.g., performance per the SLA, change management, performance/capacity management). Address the types of reporting specified in Section 3.6.3 Vendor Project Management and Operations and Maintenance Deliverables and Attachment J: Quality Specifications for Project Management and O&M Deliverables. |
| 55 | Training Materials Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration in Project Execution, final revisions Implementation Stage. Contract Duration in O&M Contract Phase, review and update each time the document is impacted by a Solution Change. | Purpose/Description: Vendor will develop Training Materials for approval by the Agency prior to delivering training to users, State trainers, and technical support groups. Training Materials will be role-based and targeted to the following types of users and support groups: end users (including super users), System Administrators, State trainers, and IT support personnel, including State help desk personnel. Training material will cover the functionality supported by the Solution for the Agency and External Agencies, to include but not limited to, accessing the functions, security features, and detailed explanations of the screens and functions provided by the Solution. Training Materials will include a high-level function summary sheet that will be given to each trainee to facilitate knowledge transfer. Quality Specifications: - Training materials for each identified role; - Using generally accepted adult education principles, for each type of training and user group provide: - Course outline with time allocations for each topic; - Methods by which training will be conducted; - Training aids; - Any special training accommodations; - Examples of practical exercises to be used during each training session; and - A high-level function summary sheet to facilitate knowledge transfer during training; - Training-the-Trainer training materials that include role-play scripts and training exercises that can measure a Trainer’s understanding of the Trainers’ materials: - Training metrics and feedback survey sheet for measuring effectiveness of overall training. Miscellaneous Provisions: Training guides and aids will be provided in an editable electronic and any other format as determined by the Training Plan and Contract. |
| 56 | Training Delivery Delivery Provisions: The dates defined in the approved Vendor Project Schedule for each deployment phase. Contract Duration in O&M Contract Phase, review and update each time the document is impacted. | Purpose/Description: Vendor will deliver Training based on roles to end users (including super users), System Administrators, State trainers (i.e., “Train-the-Trainer” model), and IT support personnel in advance of deployment. The State will perform training registration, provide training locations for in-person training, and update Vendor on the number of registered attendees for each training session. Miscellaneous Provisions: The Vendor will: - Conduct training sessions on time per the approved Vendor Project Schedule; - Conduct training sessions using the State-approved Training Materials; and - Assist the State in ensuring that training feedback surveys are made available to training attendees. |
| 57 | Operations and Maintenance Plan Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration, review at least once every 12 months and update each time the document is impacted. | Purpose/Description: Solution is State-hosted - the Vendor will assist the State in documenting the O&M Plan. Quality Specifications: - Organization Chart of the Vendor’s Support Team that identifies lines of communication and aligns with the Vendor O&M Staffing Plan; - Organization Chart of the Agency and State’s Support Team that identifies lines of communication; - O&M communications plan and matrix; - Description of each support function, resource, and role mapped to each support team and Help Desk; - Staffing levels for each function for O&M; - Support transition and activities; - Description of O&M Kick-Off; - Rules governing the interaction and the responsibilities of each organization and their staff members to include: - The issue/defect severity/category level handled by the Agency Help Desk, the criteria, the severity, and the point in the process where an issue/defect is transferred to the Vendor Help Desk; - The Agency Help Desk issue interface, logging, and Vendor issue/defect resolution procedure; and - Descriptions of access methods, Agency Help Desk resource permissions, access keys and access credentials, and password reset for identified Agency Help Desk personnel; - Schedule of meetings between Vendor and Agency/ State staff members for support, issue/problem resolution, and Solution Change and test results walkthroughs; - Description of the Defect management process; - Description of the O&M release management process; - Description of the Vendor support library/repository; - Description of the on-going training criteria for Vendor and Agency and State support staff; - System administration tasks; - Solution architecture, if additional information is needed beyond what is in the Detailed Design Specification Document and Technical Architecture Diagrams; - Approach to how detailed system requirements will be defined, designed, and developed for approved Solution Changes; - Test strategies and approaches for O&M; - Asset management; - Availability management; - Build management; - Capacity management; - Change management; - Configuration and release management; - Database administration; - Network administration; - Security management as needed to support or supplement the Security Plan for the Solution; - Service level management; - Storage management; - System administration; - References to the General Backup and Recovery Plan and the Disaster Recovery Plan for the Solution for those procedures; Vendor support provided during deployment readiness and deployment, and whether Vendor support is required to be onsite or could be provided remotely; - Documentation management (all documentation defined in Section 3.6.3 Vendor Deliverables and this Attachment); and - Status reporting format and frequency. |
| 58 | Release/Deployment Readiness Checklist Delivery Provisions: The date defined in the approved Vendor Project Schedule. Contract Duration in O&M Contract Phase, review and update each time the document is impacted. | Purpose/Description: The Deployment Readiness Checklist validates that deployment preparation activities are complete prior to deployment of a release. The Vendor and the Agency will work together to document the Completed Deployment Readiness Checklist, thereby validating that deployment preparation activities are complete for each deployment phase. Agency approval of the Completed Deployment Readiness Checklist is required prior to the first release or phase of deployment and revalidated for each release/deployment phase thereafter. Quality Specifications: - Deployment Readiness Checklist: - All Testing and State Acceptance of Tested Solution Tasks; - Training; - Communication tasks identified in the Deployment Plan and coordination with all technical teams to ensure engagement during deployment; - Tasks to ensure that the production environment is ready for install; - Creation of install and configuration scripts as needed; - Disabling of debugging and testing code from the Solution software (including disabling assertions); - Vulnerability scans and security assessments; - Creation of releasable software media (CD-ROM, downloadable JAR file, etc.) required to perform the deployment; - Virus scan of all release media; - Tagging and branching the source code repository; - Assurance of empirical evidence that the release criteria have been met; - Verify that all user documentation (User Guides, Quick Reference Guides, and Online Help) and Technical and System Administrator Documentation matches current release; - Contingency/rollback plans defined; - Disaster Recovery Plan and Business Continuity Plan developed; - O&M Plan developed; - "ReadMe" text file with installation instructions created; - "Known Issues" list documented; and - All other tasks needed to prepare for deployment. - Completed Deployment Readiness Checklist: - Verification that each checklist task has been completed or not applicable for the current deployment; - Date each task was completed; and - Name of the individual that completed the task. |
| 59 | Pilot Release Results Delivery Provisions: The date defined in the approved Vendor Project Schedule for the Pilot Release before deployment for all end users (i.e., Go Live). Contract Duration in O&M Contract Phase if a Pilot will be required for a release. | Purpose/Description: The Vendor will document the results of the Pilot Release of the Solution to measure the success of the Pilot. The Agency will use the Pilot Release Results as one of the input criteria for a the final Go/No Go determination for deploying the solution to the remaining end users (i.e., Solution Go Live). Quality Specifications: - A list of users and users groups that participated in the Pilot; - A list of defects identified during the Pilot, along with status; - Success criteria, metrics used to measure Pilo success, mechanisms used to gather metrics, and an assessment of how well the Solution met the criteria during the Pilot Release; and - Other feedback from Pilot users, including potential features and functions to be considered for future releases. |
| 60 | Onsite/Remote Assistance during Release/Deployment Readiness (State-Hosted Solutions) Delivery Provisions: The date defined in Agency-approved Vendor Project Schedule. Contract Duration in O&M Contract Phase, Vendor to provide Deployment Readiness Assistance as required per the O&M Plan. | Purpose/Description: Vendor will provide Onsite/Remote Assistance during Deployment Readiness (State-Hosted Solutions) to assist the Agency with deployment readiness tasks. Minimum Content: N/A |
| 61 | Vendor Operations and Maintenance Staffing Plan Delivery Provisions: Submitted as part of the Vendor Proposal with final plan submitted during Project Execution, as part of Operations and Maintenance Plan. Project Execution Contract Phase Duration updated weekly two (2) days prior to next scheduled Project Status Meeting; ad hoc as requested by the Agency. Updated as needed during Contract Duration in O&M Contract Phase | Purpose/Description: The Vendor O&M Staffing Plan contains the amounts of Vendor labor resources needed to accomplish tasks during the O&M Contract Phase of the Contract. Quality Specifications: - Identify each person who will be assigned during the O&M Contract Phase as required to ensure the SLA can be met, including any subcontractors; - Roles and responsibilities for Vendor and subcontractors; - Vendor organizational information, including an organizational chart (if different from organization information submitted with the Vendor Project Staffing Plan); - The number of dedicated FTEs and the percentage of each resource’s time during the O&M Contract Phase; - The estimated hours per resource; - How long each resource will work during the O&M Contract Phase; - A matrix of required skills/roles for each resource; - Vendor’s specifications for State resources and the duration and type of each State resource needed; - Other Vendor resources available to the Agency during O&M. |
| 62 | Deployment Validation Test Results Report Delivery Provision: The date defined in the approved Vendor Project Schedule. Contract Duration in O&M Contract Phase for each deployment/releas6. | Purpose/Description: Validation Test Results Report provides a summarized and detailed report to the Agency about the results of the Vendor’s testing to ensure that the deployed system is functioning as expected in the production environment for the Agency. Vendor will use an approved subset of system Test Cases/Scripts identified as necessary to test key functions. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 63 | Deployment UAT Results Report Delivery Provision: The date defined in the approved Vendor Project Schedule. Contract Duration in O&M Contract Phase for each deployment/release. | Purpose/Description: Vendor will assist the Agency in producing a Deployment UAT Results Report that summarizes and details the results of the Agency’s UAT conducted to ensure that the deployed Solution is functioning as expected in the production environment for the Agency. The Agency will use a subset of System Test Cases/Scripts deemed necessary to test key functions. The Agency will perform Validation Testing for each deployment phase. Vendor is responsible to ensure that Agency acceptance of Deployment UAT Results is formally documented for each deployment phase in the Project Execution Contract Phase, and for any deployment that occurs during the O&M Contract Phase. The Agency’s final acceptance during the Project Execution Contract Phase indicates that the Solution has been deployed for the Agency and is ready to enter the Stabilization Period. The Agency’s acceptance during the O&M Contract Phase indicates that Solution Changes or a new release have been deployed successfully. Quality Specifications: - Executive summary of test results; - Executed Tests Cases; and - Detailed results of the executed Test Cases. |
| 64 | Vendor Support during the Stabilization Period Delivery Provisions: When Solution is in the Stabilization Period as defined by the Contract | Purpose/Description: Vendor will provide Vendor Support during the Stabilization Period during the Stabilization Period defined by the Contract. Solution will be deemed “stable” when it has been operated continuously during any block of 90 consecutive days following Deployment without any Category1 or Category2 defects, as defined by the Contract, so that users can successfully log into Solution and perform their daily work without frequent Solution lockups, freezes, or shutdowns. The Vendor is responsible to ensure that Agency acceptance of the Stabilized Solution is formally documented. The Agency’s acceptance indicates that Solution has been stabilized and is ready to enter the O&M Contract Phase of the Contract. Quality Specifications: - Defect resolution and tracking; - Regression Testing; and - Assisting the Agency with UAT of remediated defects. |
| 65 | Lessons Learned Delivery Provisions: The date defined in Agency-approved Vendor Project Schedule. | Purpose/Description: Lessons Learned are detailed statements (positive or negative) captured after completion of a project or for a portion of a project. The statements describe in a neutral way what did or did not work well, along with a statement regarding the risk of not heeding the lesson. Vendor will assist the Agency in identifying Lessons Learned. |
| 66 | Project Status Reports (includes Sprint Reports) Delivery Provisions: Bi-weekly for the Project Execution Contract Phase Duration, starting the week after the Project Kick-Off Meeting. Due two (2) days before Project Status Meeting. Ad hoc Project Status Reports may be requested, and reporting schedules may be increased or decreased upon request by the Agency. | Purpose/Description: The Project Status Report provides the Agency with information concerning the Vendor’s progress on the project, planned activities, and any items identified as risks or issues. Quality Specifications: - Overall completion status of the Project in terms of the Agency -approved Project Management Plan and Project Schedule; - Status of each pending Deliverable including, but not limited to, any changes to the time, quantity, or quality of that Deliverable; - Accomplishments during the reporting period; - Problems encountered and proposed/actual resolutions; - Work to be accomplished during the next reporting period; - Status of existing issue resolution and risk management assigned, as well as new risks and issues to be addressed, including contractual; - Quality Assurance status; - Change Request status; - Identification of schedule slippage and strategy for resolution; - Agency resources required for activities during the next time period; - Resource allocation percentages including planned versus actual by Project Sprint Cycles/Modules/Milestones; and - Sprint Burndown charts for the Project to date, demonstrating the amount of work that has been completed across all completed sprints, and the total work remaining. Ad hoc status reports contain status information requested by the Agency using a format that is approved by Agency. |
| 67 | Operations and Maintenance Status Reports Delivery Provisions: As determined by the SLA for the O&M Contract Phase. O&M status reporting schedules may be altered upon request by the Agency. | Purpose/Description: The O&M Status Report provides the Agency with information concerning the Vendor’s progress on O&M activities, Solution Changes, and any items identified as risks or issues during the O&M Contract Phase. Quality Specifications: Status reports contain information as defined by the Agency using a format that is approved by the Agency. Status reports may contain the following: - Status of each pending Deliverable including, but not limited to, any changes to the time, quantity, or quality of that Deliverable; - Accomplishments during the reporting period; - Problems encountered and proposed/actual resolutions; - Work to be accomplished during the next reporting period; - Issues and risks to be addressed, including contractual; - Status of Solution Changes; - Status of release management; - Availability reporting; and - Metrics on all service requests such as number of tickets opened/closed, status, Response Time, Diagnosis Time, Resolution Time, and other appropriate statistics as requested by the Agency. Ad hoc status reports contain status information requested by the Agency using a format that is approved by Agency. |
| 68 | Operations and Maintenance Transition Plan Delivery Provisions: Vendor will provide a draft of its Transition Plan to the State within thirty (30) calendar days after of notification of pending transition. The Division will review the Transition Plan, and offer revisions, if necessary. If the Division submits revisions, Vendor will make such revisions. The parties will then finalize the Transition Plan before the transition activities begin. | Purpose/Description: The Operations and Maintenance Transition Plan documents the steps that would need to be followed if the Division or the Vendor decides to terminate the Contract, or the Contract end date is reached. This allows for an orderly transition of Vendor activities to another Vendor or to Division/State staff. The Vendor will draft the plan and submit for Division review and approval. Quality Specifications: 1. Scope of the transition 2. Hardware, software, data, facilities, or materials needed to fulfill the transition training effort 3. Personnel resources to complete the transition 4. Training needed to complete the transition 5. All archived documentation to be transferred from Vendor to the Division or its designee 6. Procedures for Vendor’s delivery of Escrow Deposit Materials in the event of a Release Condition 7. Process for producing, on a weekly basis, tracking reports that indicate the tasks and time frames, which have been agreed upon by Vendor and the Division. Status reports will be prepared and reviewed at regularly scheduled status meetings (determined by the Division to occur in the event a Transition Event occurs) 8. Defined sequence of steps when terminating the Contract: a) Start date and time of each step b) End date and time of each step c) Responsible Party for each step 9. Rollback or contingency 10. Related communications |

# Attachment K: HHCU Solution Context Diagrams (As-Is and ENVISIONED

Context Diagram Overview

The purpose of this document is to:

- Depict at a high level:

  - In the As-Is diagram: Current interactions between the primary systems used to house HHCU program data and the system actors, which may be other systems and/or human entities. These systems include:

      - the five (5) SQL databases for managing asbestos, lead-based paint, and training data

      - the website used by the General Public to search for certified and accredited professionals

      - the database extract file which houses the list of HHCU firms

  - In the To-Be diagram: The proposed solution and how it will interact with system actors, which may be other systems or human entities.

- Understand the flow of data between the primary system(s) and internal and external entities.

NCDHHS DPH HHCU Context Diagram Relationship Table – Lead and Asbestos Systems:  As-Is

| # | System | Relationship | Actor / Application | Description |
| --- | --- | --- | --- | --- |
| HHCU Sub-Context (All business functions except Payment Processing and Enterprise Content Management) |  |  |  |  |
|  | GUPTA Lead & Asbestos Access Database –Accreditation and Certification | Bi-directional | Health Hazards Control Unit (HHCU) Staff Human, Internal | HHCU Staff enter and maintain data for accrediting asbestos and certifying lead individuals using application information submitted to the program. Staff also enter verification supporting documentation and fee amounts. The database generates photo ID cards, cover letters, and reports. |
|  |  | Bi-directional | Department of Public Health (DPH) IT Staff Human, Internal | IT Staff provide implementation, operational support, and maintenance for the system and extracts lists of individuals and firms. |
|  | GUPTA Lead Access Database – Lead RRP Certification | Bi-directional | Health Hazards Control Unit (HHCU) Staff Human, Internal | HHCU Staff enter and maintain data for certifying lead-based paint firms and renovators, verification supporting documentation, and fee amounts. The database generates certificates, cover letters, and reports. |
|  |  | Bi-directional | Department of Public Health (DPH) IT Staff Human, Internal | IT Staff provide implementation, operational support, and maintenance for the system and extracts lists of individuals and firms. |
|  | GUPTA Lead & Asbestos Access Database – Permits | Bi-directional | Health Hazards Control Unit (HHCU) Staff Human, Internal | HHCU Staff enter and maintain permit and notification data for asbestos and lead-based paint removals and demolitions of buildings. Staff also enter verification supporting documentation and fee amounts and enforcement actions. The database generates permits, cover letters, and reports. |
|  |  | Bi-directional | Department of Public Health (DPH) IT Staff Human, Internal | IT Staff provide implementation, operational support, and maintenance for the system |
|  | GUPTA Asbestos Access Database – AHERA Asbestos in Schools | Bi-directional | Health Hazards Control Unit (HHCU) Staff Human, Internal | HHCU Staff enter and maintain specific information for asbestos management plans and asbestos reinspection reports for all public schools, charter schools, private (not for profit) schools, to generate sites for inspections. The database generates letters and reports. |
|  |  | Bi-directional | Department of Public Health (DPH) IT Staff Human, Internal | IT Staff provide implementation, operational support, and maintenance for the system |
|  | GUPTA Lead & Asbestos Access Database – Training | Bi-directional | Health Hazards Control Unit (HHCU) Staff Human, Internal | HHCU Staff enter and maintain training data including demographic and approvals of Training Providers, instructors, and course materials; enter course cancellations and notifications; enter and maintain fee information. All course audits and enforcement actions are also entered into the database. The database generates letters and reports. |
|  |  | Bi-directional | Department of Public Health (DPH) IT Staff Human, Internal | IT Staff provide implementation, operational support, and maintenance for the system |
| Payment Processing Sub-Context |  |  |  |  |
|  | Lead & Asbestos Payment Tracking (MS Excel File) | Bi-directional | Health Hazards Control Unit (HHCU) Staff Human, Internal | Contains financial transactions (collected payments and refunds information) approved accreditation and certification applications, permits, training, and special event registrations. HHCU sends the information to the Office of State Controller (OSC), who enters the information into NCFS. |
|  | North Carolina Financial System (NCFS) | Bi-directional | Office of State Controller (OSC), Human, Internal | The State’s financial system of record. NCFS houses HHCU financial transaction data, which is received from HHCU. |
| Enterprise Content Management Sub-Context |  |  |  |  |
|  | HHCU Accredited Asbestos Individuals List (Databases extract) | Generates | Department of Public Health (DPH) IT Staff Human, Internal | A list containing active: - NC accredited asbestos individuals, DPH IT Staff extract the lists monthly from the two databases (Accreditation and Certifications database and Lead RRP Certifications database) and send the file to DIT. DIT converts and uploads the converted file to the backend of the HHCU Public Website. The General Public searches the list via the HHCU website interface. |
|  |  | Receives from DPH IT Staff Sends/Uploads to Website | Department of Information Technology (DIT) Staff Human, Internal | DIT Staff convert and upload the converted file to the backend of the HHCU website monthly. The General Public searches the list via the HHCU website interface. |
|  | HHCU Certified Lead Individuals List (Databases extract) | Generates | Department of Public Health (DPH) IT Staff Human, Internal | A list containing active: - NC certified lead abatement individuals, and - NC certified lead renovators DPH IT Staff extract the lists monthly from the two databases (Accreditation and Certifications database and Lead RRP Certifications database) and send the file to DIT. DIT converts and uploads the converted file to the backend of the HHCU Public Website. The General Public searches the list via the HHCU website interface. |
|  |  | Receives from DPH IT Staff Sends/Uploads to Website | Department of Information Technology (DIT) Staff Human, Internal | DIT Staff convert and upload the converted file to the backend of the HHCU website monthly. The General Public searches the list via the HHCU website interface. |
|  | HHCU Certified Lead Abatement and RRP Firms List (Databases extract) | Generates | Department of Public Health (DPH) IT Staff Human, Internal | A list containing active certified: - NC lead abatement firms and - NC lead RRP firms DPH IT Staff extract the lists monthly from the two databases (Accreditation and Certifications database and Lead RRP Certifications database) and send the file to DIT. DIT converts and uploads the converted file to the backend of the HHCU Public Website. The General Public searches the list via the HHCU website interface. |
|  |  | Receives from DPH IT Staff Sends/Uploads to Website | Department of Information Technology (DIT) Staff Human, Internal | DIT Staff convert and upload the converted file to the backend of the HHCU website monthly. The General Public searches the list via the HHCU website interface. |
|  | HHCU Public Website (Search Tools) | Receives from | Department of Information Technology (DIT) Staff Human, Internal | The public-facing website (back-end) receives the three database extract lists on the back-end. The lists are used to populate front-end results to the General Public when searched. |
|  |  | Bi-directional | General Public, Human, External | Accesses the site and enters search criteria. The website displays search results of accredited asbestos professionals and certified lead professionals, based on the search criteria. |

NCDHHS DPH HHCU Context Diagram Relationship Table – Lead and Asbestos Systems:  Envisioned

| Color Key |  |  |  |
| --- | --- | --- | --- |
| Dark Blue: Internal System Actors | Light Blue: External System Actors | Dark Orange: Internal Human Actors | Light Orange: External Human Actors |

| # | System Actor | System | Relationship | Description |
| --- | --- | --- | --- | --- |
|  | North Carolina Identity Management System (NCID) Internal, System | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | NCID verifies (authenticates) the identity of users who are accessing the Solution. Solution users enter login credentials and NCID returns an authentication response. |
|  | Third-Party Online Payment Platform (Platform TBD) External, System | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | Third-Party Online Payment Platform: - Receives application/training/permit request/registration form data and payor identifier from the Solution to align transactions with the applicable account holder and payment/refund amount due - validates and processes fee payments for certification, accreditation, and permit applications - validates and processes fee payments for training, HHCU conference/special event registration - provides receipts for transactions - sends payment data to the Solution and associates the payments to the corresponding application, training, or registration fee - sends refund data to the Solution and associates the refund to the corresponding Lead and Asbestos Professional account for permit request refunds - sends payment and refund data to NCFS and associates payments and refunds to the HHCU account. |
|  | North Carolina Financial System (NCFS) Internal, System | Third-Party Online Payment Platform (TBD) | Bi-directional | NCFS receives payment and refund transaction data from the third-party online payment platform and associates the transaction data to the HHCU ledger for financial reporting. |
|  | HHCU Public Website | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | The HHCU Public Website: - (backend) receives the list(s) of accredited asbestos and certified lead professionals (firms and individuals) - (front-end) provides/displays mechanisms for the public to search for accredited and certified professionals based on solution data - (front-end) provides/displays public and permit notifications based on the back-end extract |
|  | Health Hazards Control Unit (HHCU) Staff | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | HHCU Staff: - review and approve/pend/reject certification and accreditation applications from Lead and Asbestos Professionals (individuals and firms) - review and issue permits and notifications for demolition and renovation - enter enforcement actions - create weekly itineraries to conduct lead and asbestos inspections - monitor and accredit/audit Training Providers - monitor LEA’s management plans and re-inspection reports - approve/maintain training courses, Training Providers, and instructors - generate various federal, state, and public reports - reviews permit refund requests and initiates the approval process |
|  | NC IT Staff (NC Public Health Information Network (PHIN) Operations Staff “PHIN”, ITD Application Management Team) | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | IT PHIN Operations team will stand up, execute, build, test, implement and maintain the system; collaboratively maintains the system with the Vendor for updates and patching as necessary. The ITD Application Management Team collaborates with the Vendor and PHIN to support the transition and operations and maintenance activities. |
|  | Office of State Controller (OSC), Human, Internal | North Carolina Accounting System (NCAS) | Bi-directional | NCFS receives financial transaction data from the third-party online payment platform |
|  | Lead and Asbestos Professionals (individuals and firms) | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | Asbestos and Lead Professionals: - submit applications for certifications and/or accreditations and upload required documentation - submit fee payments for applications. Applications are submitted through the Solution. Financial transactions are completed via the interface with the third-party online payment platform - submit permit requests - receive notifications about their applications |
|  |  | Third-Party Online Payment Platform (TBD) | Receives from | Asbestos and Lead Professionals receive receipts for transactions completed within the third-party online payment platform |
|  | Training Providers (TPs) | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | Training Providers: - submit initial/renewal course application with required documentation - submit fee payments for applications. Applications are submitted through the Solution. Financial transactions are completed via the interface with the third-party online payment platform - submit upcoming course information - receive notifications about their application status - receive notifications about their course status |
|  |  | Third-Party Online Payment Platform (TBD) | Receives from | Training Providers receive receipts for transactions completed within the third-party online payment platform. |
|  | Local Education Agencies (LEAs) | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | LEAs: - submit asbestos management plans and re-inspection reports - receive notifications about plans and inspections |
|  | Conference Registrants | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | Conference Registrants: - submit registration form (for conferences and special event trainings) and registration fee payment. Registration forms are submitted through the Solution. Financial transactions are completed via the interface with the third-party online payment platform. |
|  |  | Third Party Online Payment Platform (TBD) | Receives from | Conference Registrants receive receipts for transactions completed within the third-party online payment platform. |
|  | General Public | HHCU Lead and Asbestos Management Solution (LAMS) “The Solution” | Bi-directional | The General Public: - Submits applications for permits and demolition notifications, supporting documentation, and payment - Receives notifications about their application status |
|  |  | Third Party Online Payment Platform (TBD) | Bi-directional | The General Public submits payment for permits and demolition notifications and receives receipts for transactions completed within the third-party online payment platform (for permit requests). |
|  |  | HHCU Public Website | Bi-directional | The General Public searches for certified lead and accredited asbestos professional (individuals and firms). The search results are based on the data stored in the Solution. |

# Attachment L: HHCU Forms with Instructions Containing business rules and required documentation

Instructions to the Vendor: Click the links to access the application/form and the associated business rules and supporting documentation.

Applications and Forms are located on the HHCU website as follows:

- Training Provider, Training Instructor, and Curriculum Management forms: https://www.dph.ncdhhs.gov/programs/environmental-health/health-hazards-control-unit/become-asbestos-or-lead-training-provider-nc

- All other Asbestos program forms: https://www.dph.ncdhhs.gov/programs/environmental-health/health-hazards-control-unit/asbestos/forms

- All other Lead Paint and RRP forms: https://www.dph.ncdhhs.gov/programs/environmental-health/health-hazards-control-unit/lead/forms

- All required supporting documentation and applicable fees (according to the fee schedule at the time of application submission) must be submitted with the application in order to be reviewed by HHCU Staff, except where waivers or other exceptions are indicated.

| Program Category | Description | Form Name | Additional Business Rules |
| --- | --- | --- | --- |
| Asbestos | Accreditation Application | - Accreditation Application (English) - Accreditation Application (Spanish) | - Submitted renewal applications require initial training course be completed if refresher training not completed within 2 years of previous training |
|  | Permit/ Notification | - Asbestos Permit Application and Notification for Demolition/Renovation (PDF) | Ordered Asbestos Demolition Permits - Additional required documentation: A copy of the written order from the city/govt agency about the ordered demolition - A 10-day notification of demolition submission date is required EXCEPT if a courtesy notification is requested. - Approved applications require a Permit Number and NESHAP Number to be generate with the following exception: Do not generate a NESHAP Number for applicants in the following North Carolina counties: Buncombe, Forsyth, and Mecklenburg. Asbestos Removal Permits, Asbestos Emergency Removal Permits, and Asbestos Non-Scheduled Removal Permits - Fee waivers are permitted with approval Applications submitted require: - A 10-day notification of demolition from the postmark date EXCEPT if a courtesy notification is requested. - Calculated fees are required based on volume of regulated material to be removed - Approved applications require a Permit Number and NESHAP Number to be generate with the following exception: Do not generate a NESHAP Number for applicants in the following North Carolina counties: Buncombe, Forsyth, and Mecklenburg. Asbestos Demolition with Removal Permits - Additional required documentation: Proof of demolition: Requires a letter from the owner confirming the building will be demolished OR all demolition notification information is on the permit. Applications submitted require: - A 10-day notification of demolition from the postmark date EXCEPT if a courtesy notification is requested. - Calculated fees are required based on the volume of regulated material to be removed, with a maximum permit fee according to the fee schedule at the time the application is submitted |
|  |  | - Demolition Notification when No Regulated Asbestos Containing Material is Present (PDF) | - Submitted applications require a 10-day notification of demolition from the postmark date EXCEPT if a courtesy notification is requested. - Approved applications require a NESHAP Number to be generated EXCEPT applicants in the following North Carolina counties: Buncombe, Forsyth, and Mecklenburg. |
|  |  | - Revision For Permit/Notification |  |
|  | AHERA – Initial Forms | AHERA Management Plan Cover Sheet (PDF) - School Buildings ACBM Check (PDF) - Preventive Measures and Response Actions Scheduled (PDF) - Response Actions Recommended (PDF) - Determination of Sampling Locations (PDF) - Bulk Sample Analysis (PDF) - Resources Needed (PDF) - Steps to Inform Others (PDF) - Reinspection Plan (PDF) - Description of Each Sample Area (PDF) - Operations and Management Plan (PDF) - Assessment of Materials (PDF) - Periodic Surveillance Plan (PDF) | Refer to the NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program business rules below |
|  | AHERA – Reinspection Forms | AHERA Management Plan Cover Sheet (PDF) - School Buildings ACBM Check (PDF) - AHERA Reinspection Report (PDF) AHERA Reinspection Report Comments (PDF) |  |
|  | Training Provider Forms | - Asbestos Instructor Application |  |
|  | Course Management Forms | - Asbestos Training Course Approval Application - Asbestos Training Course Renewal Application (PDF) - Asbestos Training Course Notification Form (PDF) |  |
|  | Other | - Assessment of Fees for Nonscheduled Asbestos Removal Permit (PDF) - Asbestos Waste Shipment Record (PDF) |  |
| Lead | Certification application for individuals | - NC Application for Lead Abatement Activity - Individual Certification (English) - NC Application for Lead Abatement Activity - Individual Certification (Spanish) | Applications submitted require: - Training certificates may be resubmitted when applying for the second year of certification as long as it is submitted no more than 12 months from the date of last training - Refresher training expired; renewal application submitted beyond 12 months from previous training month; must take new refresher training class - (Renewals): Initial training course be completed if refresher training not completed within 2 years of previous training - Initial application submitted must have their last training course within 12 months prior to submitting the application |
|  | Certification application for Firms | - North Carolina Application for Lead Abatement Activity - Firm Certification |  |
|  | Certification application for lead renovation for individuals (RRP) | - North Carolina Lead Renovator Certification Application (English) - North Carolina Lead Renovator Certification Application (Spanish) - North Carolina Lead Dust Sampling Technician | Applications submitted require: - (Renewals): Initial training course be completed if refresher training not completed within 2 years of previous training - Applicants for the Renovator Refresher, the Refresher Training Certificate training date must fall BEFORE 5 years of their prior training date recorded in our database. If the Refresher Course Training Date is taken AFTER 5 years of the prior training date, it is not valid, and the applicant must pursue an 8-hour Initial Renovator Course training certificate. |
|  | Certification application for lead renovation for firms (RRP) | - North Carolina Renovation Firm Certification Application (English) - North Carolina Renovation Firm Certification Application (Spanish) |  |
|  | Permits, Lead Abatement | - Lead-Based Paint Activity Summary (PDF) - N.C. Lead-Based Paint Abatement Permit Application (PDF) - Revision for Lead-Based Paint Abatement Permit (PDF) | Lead Abatement Permit - A 10-day notification of demolition from the postmark date EXCEPT if a courtesy notification is requested. - Calculated fees are required based on the volume of regulated material to be removed, with a maximum permit fee according to the fee schedule at the time the application is submitted Emergency & Ordered Lead Abatement Permits - Required documentation: Emergency abatement permits require a letter of explanation describing the request to waive the 10-day lead abatement removal notification. - A 10-day notification of demolition from the postmark date EXCEPT if a courtesy notification is requested. - Calculated fees are required based on the volume of regulated material to be removed, with a maximum permit fee according to the fee schedule at the time the application is submitted |
|  | Renovation, Repair, and Painting | - Recordkeeping Checklist (PDF) - Supplemental Page (PDF) |  |
|  | Training Provider Forms | - Lead (LHMP) Training Provider Accreditation Application (PDF) |  |
|  | Training Instructor Forms | - Lead (LHMP) Training Manager & Instructor Approval Application (PDF) |  |
|  | Course Management Forms | - Lead (LHMP) Training Course Accreditation Application (PDF) - RRP Training Provider Accreditation Application (PDF) - RRP Training Manager & Instructor Approval Application (PDF) - RRP Training Course Accreditation Application (PDF) - Lead Training Course Renewal Application (PDF) - RRP Training Course Renewal Application (PDF) - Lead (LHMP) and RRP Training Course Notification Form (PDF) | Lead (LHMP) Training Course Accreditation Application (PDF) - Fee waivers permitted |

NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program Business Rules

NC school systems are required to report on the status of Asbestos issues in their school buildings.
A school campus is defined as a specific Public, Charter or Private not for profit school campus that may be comprised of multiple school related buildings. A trained LEA Designee, representing each school campus, reports on the status of any Asbestos issues.

Rules being followed by the NC HHCU AHERA Program

The NC HHCU AHERA Program follows EPA and NC State rules governing the declaration of the management of Asbestos  issues in school campus buildings according to the following state rules.

These rules are found in the following:

- 10A NCAC-41C.0604A - Rule LEA Local Education Agency - submits management plans on Program forms

- 10A NCAC-41C.0604B - Rule Management Plans identify Asbestos containing building materials

- 10A NCAC-41C.0604C - Rule In the case of Reinspection of school campus with management plans, the LEA Designee must submit Management plans at least 120 days of an actual onsite reinspection.

- 10A NCAC-41C.0604D - Rule Inspectors & management planners under AHERA comply with regulations of AHERA 40 CFR part 763, Subpart E

- For New Buildings, the  Management Plan must be submitted by LEA Designee at least 30 days prior to occupancy.

AHERA Submission Packages

The state requires NC school campuses to submit a Package of documents that describe the status of Asbestos issues using Management Plans and Reinspection Plans.

There are 4 different types of AHERA Submission Packages that can be submitted, depending on the condition of the school campus buildings.

These 4 different types of AHERA Submission Packages are:

- AHERA Original Management Plan Submission Package

- AHERA Management Plan Resubmittal Package

- AHERA New Building Submission Package

- AHERA Reinspection Submission Package

These 4 submission packages are described further down in this document.

NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program (continued)

NC HHCU AHERA Submission Package supporting DHHS forms and other document

Each type of AHERA Submission Package will include some of the following supporting DHHS Forms or other documents:

- DHHS 3531 AHERA Management Plan Cover Sheet – Details of the school campus
This forms content is summarized on the Instruction page

- DHHS 3532 School Buildings – List of School Buildings included in the school campus with general info on presence of asbestos related issues or no issues found.

- DHHS 3533 Preventive Measures and Response Actions Scheduled – includes location and dates where any actions were taken.

- DHHS 3534 Response Actions Recommended – includes location and dates where actions were recommended, signed off by a Management Planner

- DHHS 3535 Determination of Sampling Locations – Discussion of each sample taken at each location, signed off by an Inspector

- DHHS 3536 Bulk Sample Analysis –Lab sample analysis– The laboratory information and official laboratory technician signature required on the analysis results documentation.

- DHHS 3537 Resources Needed – Evaluation taken of resources needed to complete response actions, carry out reinspection, operations and maintenance activities, periodic surveillance as described in 40 CFR Part 763.93(11), EPA Asbestos-containing materials in schools.

- DHHS 3538 Steps to Inform Others – Steps taken to inform others of actions taken and the responsible person conducting the annual notification.

- DHHS 3539 Reinspection Plan Discussion – Describe areas, reinspection date & methods used to reinspect and Inspector info.

- DHHS 3540 Description of each sample area – describe sample location(s), date & discussion to include size of affected area, signed off by an Inspector.

- DHSS 3541 Operations and Maintenance Plan – Operations, maintenance and repair plan for affected areas.

- DHHS 3542 Assessment of Materials – Assessment of affected areas with samples, photo and comments, recommended actions to take, signed off by an Inspector.

- DHHS 3543 Periodic Surveillance Plan – Provide a surveillance plan on each school campus building with Asbestos every 6 months based on EPA 40 CFR Part 763 rules on Asbestos containing materials in schools.

- DHHS 3778 AHERA Reinspection Report – report on information collected on a  reinspection/reassessment of all school campus buildings with known Asbestos material issues signed off by a Management Planner, Inspector and the LEA Designee.

- DHHS 3779 Reinspection Report Comments – reinspection additional form for comments on any school campus buildings with known Asbestos issues.  The comments will refer to any Asbestos know materials documented already documented and referred to on the DHHS 3778 AHERA Reinspection Report.

- Architect /Engineer (Exclusion) Letter stating there was no Asbestos Containing Building Materials (ACBM) used in buildings built after 10/12/1988.

- Lab Analysis document(s) supporting Asbestos testing results

NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program 
AHERA Management Plan Cover Sheet (Form DHHS 3531)

A completed NC HHCU AHERA Management Plan Cover Sheet (Form DHHS 3531) is required for All NC HHCU AHERA submission packages types and includes:

- Management Plan Submission type selection: (Original, Resubmittal, New Building, Reinspection)

- School Campus Information

- LEA Designee Information

- Management Planner Information

- Inspector & Inspection Information

- Official Signature (Electronic/Original)

Supporting package documents required to process and approve an AHERA submission package, include the following:

- Must include a completed DHHS 3531 AHERA Management Plan Cover Sheet

- A submission package will include some of the other DHHS forms or documents described previously.

- Each submission package type and their accompanying DHHS Form(s) and supporting documents are described in the following pages.

NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program 
AHERA Original Management Plan Submission Package

NC HHCU AHERA Original Management Plan Submission Packages require a completed package to include:

- AHERA Management Plan Cover Sheet (Form DHHS 3531) – This cover sheet must have selected a Management Plan Submission Type = “Original” and all the other form entry defined for the Form DHHS 3531 as previously described.

- Supporting DHHS Forms and documents will depend upon the business rule scenarios provided in the supporting documents description below.

Supporting documents required to process and approve a package include:

The required supporting documents for an NC HHCU AHERA Original Management Plan submission will depend upon the scenario describing the status of the buildings that make up the school campus being reported on.

Original Management Plan Submission - 1st Scenario

- No ACBM was found in the school campus building(s) defined in the Original
               Management Plan submission package

- The school campus building(s) was built after Oct 12, 1988

The following DHHS Forms and Documents must be submitted:

- DHHS Form 3531 AHERA Management Plan Cover Sheet – This is a required form.

- DHHS Form 3532 School Buildings

- DHHS Form 3538 Steps to Inform Others

- Architect /Engineer (Exclusion) Letter stating there was no Asbestos found

- Lab Analysis Results may be included for reference if no ACBM was found.

Original Management Plan Submission - 2nd Scenario

- ACBM was previously discovered in 1 or more school campus building(s) defined in the Original Management Plan submission package OR
suspect materials were assumed to contain ACBM.

The following DHHS Forms and Documents must all be submitted:

- DHHS Form 3531 AHERA Management Plan Cover Sheet

- DHHS Form 3532 School Buildings

- DHHS Form 3533 Preventive Measures and Response Actions Scheduled

- DHHS Form 3534 Response Actions Recommended

- DHHS Form 3535 Determination of Sampling Locations

- DHHS Form 3536 Bulk Sample Analysis

- DHHS Form 3537 Resources Needed

- DHHS Form 3538 Steps to Inform Others

- DHHS Form 3539 Reinspection Plan Discussion – If there is Asbestos found

- DHHS Form 3540 Description of each sample area

- DHHS Form 3541 Operations and Maintenance Plan

- DHHS Form 3542 Assessment of Materials

- DHHS Form 3543 Periodic Surveillance Plan – Done every 6 months

- Lab Analysis Results

- An Architect /Engineer (Exclusion) stating there was no Asbestos used in the building construction

Original Management Plan Submission - 3rd Scenario

- The school campus building(s) was built before Oct 12, 1988

The following DHHS Forms and Documents must be submitted:

- DHHS Form 3531 AHERA Management Plan Cover Sheet – This is a required form.

- DHHS Form 3532 School Buildings

- DHHS Form 3533 Preventive Measures and Response Actions Scheduled

- DHHS Form 3534 Response Actions Recommended

- DHHS Form 3535 Determination of Sampling Locations

- DHHS Form 3536 Bulk Sample Analysis

- DHHS Form 3537 Resources Needed

- DHHS Form 3538 Steps to Inform Others

- DHHS Form 3539 Reinspection Plan Discussion

- DHHS Form 3540 Description of each sample area

- DHHS Form 3541 Operations and Maintenance Plan

- DHHS Form 3542 Assessment of Materials

- DHHS Form 3543 Periodic Surveillance Plan

- Lab Analysis Results

Issues which may prevent processing/approval of a submission package include:

- Incomplete, missing or unsigned accompanying DHHS Form 3531, or form completed in pencil.

- Missing required supporting DHHS forms (if required), Lab Analysis (if required) or Architect /Engineer (Exclusion) Letter (if required), missing required signatures or any form completed in pencil.

NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program 
AHERA Management Plan Resubmittal Package

NC HHCU AHERA Management Plan Resubmittal Packages require a completed package to include one or more DHHS Forms that were deemed necessary by DHHS staff for resubmittal:

- AHERA Management Plan Cover Sheet (Form DHHS 3531) – This cover sheet must have selected a Management Plan Submission Type = “Resubmittal” and all the other form entry defined for the Form DHHS 3531 as previously described.

- The AHERA Original Management Plan package that has Asbestos was rejected and needs to be resubmitted.

Supporting documents required to process and approve a package include:

- The AHERA Management Plan Resubmittal Package will include one or more of the following DHHS required Forms

DHHS Forms and Documents that can be resubmitted:

- DHHS Form 3531 AHERA Management Plan Cover Sheet – This is a required form.

- DHHS Form 3532 School Buildings

- DHHS Form 3533 Preventive Measures and Response Actions Scheduled

- DHHS Form 3534 Response Actions Recommended

- DHHS Form 3535 Determination of Sampling Locations

- DHHS Form 3536 Bulk Sample Analysis

- DHHS Form 3537 Resources Needed

- DHHS Form 3538 Steps to Inform Others

- DHHS Form 3539 Reinspection Plan Discussion

- DHHS Form 3540 Description of each sample area

- DHHS Form 3541 Operations and Maintenance Plan

- DHHS Form 3542 Assessment of Materials

- DHHS Form 3543 Periodic Surveillance Plan

- Lab Analysis Result(s)

Issues which may prevent processing/approval of a submission package include:

- Missing required supporting DHHS forms, Lab Analysis or missing required signatures or any form completed in pencil.

- Incomplete, missing or unsigned accompanying DHHS Form 3531, or form completed in pencil.

NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program 
AHERA New Building Management Plan Submission Package

NC HHCU AHERA New Building Submission Packages require a complete package to include:

- AHERA Management Plan Cover Sheet (Form DHHS 3531) – This cover sheet must have selected a Management Plan Submission Type = “New Building” and all the other form entry defined for the Form DHHS 3531 as previously described.

- A New Building is any building built after Oct 12, 1988.

- Supporting DHHS Forms and documents will be provided depend upon the business rules provided in the supporting documents description below.

Supporting documents required to process and approve a package include:

The supporting documents required for an AHERA New Building Management Plan submission must include the following rules:

- No Asbestos was found in the school campus building(s) defined in the AHERA New Building Management Plan submission package

- The school campus building(s) was built after Oct 12, 1988

The following DHHS Forms and Documents must be submitted:

- DHHS Form 3531 AHERA Management Plan Cover Sheet

- DHHS Form 3532 School Buildings

- DHHS Form 3538 Steps to Inform Others

- An Architect /Engineer (Exclusion) Letter stating there was no Asbestos used in the building construction

Issues which may prevent processing/approval of a submission package include:

- Incomplete, missing or unsigned accompanying DHHS Form 3531, or form completed in pencil.

- Missing required supporting DHHS forms or Architect /Engineer (Exclusion) Letter, missing required signatures or any form completed in pencil.

NC HHCU Asbestos Hazard Emergency Response Act (AHERA) Program 
AHERA Reinspection Submission Package

NC HHCU AHERA Reinspection Submission Packages require a completed package to include:

- AHERA Management Plan Cover Sheet (Form DHHS 3531) – This cover sheet must have selected a Management Plan Submission Type = “Reinspection” and all the other form entry defined for the Form DHHS 3531 as previously described.

- The Reinspection Submission package is required every 3 years.

- Supporting DHHS Forms and documents will depend upon the business rules provided in the supporting documents description below.

Supporting documents required to process and approve a package include:

The required supporting documents for an AHERA Resubmission Package submission must include the following rules:

- A Reinspection/Reassessment will occur for school building(s) where Asbestos area was previously found and are actively known issues.

The following DHHS Forms and Documents must be submitted:

- DHHS Form 3531 AHERA Management Plan Cover Sheet

- DHHS Form 3532 School Buildings

- DHHS 3778 AHERA Reinspection Report

- DHHS 3779 Reinspection Report Comments

Issues which may prevent processing/approval of a submission package include:

- Incomplete, missing or unsigned accompanying DHHS Form 3531, or form completed in pencil.

- Missing required supporting DHHS forms, missing required signatures or any form completed in pencil.

# Attachment M: HHCU Workflows (As-Is)

The as-is workflow processes for the HHCU lead and asbestos programs are provided below. A legend for all symbols used is also provided before the workflow diagrams.

Legend for Workflows

As-Is Application Management: Certify Firm – Accredit Individual (Lead, Asbestos, and RRP Programs)

As-Is Application Management: Accredit Training Providers

As-Is Application Management: Approve Training Instructors

As-Is Curriculum Management: Maintain Training Courses

As-Is Curriculum Management: Renew & Approve Training Courses

As-Is Permit Management: Issue Asbestos & Lead Permit & Demolition Notification

As-Is Electronic Content Management: Archive Asbestos & Lead Documents

As-Is Communication Management: Manage Communications

As-Is Compliance Management (Regulatory): Perform Inspections (Lead & Asbestos)

As-Is Compliance Management (Regulatory): Distribute Compliance Enforcement Letters (Lead and Asbestos Programs)

As-Is Compliance Management (Regulatory): Maintain AHERA Plans & Reinspections

As-Is Compliance Management (Regulatory): Audit Training Providers

As-Is Compliance Management (Regulatory): Register Complaint Inspection

As-Is Compliance Management (Regulatory): Monitor Compliance Enforcement Process

As-Is Compliance Management (Regulatory): Distribute AHERA Plans and Resinspection Reminders

# Attachment N: HHCU Workflows (Envisioned)

The envisioned workflow processes for the HHCU lead and asbestos programs are provided below. The workflow processes represent the Division’s vision of how a new Solution could improve existing processes within the identified business functions. The actual workflows resulting from use of the new Solution will be finalized during requirements definition/ gap analysis and Solution design with the Vendor.

A legend for all symbols used is also provided before the workflow diagrams.

Legend for Workflows

Envisioned Application Management: Certify Firm – Accredit Individual (Lead, Asbestos, and RRP)

Envisioned Application Management: Accredit Training Providers

Envisioned Application Management: Approve Training Instructors

Envisioned Curriculum Management: Maintain Training Courses

Envisioned Curriculum Management: Renew & Approve Courses

Envisioned Permit Management: Issue Asbestos & Lead Program Permit & Demolition Notification

Envisioned Payment Processing (End-to-End) Submit, Collect, and Refund Payments

Envisioned Electronic Content Management: Archive Lead, RRP and Asbestos Documents

Envisioned Communication Management: Manage Communications

Envisioned Compliance Management: Perform Inspections (Lead and Asbestos)

Envisioned Compliance Management: Distribute Compliance Enforcement Letters (Lead and Asbestos)

Envisioned Compliance Management: Maintain AHERA Plans and Reinspections

Envisioned Compliance Management: Register Complaint Inspection

Envisioned Compliance Management: Monitor Compliance Enforcement Process

Envisioned Compliance Management: Distribute AHERA Plans and Reinspection Reminders

Envisioned Compliance Management: Audit Training Providers

# Attachment O: HHCU Reports List

| Category | Name of Report | Description |
| --- | --- | --- |
| MINIMUM ACCREDITATIONS REPORTS |  |  |
| DHHS | Air Monitors whose SAMs Accreditation Expired | Frequency: Adhoc (On Demand) Purpose: List of Air Monitors whose Supervising Air Monitors Accreditation Has Expired |
| DHHS | Suspended Air Monitors with Reinstated SAM | Frequency: Adhoc (On Demand) Purpose: List of Air Monitors whose Accreditation was Suspended and whose Supervising Air Monitor has been Reinstated |
| DHHS | Accreditations Cash Receipts | Frequency: Adhoc (On Demand) and Monthly Purpose: Cash Receipts Journal Report - Detailed Check List for HHCU. |
| DHHS | Accreditations Company Exam History | Frequency: Adhoc (On Demand) Purpose: Company Exam History for HHCU. |
| DHHS | Accreditations Company History for Applicants | Frequency: Adhoc (On Demand) Purpose: Company History for Applicants for HHCU. |
| DHHS | Accreditations Individuals with Application Comments | Frequency: Adhoc (On Demand) Purpose: Individuals with Comment Information tied to their Application or Accreditation / Certification |
| DHHS | New/Approved Accred Applications Comments | Frequency: Adhoc (On Demand) Purpose: New and Approved Application ACCREDITATION COMMENTS tied to Application & Certifications |
| DHHS | Accreditation / Certifications by Company | Frequency: Adhoc (On Demand) Purpose: Persons Accredited or Certified by a Selected Company |
| DHHS | Lead Exam Participants | Frequency: Monthly Purpose: List of Participants in HHCU Lead Examination |
| DHHS | Incomplete Accreditations Applications | Frequency: Adhoc (On Demand) Purpose: Incomplete Accreditations Applications Report |
| DHHS | Accreditation History for approved applicant | Frequency: Adhoc (On Demand) Purpose: Accreditation History for approved applicant |
| DHHS | Archived Accred & Certs | Frequency: Annual and Adhoc (On Demand) Purpose: Archived Accreditations OR Archived Certifications |
| DHHS | Accreditations by Discipline | Frequency: Monthly Purpose: Monthly Discipline Accreditations |
| DHHS , Federal | Asbestos Air Monitors | Frequency: Monthly and Quarterly Purpose: Asbestos Air Monitors |
| DHHS , Federal | Asbestos Supervising Air Monitors | Frequency: Monthly and Quarterly Purpose: Asbestos Supervising Air Monitors |
| DHHS , Federal | Lead Discipline Certifications | Frequency: Monthly and Quarterly Purpose: Monthly Lead Discipline Certifications |
| DHHS , Federal | Asbestos Companies with Accredited Personnel | Frequency: Monthly and Quarterly Purpose: Asbestos Companies with Accredited Personnel |
| DHHS , Federal | Lead Companies with Certified Personnel | Frequency: Monthly and Quarterly Purpose: Lead Companies with Certified Personnel |
| DHHS , Federal | Active Asbestos Certified workers / All Disciplines | Frequency: Monthly and Quarterly Purpose: List All Asbestos Accredited Inspectors, Management Planners, Supervisors, Roofing Supervisors, Designers, Workers, Roofing Workers, Air Monitors, OR Supervising Air Monitors |
| DHHS , Federal | Active Lead Certified Workers / All Disciplines | Frequency: Monthly and Quarterly Purpose: List All Lead Certified Inspectors, Risk Assessors, Supervisors, Designers, or Workers |
| DHHS , Federal | Lead Certification Activity Report | Frequency: Monthly and Quarterly Purpose: Lead Certification New Activity Report for the month |
| DHHS , Federal | Asbestos Accreditation Activity Report | Frequency: Monthly Purpose: Asbestos Accreditation New Activity Report for the month |
| DHHS | New Applications Screening Checklist | Frequency: Adhoc (On Demand) Purpose: New Application Accreditation and Certification Screening Checklist |
| DHHS | Applications Processed in Last 30 Days | Frequency: Adhoc (On Demand) Purpose: Accreditations and Certification Applications Processed in Last 30 Days |
| DHHS | Applications with FAILED EXAMS | Frequency: Adhoc (On Demand) Purpose: Accreditations and Certification Applications with FAILED EXAMS |
| DHHS | Duplicate IDs Requested | Frequency: Adhoc (On Demand) Purpose: Duplicate Accredited Asbestos or Certified Lead individual IDs Requested |
| DHHS | Expired Applications | Frequency: Adhoc (On Demand) Purpose: Expired Accreditations and Certification Applications |
| DHHS | Pending Applications | Frequency: Adhoc (On Demand) Purpose: Pending Accreditations and Certification Applications |
| DHHS | Rejected Applications | Frequency: Adhoc (On Demand) Purpose: Rejected Accreditations and Certification Applications |
| DHHS | Suspicious Applications | Frequency: Adhoc (On Demand) Purpose: Suspicious Accreditations and Certification Applications |
| DHHS | Accredited Training Provided | Frequency: Adhoc (On Demand) Purpose: List of Training Provided to selected list of Accredited Applicants |
| MINIMUM AHERA REPORTS |  |  |
| DHHS | AHERA LEA Attendee List | Frequency: Adhoc (On Demand) Purpose: Attendee List to LEA Classes |
| DHHS | AHERA Codes List | Frequency: Adhoc (On Demand) Purpose: AHERA Codes List of LEA Classification Types, Counties, Actions, LEA Visit types, School Types |
| DHHS | AHERA Consultative Recommendations | Frequency: Adhoc (On Demand) Purpose: AHERA Consultative Visit Recommendations |
| DHHS | AHERA LEA Designee Training | Frequency: Adhoc (On Demand) Purpose: AHERA LEA Designee Training - Specific Class List |
| DHHS | AHERA Closed LEAs | Frequency: Adhoc (On Demand) Purpose: AHERA Closed LEAs |
| DHHS | AHERA LEAs Last Inspected | Frequency: Adhoc (On Demand) Purpose: AHERA LEAs Last Inspected Report |
| DHHS | AHERA LEA Action Types | Frequency: Adhoc (On Demand) Purpose: AHERA Specific LEA Action Types within date range |
| DHHS | AHERA Course Roster | Frequency: Adhoc (On Demand) Purpose: AHERA Specific Course Roster |
| DHHS | Rejected Management Plans with No Subsequent Approval | Frequency: Adhoc (On Demand) Purpose: AHERA list of Rejected Management Plans with No Subsequent Approval |
| DHHS | Schools Action Type within date range | Frequency: Adhoc (On Demand) Purpose: AHERA Schools action type for chosen schools within an Action date range |
| DHHS | AHERA Storage Box Locations | Frequency: Adhoc (On Demand) Purpose: AHERA List of Schools Storage Box Locations |
| DHHS | AHERA Course Registration Sign-In Sheet | Frequency: Adhoc (On Demand) Purpose: AHERA Course Registration Sign-In Sheet |
| MINIMUM PERMIT REPORTS |  |  |
| DHHS | Permits Archived Permit Inspections | Frequency: Annual and Adhoc (On Demand) Purpose: Archived Asbestos, Lead & NESHAP Permit Inspections |
| DHHS | Permits Cash Receipts | Frequency: Adhoc (On Demand) and Monthly Purpose: Permits Cash Receipt Journals |
| DHHS | Permit Comments | Frequency: Adhoc (On Demand) Purpose: Permits Comment Information |
| DHHS / DEQ / Federal | Permit Compliance Cases | Frequency: Monthly and Quarterly Purpose: Asbestos Permit Compliance Cases |
| DHHS / Federal | Permit Compliance Inspection Log | Frequency: Monthly and Quarterly Purpose: Compliance Inspection Log Report |
| DHHS / Federal | Permit Compliance Status | Frequency: Monthly and Quarterly Purpose: Compliance Status Report (Open Cases or Cases Closed in Last 30 Days) |
| DHHS / Federal | Region 4 TSC A 402/403 Activities | Frequency: Monthly and Quarterly Purpose: Region 4 TSC A 402/403 Activities |
| DHHS / DEQ | Asbestos Removal Projects | Frequency: Monthly and Quarterly Purpose: Asbestos Removal Projects |
| DHHS / DEQ | Permit Inspection Counts | Frequency: Monthly and Quarterly Purpose: Inspection Counts |
| DHHS | Permits Not Completed | Frequency: Adhoc (On Demand) Purpose: Asbestos Removal Permits, Demolition Notifications and NonScheduled Removals that have not been completed |
| DHHS | Inspections Report | Frequency: Adhoc (On Demand) Purpose: Inspections Report |
| DHHS | Asbestos Removal Permit Fees Invoice | Frequency: Adhoc (On Demand) Purpose: Asbestos Removal Permit Fees Invoice |
| DHHS | Itinerary / Field Inspections Log | Frequency: Adhoc (On Demand) Purpose: Itinerary/Field Inspections Log |
| DHHS | Inspections by Inspectors | Frequency: Adhoc (On Demand) Purpose: Inspections by Inspector (Sorted by Date Submitted OR Inspection Date) |
| DHHS | Inspections Overdue Report | Frequency: Adhoc (On Demand) Purpose: Overdue Inspection Report |
| DHHS | Inspections Waiting Final Review | Frequency: Adhoc (On Demand) Purpose: Inspections Waiting Final Review |
| DHHS / Federal | Lead-Based Paint Abatement Permits | Frequency: Monthly and Quarterly Purpose: Lead-Based Paint Abatement Permit |
| DHHS | Courtesy Notifications | Frequency: Adhoc (On Demand) Purpose: Permit - Courtesy Notifications |
| DHHS / DEQ / Federal | Asbestos Monthly Permit/Notification Totals | Frequency: Monthly and Quarterly Purpose: Asbestos Permit/Notification Totals |
| DHHS / DEQ / Federal | Permits Issued | Frequency: Monthly and Quarterly Purpose: Permits Issued |
| DHHS | Permits with No WSRs | Frequency: Adhoc (On Demand) Purpose: Permits that Do Not have a WSR (Waste Shipment Record) |
| DHHS | Accepted Permits by Related Party | Frequency: Adhoc (On Demand) Purpose: Accepted Permits by Related Party |
| DHHS | Canceled Permits | Frequency: Adhoc (On Demand) Purpose: Canceled Permits |
| DHHS | Asbestos Permit Reports | Frequency: Adhoc (On Demand) Purpose: Asbestos Standard Permit Report by City or Facility |
| DHHS | Related Party Report | Frequency: Adhoc (On Demand) Purpose: Related Party Report |
| DHHS | NonScheduled Removal Projects | Frequency: Adhoc (On Demand) Purpose: NonScheduled Removal Projects |
| DHHS / Federal | Lead Certified Firms | Frequency: Monthly and Quarterly Purpose: Lead Certified Firms |
| DHHS / Federal | Lead Monthly Permit/Notification Totals | Frequency: Monthly and Quarterly Purpose: Lead Monthly Permit/Notification Totals |
| DHHS | Lead Permit Reports | Frequency: Adhoc (On Demand) Purpose: Lead Standard Permit Report by City or Facility |
| DHHS | Non-Regulated Asbestos Removals | Frequency: Adhoc (On Demand) Purpose: Non-Regulated Asbestos Removals |
| DHHS | Permits that Owe Fees | Frequency: Adhoc (On Demand) Purpose: Permits that Owe Fees |
| DHHS | Demos/Removals with <= 1500 $300 Fee | Frequency: Adhoc (On Demand) Purpose: Demos/Removals with <= $300 Fee – New report will be <= $1500 Fee |
| DHHS | Approved Applications by Contractor | Frequency: Adhoc (On Demand) Purpose: Approved Applications by Contractor |
| DHHS / DEQ / Federal | Permit/Notification Counts | Frequency: Adhoc (On Demand), Monthly and Quarterly Purpose: Permit/Notification Counts |
| DHHS | Materials Total Report | Frequency: Adhoc (On Demand) Purpose: Materials Total Report |
| DHHS | National Asbestos Registry System Report | Frequency: Monthly Purpose: National Asbestos Registry System Report (NARS) |
| DHHS | One Page Permit | Frequency: Adhoc (On Demand) Purpose: One Page Permit |
| DHHS | Notices Sent | Frequency: Adhoc (On Demand) Purpose: Notices Sent (by date closed OR by date initiated) |
| DHHS | Permit Details | Frequency: Adhoc (On Demand) Purpose: Permit Details – Black and White Sheet |
| DHHS / Federal | Annual License/Permit/Certificate Issuances | Frequency: Annual and Quarterly Purpose: Annual Report for License/Permit/Certificate Issuances |
| DHHS / DEQ / Federal | Qtrly License/Permit/Certificate Issuances | Frequency: Monthly and Quarterly Purpose: Report for License/Permit/Certificate Issuances |
| DHHS | Permits Revision History | Frequency: Adhoc (On Demand) Purpose: Revision History and Comments |
| DHHS / Federal | RRP Complaints Received | Frequency: Monthly and Quarterly Purpose: RRP Complaints Received |
| DHHS | Inspection Percentage | Frequency: Adhoc (On Demand) Purpose: Inspection Percentage Report |
| DHHS | Permit Search Results | Frequency: Adhoc (On Demand) Purpose: Permit Search Results Report (by Permit or by Contractor) |
| DHHS | Target Inspection Report | Frequency: Adhoc (On Demand) Purpose: Target Inspection Report (By Inspection or By Contractor) |
| DHHS | Compliance Report | Frequency: Adhoc (On Demand) Purpose: Compliance Report (By Compliance or By Party) |
| DHHS | Inspection Report | Frequency: Adhoc (On Demand) Purpose: Inspection Report (by Inspection or by Party) |
| DHHS | Transaction Log | Frequency: Adhoc (On Demand) Purpose: Transaction Log Report – List Correspondence |
| DHHS | RRP Inspections | Frequency: Adhoc (On Demand) Purpose: RRP Inspections Search Results Report |
| DHHS / DEQ / Federal | All Active Compliance Cases | Frequency: Monthly and Quarterly Purpose: Monthly Permit Report - Compliance Cases (All Active or All Closed or ALL Cases or Cases opened since a particular date) |
| DHHS | Project Type Count | Frequency: Monthly Purpose: Summary Permit Project Type Counts |
| DHHS | Waste Letter Log Report | Frequency: Monthly Purpose: 1st Waste Letter / 2nd Waste Letter / Owner Waste Letter Log Reports |
| MINIMUM RRP REPORTS |  |  |
| DHHS | RRP Cash Receipts | Frequency: Adhoc (On Demand) and Monthly Purpose: RRP Cash Receipts Journal |
| DHHS / Federal | RRP Firms Renovators and DSTs | Frequency: Monthly and Quarterly Purpose: Firm's list of Renovators and Dust Sampling Technicians |
| DHHS / Federal | RRP Recert Log | Frequency: Monthly and Quarterly Purpose: Recertification letters print log |
| DHHS / Federal | RRP Renewal Log | Frequency: Monthly and Quarterly Purpose: Renewal letters print log |
| DHHS | Cert Firms with Cert Personnel | Frequency: Monthly Purpose: Certified Renovation Firms with NC Certified Personnel - Alpha by Company Name or By Company Name |
| DHHS | Expired RRP Firms | Frequency: Monthly Purpose: Expired Renovation Firms - Alpha by Company Name |
| DHHS / Federal | Active RRP Personnel | Frequency: Monthly and Quarterly Purpose: Active Disciplines |
| DHHS | Expired RRP Personnel | Frequency: Adhoc (On Demand) Purpose: Expired Disciplines |
| DHHS | Current RRP Cert Firms & Employees | Frequency: Adhoc (On Demand) Purpose: Current Certified Renovation Firms and their Employees |
| DHHS / Federal | RRP Cert Firms | Frequency: Monthly and Quarterly Purpose: Complete List of Certified Renovation Firms (by Firm or by City) |
| DHHS | Pending Renovators Checklist | Frequency: Adhoc (On Demand) Purpose: Pending Renovators’ Applications Checklist |
| DHHS | Pending RRP Firms Checklist | Frequency: Adhoc (On Demand) Purpose: Pending RRP Firms Application Checklist |
| MINIMUM TRAINING REPORTS |  |  |
| DHHS | Training Date Report | Frequency: Adhoc (On Demand) Purpose: Training Date Results Report – List of student results by specific training date |
| DHHS / Federal | Asb / Lead Training Audits | Frequency: Adhoc (On Demand) and Quarterly Purpose: All Asbestos/Lead Training Audits |
| DHHS / Federal | On-Site Training Audits | Frequency: Adhoc (On Demand) and Quarterly Purpose: On-Site Training Audits Conducted (by Tech Trainer, both Asbestos and Lead) |
| DHHS | Training Cash Receipts | Frequency: Adhoc (On Demand) Purpose: Training Cash Receipts |
| DHHS | Course Count Report | Frequency: Adhoc (On Demand) Purpose: Course Count report (aka Courses Offered Between date range) |
| DHHS | Desk Audit Worksheet | Frequency: Adhoc (On Demand) Purpose: Desk Audit Worksheet |
| DHHS / Federal | Desk Audits Conducted | Frequency: Adhoc (On Demand) and Quarterly Purpose: Desk Audits Conducted |
| DHHS / Federal | EPA Approved Courses Taught | Frequency: Adhoc (On Demand) and Quarterly Purpose: EPA-Approved RRP Courses Taught in North Carolina |
| DHHS | Training Infractions | Frequency: Adhoc (On Demand) Purpose: Training Infractions Report |
| DHHS | Training Instructors Report | Frequency: Adhoc (On Demand) Purpose: List of Current Instructors (All Asbestos, All Lead, Instructors by Discipline) |
| DHHS | Training Non-Compliance Report | Frequency: Adhoc (On Demand) Purpose: Training Non-Compliance Report (Asbestos and Lead, or by Individual Trainer) |
| DHHS / Federal | Training Course Notification Log | Frequency: Adhoc (On Demand) and Quarterly Purpose:Course Notification Log (by Log or by Individual Trainer) |
| DHHS / Federal | Asb / Lead Training On-Site Audits | Frequency: Adhoc (On Demand) and Quarterly Purpose: Asb / Lead Training On-Site Audits |
| DHHS / Federal | Training Course Renewals List | Frequency: Adhoc (On Demand) and Quarterly Purpose:Course Renewals list |
| DHHS | Mgmnt Plan Review & Approvers | Frequency: Adhoc (On Demand) Purpose: Who Reviewed and Approved AHERA Management Plans and Date |
| DHHS | LEA Training History | Frequency: Adhoc (On Demand) Purpose: List specific person(s) training history (with us or Self - Study Guide) |
| FUTURE REPORTS |  |  |
| FUTURE GENERAL REPORTS |  |  |
| DHHS | Users application usage Report | Frequency: Adhoc (On Demand) Purpose: Future Report. Track usage of logged in user-login, logout |
| DHHS | Storage Box Report | Frequency: Annual and Adhoc (On Demand) Purpose: Future Report. List of all Archives by Storage Box / Archive Locations |
| DHHS | Companies Excluded from Fees | Frequency: Adhoc (On Demand) Purpose: Future Report. Government Agencies and Companies and their Employees that are allowed to be excluded from paying fees |
| DHHS | Users application usage Report | Frequency: Adhoc (On Demand) Purpose: Future Report. Track usage of logged in user-login, logout, which firm applicant updated, etc. |
| DHHS | Bev Annual Report | Frequency: Adhoc (On Demand) Purpose: Future Report. Automate the Annual Report that Bev needs to create-select a Date Range. Permit Count and Total Fees, Accreditation Count and Total Fees, Training/Course Counts and Fees |
| DHHS | Current / Future Archive-Destroy Report | Frequency: Annual and Adhoc (On Demand) Purpose: Future Archive-that shows current or future records to Destroy |
| DHHS | Annually Collected Fees Report | Frequency: Adhoc (On Demand) Purpose: Fees Report with a selection criterion to show Fees Collected from RRP, Asbestos, Lead, Renovators and Firms totaling results |
| DHHS | Yearly Budget Summary Report | Frequency: Adhoc (On Demand) Purpose: Yearly Budget Summary Report – used to be one showing all funds used in programs to help compare to report coming from Budget and Management. |

| FUTURE AHERA REPORTS |  |  |
| --- | --- | --- |
| DHHS / Federal | Schools by LEA with No Reins in past xx years | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. Shows all Schools by LEA NAME that have not had a REINSPECTION in the past XX years |
| DHHS / Federal | Schools with Inspections | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. All Schools with Inspections with a date range Permits. Show Inspector assigned to inspection. |
| DHHS / Federal | Schools by LEA with No Management Plan | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. All Schools by LEA NAMES that do not have a Management Plan |
| DHHS / Federal | Non-Compliance from EPA | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. List all Schools with EPA Non-Compliance Letters |
| DHHS | AHERA Friable / Non Friable Report | Frequency: Adhoc (On Demand) Purpose: Future Report. Friable and Non Friable Building Types. Show how many, Report by County, State, Private, Charter, Public maybe other filters. |
| DHHS | Mgmnt Plan Reviewer & Approvers | Frequency: Adhoc (On Demand) Purpose: Future Report. List of those who Reviewed and Approved AHERA Management Plans and Date |
| DHHS | LEA Training History | Frequency: Adhoc (On Demand) Purpose: Future Report. Search results of specific person(s) training history (with us or Self - Study Guide) |
| DHHS / Federal | Schools by LEA with No Reins in past xx years | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. Show all Schools by LEA NAME that have not had a REINSPECTION in the past XX years |
| DHHS / Federal | Schools with Inspections | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. Show and count all Schools with Inspections with a date range Permits. Show Inspector assigned to inspection |
| DHHS / Federal | Schools by LEA with No Management Plan | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. Show all Schools by LEA NAMES that do not have a Management Plan |
| DHHS / Federal | Non-Compliance from EPA | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. There is no way to view non-compliance issues. EPA issued letters not documented. Needs a report view. No standard entry fields to capture when EPA sends non compliance letters and when it happens. Have a list of groups that were sent EPA letters and when so these can be inspected ASAP. |
| DHHS | AHERA Friable / Non Friable Report | Frequency: Adhoc (On Demand) Purpose: Future Report to capture Friable and Building Types not currently differentiated. Show how much currently has, Report by County, State, Private, Charter, Public maybe other filters. |
| DHHS | Storage Box Report | Frequency: Annual and Adhoc (On Demand) Purpose: Future Report. Storage Box / Archive Locations-Select any LEA-Add new Options- 1) Closed Schools, 2) Sold, 3) Demolished |

| FUTURE PERMIT REPORTS |  |  |
| --- | --- | --- |
| DHHS | Companies Excluded from Fees | Frequency: Adhoc (On Demand) Purpose: Future Report. List Government Agencies / Private Companies and Employees that are allowed to be excluded from paying fees. |
| DHHS / Federal | Multiple Properties Proximity Tracking | Frequency: Adhoc (On Demand) and Quarterly Purpose: Future Report. Multiple Properties Proximity Tracking of properties affected by disasters |
| DHHS | Original Permit Report | Frequency: Adhoc (On Demand) Purpose: Future Report. Original Permit Report |
| DHHS | Waste Shipment Letters Report | Frequency: Monthly Purpose: Future Report. List upcoming Waste Shipment Letters to be sent. |
| DHHS | Permit Detail Fees Materials Report | Frequency: Adhoc (On Demand) Purpose: Future Report. Permits by County, Parties working with material amounts, prices, fees connected to permit |
| DHHS | Permit Fees Remaining | Frequency: Adhoc (On Demand) Purpose: Future Report. Permit fees from an expired permit or Remaining Fees to be paid |
| DHHS | Extract Expired Permits to be Archived | Frequency: Annual and Adhoc (On Demand) Purpose: Future Report. Archiving Report to Extract Expired Permits to be Archived |
| DHHS | Long Term Removal Permit Projects | Frequency: Monthly Purpose: Future Report. Monthly Permits Asbestos Reports, Long Term Removal Projects |
| DHHS | Parties with Issues | Frequency: Adhoc (On Demand) Purpose: Future Report. Flag Parties with any issues so Future Permits can alert if they are a Related Party. |
| DHHS | All Active Courtesy Permits xx years old | Frequency: Adhoc (On Demand) Purpose: Future Report. Report of all ACTIVE Courtesy type Permits that are 1 year old or XX Years old |
| DHHS | All Active Permits Other than Courtesy up to xx years old | Frequency: Adhoc (On Demand) Purpose: Future Report. Report of all ACTIVE Permits of Type other than Courtesies that are up to 3 years old or xx Years old |
| FUTURE RRP REPORTS |  |  |
| DHHS | RRP Retention Report | Frequency: Annual and Adhoc (On Demand) Purpose: List all applicants Active, Archive and/or Destroyed physical records. |
| DHHS | RRP Firms with no Renovators | Frequency: Adhoc (On Demand) Purpose: Renovation Firms that have no Renovators |
| DHHS | Open RRP Firm or Renovator Applications | Frequency: Adhoc (On Demand) Purpose: Track Open Firm or Renovator applications |
| FUTURE TRAINING REPORTS |  |  |
| DHHS | Training Classes Taught | Frequency: Adhoc (On Demand) Purpose: Report info on Classes-how many taught, what city and/or county taught |
| DHHS | Classes Last Audited | Frequency: Adhoc (On Demand) Purpose: Audit Class Reports-Specific Classes Audit History, Show when last Instructor or Class was last audited, Projected Audit List. |

# Attachment P: Service Level Agreements

1) Service Requests:

Criticality 	Response 	Definition 	Examples

| Critical Major Minor Changes | Response Time: 30 minutes Diagnosis Time: 1 hour Resolution Time: 24 hours Vendor acknowledges receipt by telephone or email within 1 hour, initiates issue resolution processes, and communicates the status of the problem to the Business POC. Escalation should follow the O&M Escalation Procedure if response is not received within 1 hour or resolution is not within 1 business days | An outage that results in the unavailability of the Solution or a problem that has persisted at the Major level for more than 48 hours. | - State’s production environment is available but the Solution is down or cannot be recovered. - System is available but is not accessible by the administrators or users. - System is available and accessible but is unusable due to performance limitations. |
| --- | --- | --- | --- |
|  | Response Time: 1-2 hours Diagnosis Time: 24 hours Resolution Time: 48 hours Vendor acknowledges receipt by telephone or email within 1-2 hours, initiates issue resolution processes, and communicates the status of the problem to the Business POC. Escalation should follow the O&M Escalation Procedure if response is not received within 1 business day or resolution is not within 2 business days | An outage where the State’s production environment is available but one or more of the Critical Functions provided by the Solution is not operational, and a Workaround does not exist, or a Minor problem that has persisted for more than five (5) business days. | - Functionality incorrectly implemented and affects one or more business functions. - System update or patch degrades the system performance. - System update degrades system interoperability. |
|  | Response Time: 1 business day Diagnosis Time: 3 business days Resolution Time: 5 business days Vendor acknowledges receipt by telephone or email within 1 business day, initiates issue resolution processes, and communicates the status of the problem to the Business POC. Escalation should follow the O&M Escalation Procedure, if response is not received within 3 business day or resolution is not within 5 business days | Degradation of Non- Critical System Functions that has persisted for more than eight (8) business hours. | - Screen layout and data display issues - Intermittent degradation of performance. - Documentation errors. |
|  | Response Time: 3 business days Diagnosis Time: 5 business days Vendor acknowledges receipt by telephone or email within 3 business days, initiates resolution processes, and communicates the status of the Change Request to the Business POC. | Request for Changes to the Solution. | - Screen layout and data display issues. Business process functionality updates. |

Criticality 	Response 	Definition 	Examples

General 	Response Time: 3 business days  	General questions or 	 	•  Request for technical

Diagnosis Time: 5 business days 	informal contacts. 	   documentation or

Resolution Time: 2 business weeks 	    information

Vendor acknowledges receipt by telephone 	 or email within 3 business days, initiates resolution process, and communicates the question to the Business POC.

2) Maintenance Updates

*Advance notice requirements listed below do not apply to updates/patches that address an urgent security concern- system vulnerabilities must be addressed as soon as possible.

Category 	Response 	Definition 	Examples

| Major Minor Routine | Advance Notice: 1 month prior to release Vendor must alert HHCU personnel by telephone or email of update/patch 1 month before it is deployed. The vendor must communicate with HHCU personnel to coordinate a time for deployment that will minimize impact on stakeholders. | Updates* to prevent known defects/System errors or OS updates that require a substantial amount of system downtime | • | Updates/patches involving major Changes to OS or system functionality. |
| --- | --- | --- | --- | --- |
|  | Advance Notice: 2 weeks prior to release Vendor must alert HHCU personnel by telephone or email of update/patch 2 weeks before it is deployed. The Vendor must communicate with HHCU personnel to coordinate a time for deployment that will minimize impact on stakeholders. | Updates* to prevent known defects/System errors or OS updates that require a non-substantial amount of system downtime | • | Updates/patches involving minor Changes to OS or system functionality. |
|  | Advance Notice: 1 week prior to release Vendor must alert HHCU personnel by telephone or email of update/patch 1 week before it is deployed. The Vendor must communicate with HHCU personnel to coordinate a time for deployment that will minimize impact on stakeholders. | Updates* to prevent known defects/System errors or OS updates that do not require system downtime | • | Updates/patches involving routine updates to OS or system functionality that allow the system to remain functional during deployment. |

3) Vendor Responsibility

Vendor shall be responsible only for Defects that are directly caused by and arising from coding errors in the Solution licensed to the State by the Vendor, or directly caused by and arising from Vendor’s actions in customizing or configuring the Solution. Any Defect for which the Vendor is not responsible shall not apply to the State’s assessment of the Vendor’s performance during the Stabilization Period. The Vendor shall not be responsible for any outages, impairment of functionality, or performance issues caused by elements outside of its control such as, but not limited to, the following:

a) Malfunction of Computer Hardware.

- Computer hardware/software components that do not meet or exceed published requirements.

- Malfunction or improper Configuration of Virtualization technologies (including but not limited to improper allocation of physical resources).

- Operating system issues (including but not limited to issues caused by device drivers, operating system updates, or misconfiguration or misuse of the operating system).

- Networking issues, including but not limited to end users’ remote access to the software over Wide Area Networks (WAN).

- Failure of user authentication and authorization systems.

- Outages caused by hardware or software maintenance windows.

- Improper or inadequate maintenance of Operating Systems or databases, including but not limited to the State’s responsibility to ensure adequate data storage and perform backups and application & database log file rotation.

- Malfunction or improper Configuration of Anti-virus or Anti-malware software in the Solution Environment.

- Outages or performance issues caused by the use of third-party software in the Solution Environment.

- Misconfiguration or misuse of the Solution by the State, including but not limited to issues resulting from invalid data entered into the Solution.

- Malfunctions arising from changes or updates made to third-party software to which the Solution has been integrated, including but not limited to, DHHS public health systems, Vital Records, Email & Calendar, etc.