Town of Garland

Request for Proposal #:

G-2026-002

Athletic Field Complex Fencing

Located at West 7th Street Athletic Field Complex

Date of Issue: January 30, 2026

Proposal Opening Date: February 13, 2026, at 10:30 AM

Direct all inquiries concerning this RFP to:

Samantha Hobbs

Town Clerk

Email: town.clerk@townofgarland.com

Phone: 919-529-4141

To Whom It May Concern:

On behalf of the Town of Garland, I am pleased to submit this Request for Proposals (RFP) for projects funded through the Community Development Block Grant (CDBG) program, aimed at improving parks and recreation facilities throughout our community.

The Town seeks qualified consultants/firms to assist with the planning, design, and implementation of enhancements to our parks and recreational spaces. These improvements will promote community engagement, accessibility, and quality of life for residents.

Interested firms are encouraged to review the RFP and submit proposals in accordance with the instructions provided.

The Town looks forward to partnering with professionals who can help bring these projects to successful completion.

For questions or additional information regarding this RFP, please contact Samantha Hobbs, Town Clerk at 919-529-4141 or town.clerk@townofgarland.com.

Sincerely,

Ralph Smith, Jr.

Mayor, Town of Garland

PURPOSE

The Town of Garland is seeking proposals from qualified contractors to construct and pave a walking track located at the West 7th Street Soccer Field. This project is funded through Community Development Block Grant – Neighborhood Revitalization (CDBG-NR) funds under Grant Number 20-D-3060 (NR), a companion grant to 18-C-3060. All funds associated with this project must be fully requisitioned by August 13, 2026.

The purpose of this Request for Proposals is to solicit qualified fencing contractors to provide demolition, removal, and installation of new galvanized chain-link fencing and related improvements at multiple municipal athletic fields. The project is intended to replace aging and deteriorated fencing with durable, code-compliant fencing systems suitable for public recreational use, including backstops, gates, and safety features. The selected contractor(s) will furnish all labor, materials, equipment, and incidentals necessary to deliver complete, functional athletic field fencing improvements in accordance with applicable federal, state, and local requirements.

This project is funded in whole or in part by Community Development Block Grant – Rural Economic Development Division (CDBG REDD) funds and is subject to all applicable Federal and State requirements, including 2 CFR Part 200. The Town will conduct this procurement in a manner providing full and open competition and without geographic preference.

All work must be performed in accordance with applicable local, State, and Federal regulations, including CDBG-NR requirements and 2 CFR Part 200. Contractors are responsible for ensuring compliance with any applicable environmental or regulatory constraints.

The Town anticipates issuing this RFP in early 2026 with selection and award targeted for mid-February 2026. Construction is expected to be completed within a timeframe that allows all grant funds to be fully expended and requisitioned no later than August 13, 2026.

SCOPE of WORK

The Town is soliciting proposals from qualified fencing contractors for the demolition, removal, and replacement of fencing at multiple municipal athletic fields. All work shall include labor, materials, equipment, and incidentals necessary for a complete installation suitable for public recreational use.

General Requirements (All Fields)

- Galvanized chain-link fencing suitable for athletic fields, minimum 9-gauge or equivalent.

- Fence system to include fabric, line posts, terminal/corner posts, gate posts, rails, bracing, fittings, bottom tension wire (where applicable), and concrete footings.

- Posts shall be Schedule 20 or Schedule 40 steel, sized appropriately for fence height and loading.

- All posts shall be set below grade and secured with concrete.

- Yellow protective covers shall be provided on top rails in high-impact areas.

- Reuse of existing post holes may be proposed, subject to Town approval.

- All demolition debris shall be removed from the site and properly disposed of.

- All disturbed areas shall be restored upon completion.

Field-Specific Scope

Field 1: T-Ball / Small Youth Field

- Demolition and removal of existing fencing.

- Furnish and install approximately 170–600 linear feet of galvanized chain-link fencing.

- Fence height approximately 48 inches, with limited sections up to 60 inches where required.

- Backstop fencing approximately 12 feet in height, including wings as needed.

- Provide walk gates and one double-drive gate as required for access.

- Include top rail with protective yellow cover.

Field 2: Middle School / Medium Field

- Demolition and removal of existing fencing.

- Furnish and install approximately 750–800 linear feet of galvanized chain-link fencing.

- Fence height approximately 60 inches.

- Backstop fencing approximately 16 feet in height, including:

  - Approximately 10-foot backstop width

  - Two 10-foot wings

  - Mid-bracing

- Provide two walk gates and one double drive gate with hardware.

- Include top rail with protective yellow cover.

Field 3: Senior League / Large Field

- Demolition and removal of existing fencing.

- Furnish and install approximately 1,100–1,200 linear feet of galvanized chain-link fencing.

- Fence height approximately 61–72 inches.

- Backstop fencing approximately 20 feet in height, including:

  - Approximately 20-foot backstop width

  - Two 10-foot wings

  - Mid-bracing

  - Protective netting at the top of the backstop (approximately 4 feet)

- Provide multiple walk gates (minimum four) and one double drive gate suitable for maintenance access.

- Include top and bottom rails where required, with protective yellow cover on the top rail.

PROJECT LOCATION MAP

West 7th Street Garland, NC 28441

PROPOSAL SUBMISSION (NC eVP Ready)

Proposals must be submitted electronically through the North Carolina eProcurement (eVP) system by:

Date: February 13, 2026
Time: 10:00AM

All proposal responses shall be submitted electronically via the electronic Vendor Portal (eVP). Additional information can be found at the eVP updates for Vendors link: https://eprocurement.nc.gov/news-events/evp-updates-vendors

Late proposals will not be accepted.

RFP PROJECT SCHEDULE

The Town anticipates the following general schedule:

| Event | Responsibility | Date and Time |
| --- | --- | --- |
| Issue RFP | Town | January 30, 2026 |
| Pre-Proposal Meeting/Site Visit | Town | February 5, 2026, 10:00AM |
| Submit Written Questions | Vendor | February 6, 2026, 10:00AM |
| Provide Responses to Questions | Town | February 11, 2026, 10:00AM |
| Submit Proposals | Vendor | February, 13, 2026 10:00AM |
| Bid Opening | Town | February 13, 2026, 10:30AM |
| Contract Award | Town | Mid-February 2026 |

PROPOSAL QUESTIONS

Upon review of the RFP document, Vendors may have questions to clarify or interpret the RFP in order to submit the best proposal possible. To accommodate the Proposal Questions process, Vendors shall submit any such questions by the “Submit Written Questions” date and time provided in the RFP Project Schedule section above, unless modified by addendum.

Written questions shall be emailed to town.clerk@townofgarland.com by the date and time specified above. Vendors should enter the RFP number as the subject for the email. Question submittals should include a reference to the applicable RFP section and be submitted in the format shown below:

| Reference | Vendor Question |
| --- | --- |
| RFP Section, Page Number | Vendor question….? |

CONTRACT TERM

The contract resulting from this RFP shall commence upon final execution by all parties. Work shall begin within five (5) business days of the Town’s issuance of a written Notice to Proceed.

The initial contract term shall be one hundred eighty (180) calendar days from the Notice to Proceed. All work must be completed, accepted, and fully requisitioned no later than August 13, 2026, in accordance with CDBG-NR Grant Number 20-D-3060 (NR).

EVALUATION CRITERIA and SELECTION PROCESS

Only responsive submissions will be evaluated.

Proposals will be evaluated and scored according to the following criteria:

| Criteria | Points |
| --- | --- |
| Cost/Price Reasonableness | 40 |
| Experience with Similar Projects | 20 |
| Project Approach & Schedule | 20 |
| Compliance with RFP Requirements | 10 |
| References | 10 |
| Total | 100 |

The awarded contractor must comply with all applicable Federal requirements, including but not limited to:

- 2 CFR Part 200

- Debarment and Suspension (SAM.gov verification required)

- Access to Records

- Equal Employment Opportunity

- Termination for Cause and Convenience

- Contract Work Hours and Safety Standards Act (if applicable)

Schedule & Grant Deadline

All work must be completed and all CDBG REDD funds expended no later than August 13, 2026.

AWARD OF PROPOSAL

Presentations may be requested of two or more bidders deemed by Town to be the best suited among those submitting proposals on the basis of the selection criteria. After presentations have been conducted, Town may select the bidder which, in its opinion, has made the proposal that is the most responsive and most responsible and may award the contract to that bidder. Town may cancel this RFP or reject any or all proposals in whole or in part. Should Town determine in its sole discretion that only one bidder is fully qualified, or that one bidder is clearly more qualified than any other under consideration, a contract may be awarded to that bidder without further action.

CONFIDENTIALITY

The information contained in proposals submitted for consideration will be held in confidence only as permitted by public records laws until all evaluations are concluded and an award has been made. Pricing and other information that is an integral part of the offer cannot be considered confidential after an award has been made.

PROPOSAL INFORMATION

The Bidder shall provide, at minimum, the following information in the proposal:

Project Cost

Project Summary – Provide detailed summary of how the bidder will approach the project scope. Include information pertaining to project timeline and methodology of data collection.

Location – Provide the physical and mailing address of the bidder.

References – Provide a list of three references. These references should be organizations that the bidder has done business with during the timeframe of January 2022 through present date.

ATTACHMENTS

Complete and return the Customer Reference Form, which can be found at the following link:

https://ncadmin.nc.gov/media/15503/open

Complete, sign, and return the Certification of Financial Condition, which can be found at the following link:

https://www.doa.nc.gov/pandc/onlineforms/pc-certification-financial-condition-92021-pdf/open

CONTRACT PROVISIONS

Contractor must provide and maintain any licenses and permits required of the Town, County, State and Federal Government, as well as any other requirements of the law.

Contractor hereby identifies and will not hold the Town, its agents, and the property hold harmless, and shall defend them against any and all action, claim and cost resulting by the negligence of the Contractor, its agents and/or employees. Contractor will not be held responsible for any acts of God (Ice, Freezing, Hurricanes, storms, Floods, or uncontrollable infestations of diseases and/or insects.

Contractor with permission from the Owner in written permission form of approval reserves the right to hire qualified Subcontractors to perform specialized functions or work requiring such and/or specialized equipment.

Either party may cancel this agreement by giving written notice of thirty (30) days at any time during the term of the contract.

A monthly invoice for work performed must be presented and shall reflect what scope of work was performed for that billing period per site.

CONTRACT MANAGER

The Vendor shall be required to designate and make available to the State a contract manager.  The contract manager shall be the State’s point of contact for Contract related issues and issues concerning performance, progress review, scheduling, and         service.

| Contract Manager Point of Contact |  |
| --- | --- |
| Name: |  |
| Office Phone #: |  |
| Mobile Phone #: |  |
| Email: |  |