Town of Sharpsburg

110 Sharpsburg Street

PO Box 1759

Sharpsburg, NC  27878

Phone (252) 446-9441

REQUEST FOR PROPOSALS FOR HOUSING SERVICES

TOWN OF SHARPSBURG CDBG-NR

Neighborhood REVITALIZATION project

SHARPSBURG, North Carolina

GRANT 20-C-3642

October 1, 2024

## INTRODUCTION & INVITATION

The Town of Sharpsburg has been awarded Community Development Block Grant-Neighborhood Revitalization Funds in the amount of $750,000.00 from the NC Department of Commerce, Rural Economic Development Division. The Town of Sharpsburg intends to secure the services of an experienced and qualified housing services firm to provide technical housing services required under this program to implement the rehabilitation, reconstruction, demolition, clearance, and temporary relocation housing activities for the Project. All funds must be obligated by November 4, 2025; expended by February 4, 2026; and project closed out by April 4, 2026.

DEADLINE FOR SUBMISSION

Written qualifications must be received by 11:30 a.m. on Tuesday, October 22, 2024, at the Town Hall at the following address:

Town of Sharpsburg

C/O Tracy Sullivan, Town Clerk

3938 S. Hathaway Street

Sharpsburg, NC 27878

RFP Questions should be addressed to Mr. Joe Dooley, Grant Consultant, at 252-258-2497 or dooleyfj@aol.com. This RFP has been prepared on behalf of the Town of Sharpsburg and at the request of the Town of Sharpsburg.

{s}______________________________

David Pride, Mayor Pro-Tem

Small and/or minority firms are encouraged to submit PROPOSALS

All awards pursuant to this procurement are contingent upon the Town of Sharpsburg’ receipt and written approval of all required CDBG-NR Grant Agreement Documents. No funds will be obligated until appropriate documents are executed and the required conditions are satisfied.

SCOPE OF SERVICES

- The proposed activities to be included in the CDBG-NR Project are as follows:

- Reconstruction – 4 units

- Demolition and asbestos removal – 4 units

- Temporary relocation – 4 units

- Technical housing services required to implement the rehabilitation, reconstruction, clearance and temporary relocation housing activities:

  - Processing of client case files, including verification of income and eligibility for housing assistance

  - Preparation of reconstruction housing specifications for replacement housing on site

  - Preparation of clearance/demolition specifications

  - Completion of bid processes for each housing activity, including preparation of bid packages, conducting bid opening, evaluating bids received and recommending bid award

  - Preparation of contract documents, Truth in Lending documents and construction startup documents

  - Conduct pre-construction conference to review CDBG-NR Project requirements, including non-discrimination provisions, Section 3 and related requirements

  - Inspect work in progress at least two times per week and when contractor is working

  - Process any change orders

  - Authorize partial pay requests

  - Conduct final inspection, authorize final payments and complete case closeout documents

  - Assess client need for relocation assistance, locate comparable housing options, assist client in evaluating relocation housing options, assist client in purchase or rental of replacement housing unit, authorize relocation housing payments or rental assistance payments for relocation of client and obtain evidence of receipt of payment from client.

  - Assess client need for temporary relocation, locate temporary housing options, assist client in selecting temporary housing unit, obtain executed lease, authorize lease/rent payments to landlord for temporary relocation of client

  - Calculate moving allowance for client, process Moving Allowance Claim form, authorize payment and obtain evidence of receipt of payment from client

  - Maintain cumulative beneficiary information as required by CDBG-NR regulations

PROPOSAL CONTENTS

The following information must be included in all responses to this Request for Proposals:

- Professional experience of the individual(s) or firm to provide the requested technical housing services as outlined above, with emphasis on prior experience in state or federally funded housing programs and thorough knowledge of their requirements. Individuals or firms must also provide the following information:

  - Legal name of firm, type of business entity (i.e., proprietorship, partnership, corporation, LLC, etc.), relevant licenses or certifications, mailing address, street address, and telephone and fax numbers, including street location of office that will be handling subject project;

  - Name, telephone number, cell phone number, fax number and e-mail address of the designated principal project contact;

  - List of personnel to be involved along with brief resumes of key employees to be assigned to the project;

  - Current company brochure, if available. Describe how the firm is prepared to be responsive to local preferences. Include any special knowledge of the existing housing conditions and housing needs in the Town of Sharpsburg;

  - Prior housing experience to include types of services and program activities with emphasis on CDBG housing experience;

  - Hourly fee schedule and not to exceed price within the customary housing service delivery guidelines.

- Location list (dated) of previous state and federally funded projects and other related experience. Provide written references where available or contact for the means to obtain references.

CRITERIA FOR EVALUATION

Proposals will be reviewed and evaluated by the Town Clerk and Mayor and a recommendation will be forwarded to the Town of Sharpsburg Board of Commissioners, subject to negotiation of fair and reasonable compensation. Housing specialists will be notified by mail of the Town’s selection.

1. 	The following factors will be used in evaluating housing services proposals and awarding of contract:

- Capability of the housing services firm to perform technical housing services and understanding of CDBG housing program. (20 points);

- Experience and prior success of firm – Past involvement of firm with state and federally funded housing programs (especially CDBG housing) and other similar/allied programs. References of past involvement and resumes of key staff (20 points);

- Capability of the firm to perform services within acceptable time and financial restraints (20 points);

- Responsiveness and availability of firm to the town and this project (20 points);

- Fee Proposal – Hourly rate schedule and not to exceed price within the customary housing service delivery guidelines. While proposed cost will be an evaluation factor, the Town reserves the right to negotiate price with successful proposer (15 points);

- Small, minority-owned and Section 3 firms (5 points).

2. 	The cost of service will be considered but will not be a primary selection criterion.

3. 	Technical housing service selection and procurement shall be conducted in accordance with 24 CFR 85.36 Competitive Negotiation Process. Proposals will be solicited from all qualified firms wishing to be considered. All proposals received by the deadline and prepared in accordance with the proposal instructions will be reviewed in accordance with the previously listed criteria. The Town of Sharpsburg will select the technical housing service firm best qualified to perform CDBG housing services for the funded CDBG-NR program and negotiate appropriate compensation for services desired, including a final lump sum price.

THE TOWN OF SHARPSBURG IS AN EQUAL OPPORTUNITY EMPLOYER AND SERVICE PROVIDER.

FEDERAL AND STATE TERMS AND CONDITIONS

The selected housing service provider must comply with all requirements of the North Carolina Community Development Block Grant (CDBG-NR) Neighborhood Revitalization Program regulations, Federal and State Statutes, Local Law, and all amendments and supplements thereto as well as the CDBG-Neighborhood Revitalization Program requirements. Procurement and contract procedures outlined in 24 CFR, Part 85 (as amended and supplemented) must be followed as well as State and Federal Labor Standards.

Funding of the subject project is by a North Carolina Department of Commerce, Rural Economic Development Division (CDBG-NR) grant. That being so, the funding and grant requirements are distinctive from previous programs hence, in addition to meeting the terms and conditions referred to in this paragraph caption and the paragraph next immediately preceding, the successful proposer will be bound by the terms and conditions of a Memorandum of Understanding/ Contract/Agreement between NC DOC, Rural Economic Development Division and the Town of Sharpsburg.

ADDITIONAL INFORMATION

- Faxed or e-mailed proposals will not be considered.

- The Town anticipates that 100% of the costs for technical housing services will be paid with CDBG-NR funds.

- Complete copies of the Grant Application and Grant Awards are available upon written request at the Town of Sharpsburg 3938 S. Hathaway Street, Sharpsburg, NC 27878 or at the Upper Coastal Plain Council of Government, 121 Nash Street W, Wilson, NC 27893 at the rate equal to the cost incurred for the printing of the documents.

QUESTIONS: Questions should be directed to Joe Dooley, Grant Consultant, at 252-258-2497 or dooleyfj@aol.com, between the hours of 8:30 a.m. and 5:00 p.m., Monday through Friday.

Esta información está disponible en español o en cualquier otro idioma bajo petición. Por favor, póngase en contacto con Tracy Sullivan, Town Clerk, al 252-2446-9441 Ext. 3 o en o en 3938 S. Hathaway Street, Sharpsburg, NC 27851 de alojamiento para esta solicitud.